# TPM System Design

SYSTEM DESIGN for TPM

Follow this workflow to design a system or feature, from customer input to PE review.
  Estimated times include the time to create a real deliverable - get a head start on your project.

Introduction

Get oriented to design work at Amazon.

Where do I fit?

How to look at design work, based on where you are in your career path.

Estimated time: 5 minutes

Amazon's approach

Amazon's approach to design, and the goals of this learning path.

Estimated time: 30 minutes

Plan the work

The workflow for design at Amazon, and tips for planning a design project.

Estimated time: 40 minutes

Work backwards

Start with solid design goals.

Voice of the customer

The most essential parts: What problem are you solving? For whom? What do they say about it? Learn how to back this up with data.

Estimated time: 20 minutes

PR/FAQ

Use a uniquely Amazonian doc to give the context for your work. (Bring this with you to the review meeting.)

Estimated time: 30 minutes

Business and technical requirements

When should you have formal business requirements? How are technical requirements different from BRs?

Estimated time: 15 minutes

Design

Put together ideas that align with Amazon's approach.

Checklist

Get a list of things to consider for your design.

Do you have alternatives? What are your non-functional requirements?

Estimated time: 60 minutes

Research the alternatives

How many alternative designs are enough? How should you present them?

Estimated time: 40 minutes

Stages of design

Get a quick start making a roadmap for your design. What are the essential milestones? What are the best ways to share it?

Estimated time: TBD

Feature design

For small design projects, on the scale of a feature or a product enhancement. Learn best practices for what to include, how to approach it, and what not to do.

Estimated time: 40 minutes

Large scale design

For big design projects, on the scale of a service or a platform. Learn best practices for what to include, how to approach it, and what not to do.

Estimated time: 40 minutes

Start fast

Get a v1 in the first two days, using an agile approach and tools like Design Inspector. Get your first peer feedback within a week.

Estimated time: 60 minutes

Make a design doc

Deliver the design clearly and simply. Why is a doc necessary at Amazon? Get some history at the Writing Hub.

Doc templates

For those who are new to design docs or want a quick start, grab one of these templates and start writing. Pick the areas that are relevant to your project.

Estimated time: 15 minutes

Sample docs

The good, the bad. See annotated examples of actual design docs to get a feeling for best practices and antipatterns.

Estimated time: 60 minutes

Writing help

Did you know you can get 1:1 help with your doc writing? Get familiar with Doc Bar Raisers.

Estimated time: 10 minutes

Doc agility

How to benefit from Amazon's culture of collaboration with docs, and build an iterative approach into your doc writing.

Estimated time: TBD

Review meetings

Successfully navigate the review meeting, with advice from senior leaders on how to communicate.

Estimated time: 20 minutes

Doc lifecycle

Docs aren't just for reviews. Get value out of your docs as references while work is moving ahead, and as a record in the future of what was discussed and built.

Estimated time: TBD

Learn more

Explore beyond this wiki.

Community

Ask and answer questions with Amazon developers on Sage, Slack, or in an email list.

Amazon resources

Get other perspectives from around Amazon, and a compiled list of the resources that are mentioned in this wiki.

Dive deeper

For deeper background, try these books and related training.

This page is managed by ASLX.

Builder Tools ASBX

Tags: EE_System_Design

Page concerns? Contact EEP (LDAP)

Wiki product assistance? Visit Wiki Help w.amazon.com is run by the Wiki Team

Technical Design Cheat Sheet

Primary Owner goodreads-all (LDAP)

Last modified 3 years ago by dignacio.

This page was created by Quip2Wiki from a Quip document (See original) at 'Tue, 05 Oct 2021 23:23:36 GMT'

Instead of providing a template for all feature or component designs to follow, here are a list of questions and concerns that will be asked about in reviews. Incorporating these into any documents before a significant review can both help reduce churn and hopefully help produce better software that will allow us to provide more value to customers.

The questions and concerns have been split up into different stages of the design and execution process. Please add more thoughts and questions to the different sections!

Helpful guides

- CEH Team Agility

- CEH Organizational Agility

Early brainstorming, requirements

- A brief one-pager that contains the following is a great place to start. Quickly aligning on this will ensure that you do not spend unnecessary time investigating areas that can be deferred until later, and also to be able to say, “I’m going to solve this problem, is this really what you want?”

  - Clearly articulates the user problem

  - The P0 product requirements

  - Any P0 technical requirements

  - Which portion of the problem this design will cover (and which portions are out of scope!)

- Are there any campaigns or goals (team, Goodreads, Amazon) that the design should be at least aware of?

  - Rolling Stone

  - Nebula

  - Monolith vs NAWS or Sirius?

  - Accessibility

- Depending on how large or ambiguous the problem is, are there any SMEs on the team, GR, or Amazon that we should talk to about this problem?

Architecture

- Sequence diagram gives the audience context to help evaluate the proposal

  - Doing this in design inspector makes the threat modeling for security review (you’re planning a security review, right?) so much easier.

- Talking in terms of responsibilities and not libraries or AWS services or technologies helps focus on the relationships and satisfying the requirements. This also ends up leading to good encapsulation of components and functionality.

Choices and tradeoffs

- Chances are, there is more than one way to solve your problem.

  - Build or buy?

  - Augment an existing component vs create a new one?

  - Sync or async?

- Documenting what the options are, why the team is going in a certain direction, and what are the mechanisms to inform if we’re right is just as important as making the best choice to begin with,

- There will always be a desire to get more things faster. That’s usually one of the reasons for making a choice, but speed doesn’t inherently make it better. Talk about tech debt or other consequences if appropriate.

- Talk about scaling considerations. How does the feature grow?

  - How much data is stored and returned to a client per request

  - What is the complexity of the logical algorithm?

  - How are downstream dependencies impacted by this feature?

  - Are there compute, memory, speed, or IMR cost considerations that should be called out?

  - Is there a certain type of user or engagement pattern that will stress the feature more than others?

Milestones

- “We’d still get value if we stopped the project here“

  - Milestones have to be about value. Just building a service is great, but it shouldn’t be a milestone unless some customer (internal or external) gets something out of it.

- Where will this feature get released? Different Is there a gradual rollout strategy for the feature?

  - Is the feature tied to a Polaris page? Will it be tied to other launches or gating criteria?

Search

Contributions

EN

Wiki Help

User Profile

rupeshti

Wiki Index

Page Index

User Index

- TPM | Technical Program Management

- TPM Ambassadors

- TPM Resources

Primary Owner tpm-ambassadors (POSIX)

Last modified 1 month ago by ziela.

TPM Home

TPM Ambassadors

- Events

- Resources

- Chapters

- TPM Resources

- TPM Craft

  - Communication

  - Status Reporting

  - Preparing Documents (1 Pager/6 Pager/etc)

  - Communicating with Third Parties

  - Tools

  - Tools to find who owns something

  - AWS Specific Contact Tools

  - Development Tools Learning

  - Process

  - Decision Making

  - Ownership

  - System Design

- Running Programs

  - Common Types of Programs

  - Planning Considerations

  - Legal

  - Security

  - Tax

  - Accounting & Finance

  - Accessibility

  - Estimation

  - Execution

  - Escalation

  - QA & Testing

  - Launches

  - Post Launch

- Learning from Wiki

- Learning from Amazonians

  - TPM Bar Raisers

  - TPM Guidance

  - Broadcast Channels

  - Email Lists

  - Finding Subject Matter Experts

- TPM Career Resources

  - TPM Interviewing

  - TPM On-Boarding

  - TPM Career Growth

Powered by

TPM Resources

The following list of TPM resources has been collected by TPM Ambassadors as a convenient way to browse useful TPM community content. TPM Ambassadors do not own the content referenced, but have reviewed it and believe it's of value to Amazon TPMs. If you have feedback or suggestions for resources to add/update/delete, please file a SIM

TPM Craft

Communication

- Communication is key to success as a TPM at Amazon. This infographic proves it.

- Wiki: TPM Acronyms - A wiki page with a non-exhaustive list of TPM centric Acronyms

Status Reporting

- Wiki: Reporting Status

- Broadcast: Kurt Kufeld (VP AWS Platform) talking about status reports for his organization

- Broadcast: TPMCon Presentation "Art of Status Reports"

- Wiki: Showing milestone status using Sharepoint calendar overlay

Preparing Documents (1 Pager/6 Pager/etc)

- From Doc Bar Raisers: Standard Doc templates and Doc Repository

- Wiki: Consolidated Best Practices - Amazon Business Writing - A quick reference for writing guidance at Amazon.

- Wiki: WritingHub Document Repository - A repository of example documents from across Amazon

- Wiki: Working Backwards - At Amazon, we start with the customer and work backwards. Creating a Working Backwards document allows you to clarify your thinking, share your idea, and validate the customer-value of your ideas using language your customers understand.

- Wiki: PressRelease - The press release is a one-page narrative explaining the project vision using customer-centric language.

- Wiki: BRDs - Guidance used in the Digital Org

- Wiki: Writing a Narrative (aka (6 Pager) - Writing narratives is embedded in our culture because it has proven to be a tool that drives positive business outcomes leading to customer satisfaction and innovation.

- Wiki: Writing at Amazon

- Wiki: A-Z Writing

- Broadcast: Writing Great Documents - Llew Mason (VP SCOT Inventory Management)

- Broadcast: How to Write an Effective Narrative - Alyssa Henry (former VP AWS Storage Services)

- TPM Talk - Writing for TPMs 101 - Sam Donnelley (samd@)

- Sage Article - Tool for document reviews - 6-Pagers, PR/FAQ etc. - A sage article with some additional resources

- Launch Announcement Writing Tool

- Doc Bar Raise Reviewer - A self-service tool that helps identify Amazon writing anti-patterns (e.g. implicit bias, passive voice, filler language). Review any document with a data classification of Highly Confidential or less.

Communicating with Third Parties

There are many considerations when working with third-parties. The items listed below are a starting point, but should not be assumed to be all the guidance required. (We're working on consolidating more resources on this topic)

- Guidance: Sharing with external parties from Workdocs

Tools

- Various Tools available for TPMs at Amazon

- Tool: Generate a text transcription from audio and video files using machine translation

- Tool: SIM Ticketing (SIM-T) - Ticketing system used by all Amazon teams

- Tool: SIM - Used for sprint planning, backlogs, and other issues that are not captured via SIM-T.

- Campaigns - "guidance to service owners in need of a notification campaign with the tools and resources that are at their disposal"

- Wiki: Campaign Tools - Bulk tickets and email scripts

- Wiki: FBA's Tools Index - A great collection of Amazon Tools

- Wiki: AutoDash - Get more out of your PMet dashboards

- Wiki: List of Internal Amazon Tools used by Category Expansion

- Tool: drive.corp.amazon.com - store and share files internally

- Tool: DataNet - Web interface to Amazon Data Warehouse and related BI tools

  - Wiki: Data Warehouse Demystified - Learning to use tools like Grasshopper, DataNet, Data Warehouse, AWS DW for those less comfortable with SQL.

- Tool: board.amazon.com - light weight task tracking

- Tool: Playbook - Setup and leverage an execution plan for recurring program activities

- Tool: "Amazon Projects" - Manage tasks, projects, or programs in an extensively featured SharePoint based system

  - Wiki: Playbook_vs_Amazon_Projects - A comparison between Playbook & Amazon Project features

- Tool: https://central.fieldsense.whs.amazon.dev/ - Use to support Amazon internal surveys

- Tool: vote.amazon.com: Use to support Amazon internal voting (not surveys) Tool is deprecated. Here for reference only. See wiki.

- Tool: meetings.amazon.com: Find available conference rooms and meeting free time.

- Tool: Office Hour Scheduler - Tool that makes it easy for your stakeholders to signing up for office hours

Tools to find who owns something

- Video: TPM Talk - Divining Ownership at Amazon - A great talk on ways you can navigate Amazon services and systems to try to to find out the right contact(s)

- Wiki: w.amazon.com - Beyond the basic search, here are some other things to do

  - Search for your topic and check for "Contact Us" info

  - check edit history for the username of recent or frequent editors.

- Tool: PhoneTool - Beyond the basic name search:

  - Search for contacts you know and navigate to their management or peers

  - Sometimes group titles also help confirm a contact or relationship.

  - You can search for more than just name. For example, want to find an EC2 TPM? Search for that in phonetool. https://phonetool.amazon.com/search?filter_type=All%20fields&query=ec2%20tpm (You could also try EC2 Technical Program Manager since job titles are not normalized, that pulled up additional names - https://phonetool.amazon.com/search?query=EC2+Technical+Program+Manager&filter_type=All+fields)

- Tool: Alt.phone.tool - An integ service written by Jake Carr with various search refinements As of 4/27/21, users should use Alternate Phone Tool (linked below)

- Tool: Alternate Phone Tool - Alternate Phonetool provides Lucene search behavior on top of the Amazon employee data set. Follow the instructions here to access.

- Tool: SIM Ticketing (SIM-T) - Search by User Names or Resolver Groups to find CTIs, or use tickets to find Resolver Groups and appropriate contacts in them (consider starting by reaching out to the manager)

- Tool: Redfort - A tool that manages SSL/TLS certificates across the company. If you know a service endpoint, e.g. web page, you can search for it in Redfort and find the owning group. That includes CTI, POSIX/LDAP group, and email list.

- Tool: CTI Config - A supplemental UI to Remedy for creating and managing CTIs and Resolver Groups. It can be a useful way to find people with related knowledge to someone you know, but can't reach; as well as for it's intended purpose of managing Resolver Groups and CTIs.

- Tool: SIM - SIM also relies on Resolver Groups and you can also use issues to find Resolver Groups and appropriate contacts in them (consider starting by reaching out to the manager)

- Tool: oncall.amazon.com - See who's oncall for a team you need to engage (consider starting by reaching out to the manager)

- Tool: Majordomo:

  - Search for related lists, or folks you think might be close and see if they're on a related list

  - Looking for a PM for workdocs? search the email tool for "workdocs" and see if there is a mailing list for Workdocs PMs. (For example, https://email-list.corp.amazon.com/email-list/expand-list/workdocs-pm)

- Tool: Permissions - Searching for users can confirm their relevance, or help you find groups with related folks

- Tool: Teams - The newer, cooler, permission model. Will be increasingly useful in place of 'Permissions' over time. (More on Teams)

- Tool: Team Profile Manager - Search for teams, or help folks find you by managing your own team profile.

- Tool: Bindles - Resource ownership is a great way to find people if you know an app or environment to start from.

- Tool: Code - Start from a package or interface name, or even from actual code you've found.

- Tool: CDO-Marketplace - A searchable list of 2,000+ internal services and related information.

- Tool: Spyglass - A tool to help you try to discover tools at Amazon.

- DPDebug: Use this to contact the owner of a part of an Amazon Detail Page

- IsDebug: Use this to determine the owner of a widget anywhere on the amazon site (for Detail Pages try DPDebug first)

AWS Specific Contact Tools

- Wiki: AWS Oncalls - A list of services and related pager alias'

- Tool: AWS Skills - A tool for finding SAs with particular skills (requires permission to use)

Development Tools Learning

- Wiki: AWS

- Wiki: SDE Monitoring

- Wiki: SDE Compute - Development Infrastructure

- Video: A Hitchhiker’s Guide To Software Development at Amazon - great first-principles explanation of the core tools, terms and concepts around “typical” software development at Amazon.

Process

- Wiki: Agile While not a requirement, almost all teams at Amazon use some form of Agile process.

  - Wiki: Scrum

  - Wiki: Kanban

  - Wiki: Agile Product Ownership

- Broadcast: AgileCon Broadcast Channel

Decision Making

- Resource Page: One-way vs Two-way Doors An overview sheet on how to identify and handle one-way vs two-way door decisions.

- Two-Way Door Decisions on Broadcast (this just one example of a Broadcast channel having videos/presentations on decision making. There are more and you are encouraged to search for them on Broadcast).

Ownership

Pushback on unwarranted requests

System Design

While TPMs are not directly responsible for designing new systems, they are expected to participate in design discussions, recognize technology approaches and trade offs, and make sure the designs align with requirements and a positive user experience. Below are a resources to get familiar with Amazon system design practices.

System Design learning path

TPM Onboarding - system design resources

Examples of bar-raising design templates:

- https://w.amazon.com/bin/view/FinTech/DesignReviews/DesignTemplate/

- https://w.amazon.com/bin/view/Amazon_Music/DesignReviewBarRaiser/References/Design_Document

- https://w.amazon.com/bin/view/ADG/Design/Template/

- https://w.amazon.com/bin/view/Goodreads/Engineering/DesignReviewProcess/TechnicalDesignCheatSheet/

Running Programs

- Wiki: Six Steps to Drive any Program

- Wiki: FBA's Project Owner Summary & Deliverable Checklist

- Wiki: FBA's Artifact Descriptions & Examples

- SharePoint: CSI Project Management Templates

- Wiki: Project Management Resources

Common Types of Programs

- Deprecation Program Best Practices

- Broadcast: How to ROCK Migrations - Lydia Fitzpatrick and Tarang Mittal - TPMCon2014

- Service Ownership Transfer Checklist

Planning Considerations

- Policy: policy.amazon.com - Official Amazon policies and standards.

Legal

- Contact your program sponsor's council for guidance.

Security

- Wiki: InfoSec

- Wiki: Security at Amazon

- Tool: Anvil - Amazon's Security Review Process (Except for AWS)

- Policy: Data Handling Standard - Probably the most important security policy for a TPM to understand.

- Wiki: AWS Security

- LORE - Operational Readiness (used by all AWS services)

Tax

- Wiki: Tax

Accounting & Finance

- Wiki: Financial_Bar_Raiser_Program - Start here when spinning up a new project with new Financial use cases.

- Finance & Business Integration (FBI) - is the starting point for financial support for new projects.

- Wiki: Finance Tech (formerly GFS) - receives project requests from Amazon teams that need support or custom functions in our financial platforms: Vendor Payments Service (VPS), Oracle Financials (OFA), the Finance Data Warehouse, USL Data Warehouse and the Tax Data Warehouse.

Accessibility

- Build with Accessibility in mind — As a TPM, you have a specific responsibility to dive deep and guide your development team to think of accessibility first.

Estimation

- Wiki: Estimation Suggestions/Considerations

- Broadcast: Monte Carlo Simulation of Project Schedules (Chris Newcombe (Principal Engineer))

Execution

- Broadcast: How To Get Stuff Done - Kurt Kufeld (VP AWS Platform) and Laura Grit (Sr. Principal TPM AWS Networking) getting real about how to deliver.

- Broadcast: Risky Business - Nancy Walsh (Sr TPM FBA)

- Broadcast: Managing the Last Mile - Ramya Reguramalingam (Principal TPM SGX)

- Template: Risk Matrix - Spreadsheet template for risk management

- Template: Software Dependency Matrix - Spreadsheet template to track software dependencies

- Wiki: Picking up a Project Midstream

- Wiki: Escalations

- Wiki: Feature Request Intake Process

Escalation

- Writing for Escalation

- TPMCon – Culture of Escalation

- Nervous about escalating? You shouldn’t be. Here’s why.

- TAM Escalation Field Guide

- Customer Service Escalations

- Andon Cord

QA & Testing

- Wiki: Quality Samurai Homepage

- Wiki: Quality

- Wiki: Game Day Resources

Launches

General

- Wiki: New Service Checklist from the QA Handbook

- Example: Career Choice team

AWS

- Wiki: AWS Launch Process - Only required for AWS, but potentially useful as a reference in any Org.

- Broadcast: AWS Launch Channel

Kindle

- Kindle Program Launch Readiness - KindleLaunchReadinessPlaybook

Ads/Advertising

- Product Playbook

- New country launch readiness

- Product Development

Alexa Video

- https://wiki.labcollab.net/confluence/pages/viewpage.action?pageId=917683627

- https://wiki.labcollab.net/confluence/display/Doppler/%5Bi18n%5D+Internationalization+of+VSK+Platform+Checklist

Post Launch

- Wiki: Template for Application Ownership Handoffs - a post-launch or OE activity

- Wiki: Operational Excellence Learning Hub

- Launch Announcement Writing Tool

Learning from Wiki

- AWS EC2 Glossary

Learning from Amazonians

TPM Bar Raisers

The Technical Program Management Bar Raiser program (TPMBR) aims to improve the experience of TPMs at Amazon through a documented program planning framework, and one-on-one engagements with TPM BRs to provide feedback and insights on your program. To get started, visit https://w.amazon.com/bin/view/TPM/Ambassadors/TPMBR, or open a request for guidance here.

TPM Guidance

- Wiki: TPM Guidance - Get a review from folks who care about program and project management.

- Sage: TPM Tag - Search Sage ("Amazon's technical Q&A Forum") for topics tagged as "TPM"

Broadcast Channels

- Broadcast: TPMCon Broadcast Channel

- Broadcast: AgileCon Broadcast Channel

- Broadcast: Analyticon Broadcast Channel

- Broadcast: Prodcon Broadcast Channel (Product Management)

- Broadcast: TPM Lunch & Learn Channel

Email Lists

- Mailing List: tech-pm@ - General TPM Interest List

- Mailing List: tpm-ambassadors-interest@ - Interest List for TPM Ambassadors Programs

- Mailing List: tpm-talks@ - Announcement list for upcoming monthly TPM Talks

- Mailing List: tpm-tips@ - Mailing list for TPM Tips

  - Archived at https://list-archive.amazon.com/lists/1051

- Mailing List: tpmcon-interest@ - TPMCon Interest List ([Low traffic] updates related to TPMCon events)

- Mailing List: agilecon-interest@ - AgileCon Interest List ([Low traffic] updates related to AgileCon)

- Mailing List: analyticon-interest@ - AnalytiCon Interest List ([Low traffic] updates related to AnalytiCon)

Finding Subject Matter Experts

- Wiki: Principal Directory

- Wiki: Principal Engineers by Specialty and Location

- Wiki: Principal TPM Community Committee

TPM Career Resources

- Wiki: TPM Role Page

- Wiki: Technical Program Manager (TPM) FAQ

- Site: Amazon Mentoring

- Site: Amazon Circles

- Broadcast: TPM Career Path - TPMCon 2013 (Leah Melvoin (Tech Principal - Voice of the Developer))

- Broadcast: TPM Level Clarification - TPMCon 2014 (Leah Melvoin, Laura Grit, William Willaford)

- Considering moving from IC to manager?

- Broadcast: ZAF TPM fireside chat with Principal TPMs

- TPM Hub

TPM Interviewing

- Wiki: Bar Raiser Prebrief Info for TPM

- Wiki: Example Interview Questions

- Wiki: Functional Competency Calibration Guides

- Wiki: TPM Phone Screen Guidance and Question Bank

- Broadcast: Bar Raiser Learning Series - TPM Hiring (Eng, Margaux; Grit, Laura; Arne Knudson)

- Broadcast: Interviewing TPMS (Llew Mason (VP SCOT Inventory Management))

TPM On-Boarding

- Wiki: TPM New Hire Information (Under Review)

- Wiki: TPM Foundations

- Wiki: FBA's On-Boarding Guide (Useful for non-FBA TPMs)

TPM Career Growth

- TPM role guidelines  - Ensure you have read it (and the FAQ wrt tech) and your manager has also read it to work together on your career development plan. These are guidelines, not checklists! Select the "Technical Program Manager" document, or open it directly here.

- Broadcast: TPM Career Path (Leah Melvoin) - This 2013 TPMCon presentation was the catalyst for updating the TPM role description doc

- Broadcast: TPM Level Clarification (Leah Melvoin, Laura Grit, William Willaford) - This 2014 TPMCon presentation summarizes the matrix addition to the TPM role description doc

- Broadcast: SDE Career Development (Leah Melvoin) - While this talk goes into detail about the SDE path, the talk provides information for all technical roles on how to grow your career at Amazon.

- Wiki: Path to Principal

- Wiki: Tech_Management_Skills

- KNET: Manager Learning Hub - The Manager Learning Hub delivers bite-sized eLearning content on various leadership topics.

Have a Great Resource to Share?

If you have feedback or suggestions for resources to add send a note to tpm-ambassadors@amazon.com

Powered by

Tags:

- Information

- Comments (0)

- Attachments (2)

- History

Backlinks:

·   	Users.Matsakis

o   Nick Matsakis

Pages that transclude this page:

No pages transclude this page

MVP Replication Status:

Enabled on Thursday, May 22, 2025 at 12:18:06 AM Coordinated Universal Time.
Document last exported on Monday, July 14, 2025 at 4:36:12 PM Coordinated Universal Time.
More information about MVP replication can be found here.

Instructions for accessing Wiki page view data can be found here.

Page concerns? Contact tpm-ambassadors (POSIX)

Wiki product assistance? Visit Wiki Help w.amazon.com is run by the Wiki Team

Introduction to the System Design learning path

- What's in this for me?

  - New to Amazon and doc writing

  - I'm an SDE intern and I have to write a design doc for my project

  - Experienced at Amazon, facing your first design doc

  - Experienced with both Amazon and design docs

  - Details on Ivy

What's in this for me?

Understand how this learning path relates to your use case.

This learning path is meant to be flexible - you can use whatever parts of it fit your needs. Here are some common use cases. Does one of these describe you?

New to Amazon and doc writing

If you are new to Amazon and haven't written design docs in a business setting, you will likely want to review the full learning path.

- Start with Amazon's working backwards process to kick things off with the right customer-oriented goals. This is covered in the following parts of the learning path:

  - Voice of the Customer

  - PR/FAQ

- Look ahead at what should go into your design, to start planning your work:

  - Checklist

  - Large scale design

- When you're done researching options and it's time to write, get past writer's block with this support:

  - Templates

  - Samples

  - Writing Help

I'm an SDE intern and I have to write a design doc for my project

If you're an SDE college intern, you'll likely have to write a document to outline how you'll approach your intern project. The important thing is to get feedback early and often, and iterate until you and your mentor are confident that you can begin implementation. Make sure your mentor is involved from the start! These resources should help:

- You can get a basic intro to what system design documents are and why they're important through the interactive course The Writing Hub: System Design Documents

- Start with Amazon's working backwards process to kick things off with the right customer-oriented goals. This is covered in the following parts of the learning path:

  - Voice of the Customer

    - While you may not need to talk to customers directly to start on your project, talk to your mentor and manager about how they interact with customers to ensure that they're working on the things that will most benefit them. Ask them how they decided to prioritize your project and what the customer benefit will be.

- Look ahead at what should go into your design, to start planning your work:

  - Start fast!

    - This page will give you some ideas on how to develop a first draft of your design so you can get feedback quickly. Go through this with your mentor and start sketching out ideas.

  - Checklist

    - This can help ensure that you're hitting the right points in your design as you iterate on it.

- When you're done researching options and it's time to write, get past writer's block with this support:

  - Templates - ask your mentor what template best suits your needs.

  - Samples

  - Writing Help

  - The System Design Writing Hub can provide you with automated suggestions to improve your design doc.

- Work with your mentor to set up review meetings with the right people on your team,

Experienced at Amazon, facing your first design doc

You may be familiar with how to work backwards, and how to be agile. You may have even written a PR/FAQ. But now you need to take on a bigger doc with lots of stakeholders.

- Dig deep into the structure of a good design, with attention to the often-overlooked need for alternatives:

  - Checklist

  - Large scale design

  - Research the alternatives

- Look closely at the comments in the sample docs to avoid antipatterns:

  - Samples

- Use writing resources that apply to all long docs at Amazon, from business plans to designs:

  - Writing Help

- Be strategic in the way you plan your review meetings:

  - Review meetings

Experienced with both Amazon and design docs

You may want to increase your skills to get smoother reviews and more impact. The following areas are are most commonly overlooked, even in docs that eventually are accepted (although less than ideal). If you address these things, you can go from just passing to grade A+.

- Voice of the customer: data, even anecdotal data, is often overlooked.

- Research the alternatives: it's very common to miss this, and very valuable to the reviewer.

- Sample docs: note the priority on executive summaries. These are very valuable to the reviewer, and speed up the review.

Details on Ivy

For details of design expectations related to your role, see the role guidelines on Ivy.

System design checklist

- What should go into my design?

  - 8 sections to include

  - Scope

  - Anti-patterns

  - Online training

  - Challenge: Make a plan for your design

What should go into my design?

Use this list to plan your work, with descriptions and examples of each element.

Here is the short version of advice found throughout this learning path. Use this list to quickly plan or evaluate a design.

To start, here's a 5-minute video from an Amazon PE that describes the idea of a design doc checklist. You'll find several more short videos in this series in the Broadcast playlist Writing Technical Design Docs.

8 sections to include

- Executive summary: a paragraph at the top of the document with a brief view of the purpose of the project and decision points for the reviewer.

  - For more information, see Sample design docs.

- Customer information: customer data, or requirements based on data, to show the value of the project and enumerate the design goals.

  - For more information, see Voice of the customer.

- Architecture: a diagram of the proposed solution, with a text description of each element of the diagram.

- Alternatives: a section or table or list that compares your preferred design to the alternatives.

  - For more information, see Alternative designs.

- Existing state: this can be covered as an alternative (the no-action alternative), or separately.

- Functional considerations: technical requirements, data flows, interface.

- Non-functional considerations: includes areas like performance, security, privacy, efficiency, cost, scalability, alarms, and testing.

  - For more information, see Large scale design.

- Future plans: describe how the proposed solution might be extended in the future.

Scope

- Length: Can this be read and discussed in a 1-hour session? If not, break it up into multiple documents with different purposes:

  - PE review doc: focus on decisions that need to be validated, with just enough information to drive the decisions. Should be no more than 6 printed pages.

  - Detailed docs: dive into details like APIs and data flows, potentially multiple docs broken out by module.

- Dependencies: Have you included references to related designs that your new component will work directly with? Think about the whole ecosystem.

- Long-term goals: Does the design align with long-term goals for the team? Does it accommodate growth?

- Phases: Does your design break down into natural stages or phases that can be delivered incrementally or in parallel?

- If you have a glossary and tenets, put them in appendices.

Anti-patterns

- Document does not specify or clarify the requirements of the intended system.

- Document is not driving any decisions or the decisions are not explicitly specified.

- Document starts with the solution and only describes the solution. No candid discussion of requirements and alternatives.

- Designing a replacement for an existing system but not discussing the existing system and its weaknesses in sufficient detail. Take a look at the Respect what came before Principal tenet.

- There is no clear path forward after the document has been reviewed.

- Solution is an incremental improvement but no discussion about the direction the architecture is headed in.

  - Have you considered the short-term and long-term future of the system?

  - Will the incremental improvement hold up in the future?

- Solution is designed to be very flexible but the need for flexibility is not explained.

- Document spends a lot of time describing some new abstraction but never details the implementation specifics.

- Reviewers are not sure why they are invited to the design document review or key stakeholders are missing from the review meeting.

Online training

For a step-by-step walk-through of how to use the checklist, try out this online course: Writing in Tech: Technical Design Documents.

Challenge: Make a plan for your design

Make a written plan for your design. This can be an outline for a doc, or a set of considerations for research, or tasks that you lay out as SIMs. Have you covered the 8 sections listed above?

Voice of the customer

- How do I know I'm working on the right thing?

  - Working backwards

  - Which customers?

  - Challenge: Identify sources of customer information for your project

How do I know I'm working on the right thing?

Start with customer data - stats, anecdotes, interviews. Understand what the customer needs.

At Amazon, the voice of the customer is captured in the Listen stage of the Working Backwards process.

Working backwards

Some highlights from the Working Backwards guidance:

- You need quantitative data, but you also need more than that. Work to deeply understand your customers on a personal level with face-to-face contact.

- You are not listening for the customer to tell you the solution, or possibly even what they want. Listen to understand their pain points. What do they want to accomplish? What are their needs, motivations, desires, and work-arounds? Focus on a problem space.

- Recognize that you are not your customer. Develop an intuition or understanding for how the customer differs from you, by going to multiple sources of information and checking for blind spots.

- Information sources can take many forms. They may include interviews, focus groups, and large-scale written feedback, as well as surveys and analytics.

- Customers are diverse. Working Backwards applies to all customers, so we listen to diverse customer perspectives and actively include them in the process.

Which customers?

For software design, keep in mind that the idea of a customer can mean different things, including:

- A shopper on the retail site, if your project changes the site UI.

- A tech professional implementing an AWS service.

- Other devs at Amazon, if your project provides a back-end service.

- Possibly non-devs at Amazon, if your project provides an internal tool.

Each of these groups has different needs. In each case you should get to know the customer, with information on what exactly it is that they need.

Challenge: Identify sources of customer information for your project

Starting from the examples on the Working Backwards wiki, come up with at least three sources of customer information for your project.

When you have collected that information, summarize it in appendices for your project, or as a separate requirements document.

Sample design docs

Search

Contributions

EN

Wiki Help

User Profile

rupeshti

Wiki Index

Page Index

User Index

- Amazon Software Builder Experience

- Learn

- System design learning path

- Amazon's Approach

< Back to System design learning path

Amazon's Approach

- What are Amazon's goals with design projects?

- Purpose of a Design Review

- Business Goals for Design Review Process

- The Importance of Live Conversation for Design Reviews

- Design tenets

- Challenge: Map a path to the design review

What are Amazon's goals with design projects?

Get a high-level view of what Amazon values in its designs.

The end goal for your design project is to be ready for a design review - a meeting where a PE or other senior dev will evaluate the design. Work backward from these company priorities as you plan the work.

Purpose of a Design Review

These are design review goals common across Amazon that help make sure we deliver software with a high bar. (This list is not exhaustive)

- Achieve project goals, ensure we are implementing the right things and are aligned with short and long-term goals. We ensure the design makes it clear what the problem is, and validate that the solution solves the problem.

- Improve decisions through refining and vetting the design. We keep a high quality bar, apply best practices (OE, security, etc), vet that we are using the most appropriate infrastructure choices, understanding the why behind the decisions not just state what the decisions is. We seek to understand the trade-offs between approaches to help us vet the decisions.

- Identify short and long-term risks and mitigations.

- Identify one way doors and if they are acceptable given the risk assessment. Assess if the one-way doors can be avoided.

- Assess for any failure modes or high severity issues that could impact or be caused by the solution, and that they are appropriately handled.

- Identify who is impacted by the changes proposed, ensure impact is accounted for. Identify if any teams/systems impacted are not accounted for, schedule additional review with impacted teams (or team POCs) if not.

- Ensure team ownership, by bringing the team along with changes and additions to the scope of ownership.

Business Goals for Design Review Process

These business goals are evolutionary outcomes of an iterative process, they are improvements but not easily quantified. Rather than crisp measurements, success is indicated by regular and periodic calibration of the goals, over time.

- Goal: Produce high-quality designs. Calibration: Design artifacts should not require updates to address launch issues that weren’t already captured as known risks.

- Goal: Define RACI-style (Responsible, Accountable, Consulted, and Informed) roles for the design review process so that it is clear who to include on a design review, at what stage they should be involved, and what expectations the design owner has of them. Calibration: Design Owners understand the role definitions, the expectations for those roles, and confidently assert they have the right level of feedback and visibility to their designs.

- Goal: Create a predictable design review process that limits open-ended investigations and encourages accountability to Customer value on a timely basis. Calibration: Milestone planners can confidently estimate timelines for design artifacts as part of the overall program management life cycle with design owners. Changes/Updates are acceptable but design owners are accountable to commitments.

- Goal: Create a process that can scale from small designs to very large designs. Calibration: Design Owners should be able to follow and use the process to align/communicate designs from small and iterative changes to large and disruptive. The process is flexible enough to respond to varying levels of scale, but specific enough to provide guidance.

- Goal: Ensure design docs are historical artifacts that communicate decision rationale. Calibration: Stakeholders should be able to revisit a design doc and clearly understand the system, constraints, risks, and decisions associated with a design in order to own, operate, or evolve the same.

The Importance of Live Conversation for Design Reviews

A design review meeting is the primary forum for the dialogue that helps people understand view points and data points from other perspectives. It is not about defending opinions or counter points, it is an opportunity to get clarity and deeper understanding of the problem, approach and solution.

Avoiding live conversation and defaulting to asynchronous written conversation can feel safer, but it is less likely to resolve issues, conflicts, align and build trust for important topics. When people don’t talk they invent and speculate and jump to assumptions. People will either assume you disagree or agree based on their assumptions. Written communication can lose intention and tone. Think back to a long thread on a Code Review that you realized later would have been much clearer to have as a live conversation.

A live conversation sparks ideas, motivates and includes; the participants can all contribute in asking clarifying questions, adding new view points, and fleshing out ideas. The design owner is put in a position where they are forced to clearly articulate their thought process and design decisions. The process of examining your own thought process in this way helps vet your own decisions, while adding clarity for others and inviting them to participate in contributing to ideas.

The result of live conversation and dialogue in a design review is a technical design that is strengthened by incorporating and adjusting for other view points to better achieve our business and technical goals. We gain alignment across the stakeholders, create trust in our approach and solutions, as well as earn trust with those we work with.

For the source of the preceding three sections and additional pointers, see the Design Guide & Review Process Framework.

Design tenets

Tenets help teams at Amazon to align around core principles. It's a good exercise for a team to create their own tenets that capture their unique values. You may find that your team would benefit from tenets for design work - here are some examples that others have found helpful.

- Softline design tenets: high-level tenets about how to approach designs in general

- Advertising design tenets: lower-level tenets that guide the formation of design requirements

Challenge: Map a path to the design review

Identify at least three project milestones, and give them dates that work backward from a design review meeting date. What will you include in the deliverables, and how will they make incremental progress toward the final design?

|  | Submit an answer to get credit for taking this challenge. Complete all of the challenges to earn a PhoneTool icon. |
| --- | --- |

What does a good design doc look like?

Check out these examples of what to do, and in some cases what not to do.

This page has samples of feature designs and service designs. Feature designs are small changes in existing services. These are usually where SDE1s begin. Service designs are larger and more complex.

Feature designs

Feature-level designs typically don't go in front of PEs, so these docs are from team repositories. The following feature design docs show the size and scope of design work at this level. Keep in mind that even feature designs may involve multiple developers, so the work of a new SDE1 may be one section of these.

| Title | Org | Project description | Doc evaluation | Links |
| --- | --- | --- | --- | --- |
| Making Change Delivery Date Predictable | Replenishment | The Replenishment team focuses on building and helping customers adopt the easiest, quickest, and smartest reordering mechanisms for their replenishable products from both Amazon and third-party platforms. The “change delivery date” feature allows customers to change “delivery day of month” for their monthly subscriptions and “delivery day of week” for their weekly subscriptions. | Strengths: Starts with a summary, has alternatives, good use of diagrams Opportunities: The summary (Purpose section) could be more descriptive of both the problem and the alternative solutions. However, these are covered on page 1, so this is a small issue. The document overall should be shorter, more concise. | • STEP 1: View the annotated copy - learn from the gaps in this example, as well as the standout features. • STEP 2: Open the original doc to reuse it, or better yet, start from a clean template that sets you up with all the best practices. |
| Past Purchases View | Delivery Experience | Project Snohomish ("Sno") is the update of the mobile Your Orders (Order History) page. The order history page is Amazon’s post-purchase experience that enables customers to easily track, manage & access everything they bought or received from Amazon. The role of the "Past Purchases" view is to display completed items older than one day. | Strengths: Starts with a summary, shows alternatives in a very effective layout Opportunities: Needs text to accompany UX mocks, to describe what the mocks show. | • STEP 1: View the annotated copy - learn from the gaps in this example, as well as the standout features. • STEP 2: Open the original doc to reuse it, or better yet, start from a clean template that sets you up with all the best practices. |

Service designs

The examples in this section come from a company-wide request queue for PE reviews. Of the documents that have been through review, these are among the best 10% in terms of completeness, organization, and clarity. Do keep in mind that none of them are perfect, and view the annotated copies to see how to improve upon them.

| Title | Org | Project description | Doc evaluation | Links |
| --- | --- | --- | --- | --- |
| Design of Organization Search Service | Amazon Business Account Management Platform (AMP) | Design a search solution for Organization Management Service (OMS) that allows other teams to onboard and enrich the search indexes with data from related systems. The solution should honor OMS actor and service level permissions. The solution should be optimized for fast search queries sacrificing CPU and memory consumption required to index and reindex the data. | • Strengths: Clear alternatives, great non-functional aspects of the design, clear purpose. • Areas of opportunity: Should have an executive summary at the top of the document with the purpose and decision points. Should shorten the document to 6 or fewer printed pages and move the rest into appendices. Should use customer data to show value (the linked BRD is a good addition but does not have customer data). | • STEP 1: View the annotated copy - learn from the gaps in this example, as well as the standout features. • STEP 2: Open the original doc to reuse it, or better yet, start from a clean template that sets you up with all the best practices. |
| Deepcheck Efficiency Improvement | Regional Fulfillment Buyer eXperience (RFBX) | MerchantShippingPluginService (MSPS) is a tier1 service that supports the deep check of ship option eligibility and charge for Merchant Fulfillment Network (MFN) items. Over the past few years, this service fleet has grown, with hundreds of hosts worldwide that take very high traffic. Our end goal is to 1) drive down the IMR cost, 2) increase CPU utilization, and 3) eventually make our deep check service easier to scale for more use cases. | • Strengths: Has alternatives, non-functional aspects of the design, data on the value of the project, current architecture, roadmap ideas beyond this project, and actions taken after the review (added later as an ongoing record of the design). • Areas of opportunity: Should have an executive summary at the top of the document with the purpose and decision points. Should shorten the document to 6 or fewer printed pages and move the rest into appendices. | • STEP 1: View the annotated copy - learn from the gaps in this example, as well as the standout features. • STEP 2: Open the original doc to reuse it, or better yet, start from a clean template that sets you up with all the best practices. |
| X-Ray - FAX Persona | Prime Video - X-Ray | X-Ray is a feature in Prime Video (PV) to enhance the customer’s viewing experience by providing them helpful insights about what they are watching. FAX takes the X-Ray time-coding pipeline from a highly automated to fully automated state. The objective of FAX-Persona is to achieve fully automated actor identification, so that the input title can be auto published. It will also be used to build solutions for minimizing human touch points for those titles which do not qualify to be auto published. | • Strengths: Has alternatives, non-functional aspects of the design, data on the value of the project, current architecture, and links to related docs where some of the deeper information has been covered separately. • Areas of opportunity: Should have an executive summary at the top of the document with the purpose and decision points. Should shorten the document to 6 or fewer printed pages and move the rest into appendices. Should not have a glossary at the top - it should be in an appendix, or even better, the terms should be defined inline on first use. | • STEP 1: View the annotated copy - learn from the gaps in this example, as well as the standout features. • STEP 2: Open the original doc to reuse it, or better yet, start from a clean template that sets you up with all the best practices. |
| Amazon Endpoint Client [blue ribbon example] | AWS Security | The Amazon Endpoint Client is multi-function program that runs on Windows, Mac, and Linux. It provides DNS filtering, process and network logging, and end user notifications. | • Strengths: Has an executive summary, alternatives, non-functional aspects of the design, specifications separate from design, architecture at the right level of detail, appropriate length, and appendices where some of the deeper information has been covered separately. • Areas of opportunity: Should not have tenets at the top - those should be in an appendix. Would be helpful to see customer data as the basis for the requirements. | • STEP 1: View the annotated copy - learn from the gaps in this example, as well as the standout features. • STEP 2: Open the original doc to reuse it, or better yet, start from a clean template that sets you up with all the best practices. |

Online training

For a step-by-step walk-through of how to use sample doc, try out this online course: Writing in Tech: Technical Design Documents.

Challenge: Write an executive summary

Choose one doc and write a new first paragraph for it, as an executive summary. Put the following things into the paragraph:

- What is the purpose of the project, in just a few words? What problem does it solve?

- What decision points does the PE need to know about?

To see an example of an executive summary, refer to the Amazon Endpoint Client doc from AWS Security.

Submit your answer to get credit for taking this challenge. Complete all the challenges to earn a PhoneTool icon.

Alternative designs

- Why should I spend time on alternatives?

  - The value of alternatives

  - How to show alternatives

  - Challenge: Come up with three alternatives for your design

Why should I spend time on alternatives?

Get the PE perspective on what makes for a solid plan, and a productive review meeting.

Why go through the effort of documenting alternatives to your favorite design option? You picked it for a reason, after all. How could this not be this a waste of time for you and the reviewers?

Let's look at how alternative designs add value, and how to set them up.

The value of alternatives

From the perspective of reviewers, alternatives are extremely valuable. You should cover the reviewers' needs.

- Evidence of research. You know you did the research into the best solution. How does the reviewer know? They need to see how you got there.

- Get reviewer input on fundamentals. Without alternative designs, the reviewer is limited to advising on the details. What if the bigger decisions would also benefit from their insight? The best way to get that insight is by presenting alternatives, so the reviewer doesn't have to come up with alternatives in the meeting.

- A review should be about decisions. If you arrive at a meeting with clear asks for decisions, you make the meeting far more productive.

How to show alternatives

There are many ways to show alternatives. They can be in a side-by-side table, a list, or in separate sections of a design doc. Here are a few guidelines.

- Show at least three alternatives, if possible. This gets beyond the binary "stay the course vs change" approach.

- Choose alternatives that are plausible. Do not set up trivial or false options.

- Have detailed criteria. Base these on customer needs, cost, performance, future extensibility, and so on.

- Apply the same set of criteria to all alternatives. Do not selectively show the positive criteria for your favorite option and the negative criteria for the others.

- Staying the course is often a good alternative to include. In a side-by-side comparison with the preferred option, this can show the reason for the new work.

A table is a great way to show side-by-side comparisons. Here is an example from the Customer Order Synopsis design:

|  | Option 1: CDI for event processing, Embu as datastore | Option 2: CDI for event processing, CDI for datastore | Option 3: OHA/OHS for Logic, Event Processing, and Datastore | Option 4: CDI for event processing, Logic in YOBL, Store with OHA | Option 5: OHA for event processing, Logic in YOBL, Store with OHA (Hybrid approach) |
| --- | --- | --- | --- | --- | --- |
| Notes | Embu is not a viable option, see details in section. It does not satisfy technical and future looking requirements. |  |  |  |  |
| COSY data can be vended to CDX, compatible with RetailOrder | yes | yes | no | yes | yes |
| Utilizes Classifications Framework (e.g. also works off MLP backlog) | yes | yes | no | yes | yes |
| Does not increase calls to OMA/PCE | no | no | potentially (when performing a staged migration to a more permanent solution) | potentially | no (*caveat being the ability to exchange current OMA call for YOBL call) |
| Requires additional datastore | no | yes | no | no | no |
| Stored data used for queries | classifications | classifications | tags | classifications | classifications + OHA tags Hybrid approach allows iterating on COSY classifications, utilizing OHA tags for things such as digital and eGiftCards that are large items for CDI/YOBL. |
| Utilizes existing event mechanisms | yes for OWEN need to build for DOWEN | yes for OWEN need to build for DOWEN | yes for OWEN and DOWEN (DOWEN integration only postponed for CDI) | yes for OWEN yes for DOWEN, however callout here that it would only be for the current mechanism, and not hooked into the new architecture | yes for OWEN and DOWEN (DOWEN integration will be eventually needed for CDI when supporting digital) |
| Size of effort for additional infrastructure | S | L | M | L | M |

Other examples of design documents with alternatives:

- Design of Organization Search Service: two sections with alternatives

  - Section 5.6: Alternative [designs]

  - Section 17: Optional Improvements

- Deepcheck Efficiency Improvement: one section with alternatives

  - Section 4.2: Possible Solutions

In what ways could these examples be improved?

Challenge: Come up with three alternatives for your design

This may be as simple as writing three bullet points. What are three plausible approaches to the problem you're trying to solve?

Design of Organization Search Service

Primary Contact adzinets (user) How do I change this value?

Last modified 2 years ago by challvar.

Table of Contents

- 1 Background

- 1.1 Problem Statement

- 1.2 Concepts

- 2 Goal

- 3 Stakeholders

- 4 Requirements

- 4.1 Use Cases

- 4.2 Out Of Scope

- 4.3 Technical Requirements

- 5 Proposal

- 5.1 Components

- 5.2 Data Ingestion

- 5.3 Search Indices and Documents

- 5.4 Analysis and Query

- 5.5 Authorization and User Permissions

- 5.6 Alternatives

- 5.6.1 Alternatives to Elasticsearch

- 5.6.1.1 Other full-text search systems

- 5.6.1.2 Kafka Connect Elasticsearch Connector

- 5.6.1.3 Slapshot

- 5.6.1.4 Datapath

- 5.6.1.5 Lucene

- 6 State Management

- 7 Scalability Considerations

- 7.1 Elasticsearch

- 7.2 Key Management Service

- 7.3 Lambda

- 7.4 Hot Shards

- 7.5 Number of Replicas

- 8 Performance Considerations

- 8.1 Bulk API

- 8.2 Routing (Data Partitioning)

- 8.3 Source Filtering

- 8.4 Document Size

- 8.5 Refresh Interval

- 8.6 Reindexing

- 9 Configuration

- 10 Metrics

- 11 Failure Conditions and Alarming

- 11.1 Failure Scenarios

- 11.1.1 OMS is Unavailable

- 11.1.2 OMS Kafka is Unavailable

- 11.1.3 ESP is Unavailable

- 11.1.4 ES Indices are Corrupted

- 11.1.5 ES Node Goes Down

- 11.1.6 API Gateway is Unavailable

- 11.1.7 Lambda Service is Unavailable

- 11.1.8 KMS is Unavailable

- 11.1.9 KeyMaster is Unavailable

- 11.2 Backup and Restore

- 11.3 Alarms

- 11.3.1 Network Load Balancer Alarms

- 11.3.2 OSS Lambda Alarms

- 12 Test Plan

- 13 Security Considerations

- 14 Deployment Design

- 15 Infrastructure Design

- 16 Open Questions/Issues

- 16.1 SearchGuard

- 16.2 Data on Links

- 16.3 Shadow Cluster

- 17 Optional Improvements

- 17.1 Index and Search Regionally Replicated Data

- 17.2 Priority Queue

- 17.3 Short Document IDs

- 17.4 Tiered Clusters

- 17.5 Internationalization

- 17.6 Blue/Green Deployments

- 18 Appendix

- 18.1 Configuration Details

1 Background

Organization Search Service (OSS) will let clients execute full-text search queries against AMP data as well as related data from other services. AMP data includes organizations, groups, actors and resources. It will be enriched with other customer data such as customer names, shared addresses, payment instruments, etc. Permissions are implemented as links in OMS. OMS supports actors, groups and orgs as sources of links, and resources, groups and orgs as link destinations. A links can be non-inheritable, or source or destination inherited. When evaluating permissions, OMS considers direct and one-hop links. For example, on the below diagram, actor A1 has a permission on resource R1 via group G2 because link L1 is destination-inherited by G2 from G1 and there is a link L2 between G2 and R1.

1.1 Problem Statement

OMS clients need a way to perform full-text search queries against the data stored there (such as group/org names) as well as data from other systems that is related (like addresses, payment instruments and extra customer data). They also need to be able to provide customers with an autosuggest functionality. Clients cannot easily do that in OMS because full-text queries are not supported.

Amazon Business teams currently use BusinessUserSearchService but it only stores a limited AB-specific subset of data from OMS and is based on an end-of-life search system PSNG.

OMS users need to be able to limit their search results to a nodes that are children or descendants of a group or an organization, but also to be able to perform a cross-organizational search.

One of the search requirements is to only allow customers see the data they have permissions to in OMS. The same requirement applies to applications that are clients of Org Search as they may not have access to all indexed data.

Search queries will be run against data modeled as OMS resources, e.g. shared addresses or payment instruments. In a large organization or group, there could be tens of thousands of those. We should implement permission enforcement in such a way that the search queries will be within SLA even for an organization of any size, and also limit the I/O and memory utilization to allow concurrent queries with hundreds of TPS. We should also minimize the fanout of a CUD operation in order to avoid reindexing of the entire organization's data in such case.

1.2 Concepts

- AB - Amazon Business, an organization within Amazon that owns and stores its clients' structure in OMS.

- ABWebsite - web portal that allows AB customers to manage their groups, users, roles, invitations, licenses and related data.

- AMP - AB program that provides a set of services to model and store the organizational structure of all external (and potentially internal) multi-user "organizations" that Amazon interacts with currently or in the future.

- AMS - a team within Amazon Business that owns OMS and will own Organizational Search

- BUSS - Business User Search Service - a PSNG-based full text solution built by the BAX team and used by ABWebsite management pages as well as Mahou team for search of groups on AB checkout pages.

- CUD - Create, Update and Delete operations. CRUD extends CUD to include Read.

- ES - Elasticsearch - Lucene-based full-text search product that is available as AWS-hosted service

- ESP - Event Stream Processing system that allows consumers to stream enriched OMS events. See the design document for more details.

- KeyMaster - Internal Amazon service for encryption of sensitive data. It is available in MAWS and in NAWS on EC2 only (n/a to Lambda or ECS).

- KMS - Key Management Service is an AWS product that lets users encrypt and decrypt data.

- Lucene - an open-source full-text search library. Elasticsearch is based on Lucene.

- OMS - Organization Management Service - an AMP service that is responsible for storing organization data, such as groups, actors, resources and permissions.

- OSS - Organization Search Service

- Permission in OMS is defined in terms of an actor that can read extensions or perform an action on a node. A permission can be explicit (defined as a link from the actor to another node) or implicit (actor is able to read all extensions on all nodes from the org that they are part of).

- Programs are Amazon entities that author extensions that are stored by and vended from AMP APIs. Programs, by definition, are also Clients.

- PI - payment instrument of an Amazon customer, such as a credit card or invoice.

- SG or SearchGuard, Elasticsearch plugin that adds support of role-based security.

- SLA - service level agreement.

2 Goal

Design performant and scalable full-text search solution for OMS that allows other teams to onboard and enrich the search indexes with data from related systems. The solution should honor OMS actor and service level permissions. The solution should be optimized for fast search queries sacrificing CPU and memory consumption required to index and reindex the data.

3 Stakeholders

- Clients of BUSS who will need to migrate to OSS

- AMS team that owns OMS and its data that will be searchable via OSS

- BAX team that owns BUSS and ABWebsite that uses BUSS for AB management pages

- Other AB teams that want APIs to search AB data

- Other Amazon teams that want to run full-text search queries against OMS data

- OMS clients that need to perform cross-organizational full-text search queries

4 Requirements

Business Requirements Document (BRD).

4.1 Use Cases

- An Amazon customer SHALL NOT see data from an organization that they have no permission on.

- An authorized Amazon application SHALL be able to see data from any organization in OMS.

- Search documents SHALL NOT be available to applications which are not authorized to view the data as defined by the custodians of the authoritative data source.

- Searches SHALL have the ability to restrict the search scope to children and all descendants of a given group.

- Searches SHALL have the ability to restrict the search scope to children of a given group only.

4.2 Out Of Scope

- Customer permissions that are not modeled with AMP links

- Indexing and searching Critical payment data such as bank account and credit card numbers

4.3 Technical Requirements

https://quip-amazon.com/2cqsAsbsNs8d/Org-Search-Technical-Requirements

We will aim for under 1 sec. propagation time (period between data is committed in OMS to the time it is searchable in ES).

5 Proposal

5.1 Components

Description of OSS components and dependencies:

- OSS Consumer - a Kafka Streams + Coral Service on EC2 that consumes OMS events, converts them to search documents and calls ES to index them. It also updates user roles in SearchGuard.

- ESP - a Coral service that provides an API similar to PutExtensions (including the batch version) for tenant services to call. It then streams the tenant data events to a Kafka topic in order to make them available to OSS and other services, such as Auditing. The Kafka topic can also be used for rebuilding the search indices when needed.

- Tenant Data Consumer - a Kafka consumer that consumes ESP events, converts them to search documents  and calls ES to index them.

- Tenant Data Provider - an external service such as AddressService that is a provider of tenant data.

- Tenant Event Listener - a component (such as SQS listener) that listens to external data update events and calls OMS/ESP APIs to duplicate the data there.

- Tenant Backfill Job - a script or job that fetches external extension data from a tenant data store and saves it to ESP. The data is then streamed to a Kafka topic and consumed by the OSS Consumer that feeds it to Elasticsearch.

- Internal Reindexing/backfill API - an internal API that allows AMS engineers to trigger reindexing of OMS and tenant data starting from a particular point in time.

- OSS Query API - a Lambda function fronted by API Gateway that allows clients to query indexed OMS and tenant data.

- API Gateway - AWS service that will expose OSS APIs to clients and forward client requests to our Lambda. It will manage traffic, provide monitoring, API version management, authorization and access control.

- Elasticsearch - AWS service that provides APIs to index and query data.

- Key Management Service - an AWS service that manages master and data keys. All Restricted and Critical data fields will be encrypted at a field level using KMS before returned to clients.

- KeyMaster - CDO service for encrypting and decrypting sensitive data types. OMS uses KeyMaster to encrypt Restricted and Critical data.

- SearchGuard - Elasticsearch plugin for user authentication and authorization.

5.2 Data Ingestion

OSS will consume data from OMS as well as data authored in other services but related to OMS entities (e.g. customer addresses, customer names, etc.). See the detailed design at the Data Ingestion wiki.

5.3 Search Indices and Documents

The Search Indices and Documents wiki describes the structure of Elasticsearch indices and documents for OSS.

5.4 Analysis and Query

Here we describe the way the indexed data is analyzed in Elasticsearch and how clients will call OSS APIs. See the detailed design at the Analysis and Query wiki.

5.5 Authorization and User Permissions

Most OSS queries will be executed on behalf of an actor that has permissions to only see or act on a subset of nodes in an organization. The Authorization wiki describes how we plan to enforce these permissions. This is by far the most complex area of the design.

5.6 Alternatives

5.6.1 Alternatives to Elasticsearch

5.6.1.1 Other full-text search systems

The only full-text search system besides ES available as PaaS at Amazon is PSNG that is on the path to deprecation. Hosting another system ourselves is not feasible due to operational overhead and Data Handling Policy requirements due to hosting Restricted data.

5.6.1.2 Kafka Connect Elasticsearch Connector

The plugin allows streaming a Kafka topic to Elasticsearch. It would simplify a part of the solution but we would need to have another topic and a transformer to decrypt Restricted data fields and convert the Results and Tenant Data topic messages into a format suitable for indexing.

5.6.1.3 Slapshot

Slapshot service is an internal dedicated hosted data retrieval and aggregation service for CDO. Clients specify the data and workflow needs for their use case, and Slapshot will gather and vend the desired data.

Slapshot would be a good fit for our use cases, collecting OMS and tenant data changes and publishing them in ES. However, it does not look like it has any support of Kafka or AWS ES at the moment, so those would have to be built as Slapshot plugins. Slapshot documentation is sparse and somewhat outdated, so we should explore this option in office hours.

5.6.1.4 Datapath

Datapath is an internal hosting platform and a materialization engine that allows developers write business logic and takes care of operational issues such as caching, monitoring, etc. Its business logic repository does not have any support of Kafka or ES. Datapath also does not allow Highly Confidential and higher data categories.

5.6.1.5 Lucene

Lucene is a full-text search library that ES and another competing product, Solar, are based on. If we make use of Lucene directly, we would not be able to enjoy the features ES adds on, such as a REST API, Query DSL, distribution of data, replication, clustering, monitoring and others.

6 State Management

All components besides Elasticsearch are stateless. ES index schema is described in the Appendix.

7 Scalability Considerations

7.1 Elasticsearch

Currently, OMS Global State Store, which is a key value store with a snapshot of all OMS data including some redundant one that is indexed for performance occupies around 125Gb in the largest region. In BUSS, the groups index is 8Gb and the customer index is 5Gb. We estimate the combined size of OSS indices to be between 200Gb and 400Gb initially with just OMS data and growing 10x in the next 3 years as more tenant data is indexed. This is well below the limits of ES and AWS ES. ES does not have a limit on index size besides the limit of hardware. Max EBS volume size supported by AWS ES at the moment is 9 TiB on m5.12xlarge.elasticsearch instances.

ES is scaled horizontally by sharding the data. We will initially overshard the data in order to be able to scale the indexes later. The number of shards in each index should be at least double the initial number of data nodes. After the initial or new tenant dataset is indexed, the propagation latency and query performance should be benchmarked. More data nodes can be added to ES with shards rebalanced to improve the performance.

ES limits can be found here. None of them are likely to affect OSS even with a 100x growth of data size and TPS.

7.2 Key Management Service

KMS supports up to 10k TPS for encrypt and decrypt operations in each region OMS is in. With the read-heavy pattern of OMS and OSS, this will be more than enough for the encrypt. For decrypt, if we ever need to exceed this limit, we can store the encrypted values in the indices and instead of decrypting in the read flow.

7.3 Lambda

Lambda limits can be found here. The default concurrency limit (number of simultaneously running instances) is 1,000 but can be increased. Lambda scales automatically up to the configured limit.

Given that our lambda logic is quite simple, we do not expect any of the memory/time or other resource limits to affect us. This should be verified during a load test of the PoC.

7.4 Hot Shards

There is a risk that some large businesses will perform a much higher number of search queries than the small ones, which may lead to hot shards in ES. We do not expect this to be a problem in practice because we have tens of thousands or large businesses that should be distributed into different shards. Also, BUSS have not had this issue.

We should monitor the cluster for hot shards. If we find out this is indeed a problem, we can move large organizations' data into separate indices, e.g. one index per large org. This will require changing the partition key for these orgs. If we need to scale out further, we can have a separate cluster for large organizations.

7.5 Number of Replicas

The more read replicas are in the ES cluster the more fault tolerant it is but also the slower is the indexing. We will use one read replica in order to improve the indexing time but still have backup in case of a node failure.

8 Performance Considerations

8.1 Bulk API

We will use ES bulk API to update the index in order to reduce the overhead of HTTP calls. This should not be hard to do given that Kafka Streams also supports batching.

8.2 Routing (Data Partitioning)

We will use the Routing feature of ES to ensure all nodes under a root organization are stored in the same shard. To achieve that, the routing parameter will be set to the ID of the root org when indexing and querying. This will let ES to run most queries on one shard only without the need to merge results. With hundreds of large businesses and millions of small ones, this routing strategy should keep the shards evenly balanced.

Choosing a partition key is a tradeoff between throughput and latency. Using root org ID as the partition key will increase latencies of individual queries but will reduce the overall load and increase throughput.

This routing strategy also means that if one shard goes down, all orgs in that shard lose of all their data instead of each org losing 1/nth of data (where n is number of shards). This is addressed by having at least one replica of each shard.

8.3 Source Filtering

The _source field is returned by ES with every hit and contains all document fields by default. We should exclude the links array from being returned as it is not needed by the clients and may take a lot of space for some nodes with a lot of permissions.

8.4 Document Size

Default max limit on the size of a search document in ES is 100Mb, which can be increased up to 2Gb. However, large documents slow down ES due to the way file system cache works. We expect to have some actors that have tens of thousands of links to resources and groups in large organizations. This will lead to fairly large documents that will hinder performance. When doing a PoC we should index the largest organizations and measure the search index performance. If this turns out to be a problem, links can be put in a separate index with a very similar structure to what is proposed here.

8.5 Refresh Interval

OMS has a read-heavy workload with peak write TPS of 134 (assuming 100 writes/batch) in the last 30 days in NA. With the default 1s refresh interval, on a 3 data nodes ES is able to index at a 2K TPS rate. We should be able to reduce the interval to 500 ms and still index all OMS and tenant data comfortably.

8.6 Reindexing

We expect reindexing to increase the CPU, RAM and I/O consumption of ES data nodes as well as the OSS/ESP consumers. This can be solved by adding more capacity to the cluster. We can also speed up the reindexing by setting the number of replicas to 0 for the new index until the rebuild is complete.

9 Configuration

The OSS Consumer configuration will be stored in BrazilConfig format in source code. Elasticsearch configuration will be stored in LPT and Infrastructure packages and updated via CloudFormation. See Appendix for details of configuration settings.

10 Metrics

ES and Lambda emits a default set of metrics to CloudWatch. OSS Consumer will produce service log and ship them to Timber and CloudWatch.

11 Failure Conditions and Alarming

11.1 Failure Scenarios

11.1.1 OMS is Unavailable

OSS has no direct dependency on OMS.

11.1.2 OMS Kafka is Unavailable

OSS consumes OMS write events from Kafka. If the Kafka cluster is down, OMS will not be able to process client writes so OSS data set does not become stale.

11.1.3 ESP is Unavailable

If ESP has problems, tenant listeners will not be able to propagate changes in external systems, and OSS data becomes stale. Once ESP is back up, the tenant listeners should re-process the failed events, which should be all that needed to restore the full functionality.

11.1.4 ES Indices are Corrupted

If one or more indices are corrupted, for example, due to a defect in ES code or operator error, they will get restored from a daily snapshot. Once it is finished, we will call the OSS reindexing API to reprocess OMS and ESP messages from the timestamp of the snapshot. OSS will be fully or partially unavailable until the reindexing is finished.

11.1.5 ES Node Goes Down

OSS ES cluster will have at least 3 data nodes and 3 master nodes in 3 availability zones. One node's failure will increase the load on the others but should not cause an availability drop because we will have a replica of the data on one other node.

11.1.6 API Gateway is Unavailable

This will cause an availability drop for users of OSS query API. API Gateway's SLA guarantees a 99.95% availability for each region.

11.1.7 Lambda Service is Unavailable

This will cause an availability drop for users of OSS query API. AWS Lambda's SLA guarantees a 99.95% availability for each region.

11.1.8 KMS is Unavailable

This will cause an availability drop for users of OSS query API that fetch Restricted or Critical data. KMS's SLA guarantees a 99.9% availability for each region.

We can remove this risk by storing the encrypted data fields in ES alongside the same fields in plain text. This will shift the availability risk to the OSS consumer that will have to encrypt the data before indexing.

11.1.9 KeyMaster is Unavailable

KeyMaster has a daemon on each host that does encryption and decryption so a short-term KeyMaster's downtime should have now affect on OSS.

11.2 Backup and Restore

AWS ES takes automated daily snapshots to S3. It stores the last 14 days of snapshots that can be used for restoration in a disaster recovery.

Manual snapshots are not supported for data that is encrypted at rest.

11.3 Alarms

See Elasticsearch-related alarms here.

11.3.1 Network Load Balancer Alarms

| Alarm | Severity | Trigger (SLA) | Comment |
| --- | --- | --- | --- |
| HealthyHostCount average | 2 | < "number of data nodes in ES" for 1 minute, 1 consecutive time | The number of healthy hosts behind the NLB is lower than the number of configured Elasticsearch data nodes |
| HealthyHostCount average per AZ | 2 | < "number of data nodes in the AZ" for 1 minute, 60 consecutive time | The number of healthy hosts behind the NLB in an AZ is lower than the number of configured Elasticsearch data nodes in the AZ |

11.3.2 OSS Lambda Alarms

Note: these settings are for the Lambda function that populates the NLB target group with the IP addresses of ES nodes. They should be adjusted for other Lambda functions.

| Alarm | Severity | Trigger (SLA) | Comment |
| --- | --- | --- | --- |
| Errors Sum | 2 | > 0 for 1 minutes, 30 consecutive times | The number of the Lambda invocations that failed is too high |
| Errors Sum | 3 | > 0 for 1 minutes, 2 consecutive times | There were multiple failures of the Lambda invocation |
| Invocations Count | 2 | < 15 for 30 minutes, 1 consecutive time | The number of the Lambda invocations is too low |
| Invocations Count | 3 | < 1 for 2 minutes, 1 consecutive time | The Lambda function was not invoked at least once in 2 minutes |

12 Test Plan

We will cover the following use cases in integration testing:

- Create/update nodes in OMS and verify they are propagated to ES by calling OSS search query API

- Create/update links in OMS and verify the permissions are enforced by OSS by calling the query API with CustomerSecurityContext

- As above but for inherited and 1-hop links

- Verify search on behalf of a customer returns only data they have permissions on

- Verify filtering by a parent works

- Verify filtering by an ancestor works

- Verify cross-organizational search works

- Full text search test

- Search for multiple node types

- Search for nodes that have specified link type and label

- TPSGenerator test that verifies TPS and latency values are within tolerance

13 Security Considerations

OSS will be indexing data that is considered Restricted or Critical such as AB Buyer names, AB Customer first and last names and full AB customer addresses. Handling Restricted and Critical data requires multiple security controls that are not mandatory for other applications. It will be classified as Red and will need to go through a security review by a security certifier.

OMS encrypts sensitive fields using KeyMaster. OSS Consumer will decrypt them and index in ES because clients need to be able to perform search on them. OSS Query API will re-encrypt the sensitive fields with KMS keys before returning to clients. (Note: KeyMaster is not supported in AWS Lambda at this time). The clients will have to get permissions to the master key for each data type they want access to and then decrypt the values in the search results.

All services that the proposal uses are approved for handling Restricted+ data, see Secure Data Handling in Native AWS. Below is a detailed breakdown of how each requirement of the Data Protection Model will be accomplished.

| Requirement | OSS Consumer | API Gateway | Query API (Lambda) | Elasticsearch |
| --- | --- | --- | --- | --- |
| Encryption at Rest | Stateless, n/a | Stateless, n/a | Stateless, n/a | Supported, to be enabled. Must avoid creating manual snapshots until Elasticsearch supports encryption with customer managed keys. |
| Encryption in transit | CDORelay to be used for on-host TLS termination. TLS for connection to Kafka broker. | TLS by default | Pending end-to-end encryption. | Node-to-node encryption to be enabled. |
| Access Control-Authentication | CloudAuth | IAM | CloudAuth for MAWS is currently not supported, can use HOSM instead. IAM for NAWS. | AWSAuth |
| Access Control-Authorization | CloudAuth/AAA | IAM | CloudAuth for MAWS is currently not supported, can use HOSM instead. IAM for NAWS. | IAM, resource and identity-based policies |
| Data Integrity | Field level encryption of sensitive data in calls to OMS. TLS protection when calling Kafka and ES. | TLS (encryption with data integrity) | Sensitive data to be encrypted before passing to clients. Clients are authenticated and authorized. | Weak data integrity protection. OMS serves as a system of record. |
| Auditing | Service Logs | CloudTrail IAM logging | CloudTrail IAM logging | Partial support. To compensate, all requests will be proxied by Query API. CloudTrail logging will be enabled for IAM events. Configure Slow Logs to audit queries that take a long time to complete. |
| Kill Switch | Disable access via AAA UI. | Revoke access via AWS Console. | For NAWS, revoke access via AWS Console. For MAWS, disable access via AAA UI. | Disable access via AWS Console. Rotate the data key and re-index the data if needed. |
| Monitoring and Alarming | 1. Multiple unauthorized calls 2. Failed integrity check (KeyMastered data) 3. Unexpected request rate or data retrieval volume 4. Access to canary data records | n/a | 1. Multiple unauthorized calls 2. Failed integrity check (KeyMastered data) 3. Unexpected request rate or data retrieval volume 4. Access to canary data records | 1. Multiple unauthorized calls 2. Failed integrity check (KeyMastered data) 3. Unexpected request rate or data retrieval volume 4. Access to canary data records |
| Access Baselining | Analyze service logs. Unless there is a business need, an IAM user/role should be deleted if it is no longer actively accessing the service with appropriate ticketing to the owning team. | n/a | Analyze service logs. Unless there is a business need, an IAM user/role should be deleted if it is no longer actively accessing the service with appropriate ticketing to the owning team. | Analyze service last accessed data in Access Advisor tab in IAM console. Unless there is a business need, an IAM user/role should be deleted if it is no longer actively accessing the service with appropriate ticketing to the owning team. |
| Data Lifecycle Management | Stateless, n/a | Stateless, n/a | Stateless, n/a | Data in ES is projection of OMS data. When a node or link is deleted in OMS, it is removed from ES as well. |
| Network-level Access Control | PrivateLink will be used to connect to OMS VPC. Will set up security groups and subnets to allow only required permissions. | Will set up security groups and subnets to allow only required permissions. | Will set up security groups and subnets to allow only required permissions. No ingress or egress public access should be required. | To be deployed into OSS VPC. BONES will be used to set up infrastructure. Will set up security groups and subnets to allow only required permissions. |

14 Deployment Design

All components besides ES are stateless. Deployments will go through pipelines with all the best practices such as integration testing, load testing, one-box, waves and baking period.

15 Infrastructure Design

We will use BONES to set up the VPC and Infrastructure pipelines to create and update resources. All resources should be defined in CloudFormation YAML documents.

| Name | Type | Details |
| --- | --- | --- |
| OSS VPC | VPC | All instances, services and resources that support VPC should reside inside the OSS VPC. No Internet Gateways should be configured to prevent outside access. |
| OSS ES Cluster | Elasticsearch | Should be configured in the VPC with 3 master nodes and 6 data nodes. The number of data nodes should be a multiple of 3 to avoid imbalances. Node-to-node encryption and encryption at rest must be enabled. c5.large.elasticsearch is the instance type for the master nodes. We assume AWS OpenDistro is available by the time the implementation is started. |
| PrivateLink between OSS and OMS VPC | PrivateLink | Need security groups and subnets to allow OSS to access Kafka broker hosts. |
| OSS Consumer/Service | EC2 | 3 hosts each in a separate AZ. |
| OSS API Gateway | API Gateway | Define Coral model and use Coral2Swagger. BONES Guide. |
| OSS Query API | Lambda | Should be configured with the subnets and security groups of the OSS VPC. BONES Guide. |
| KMS | Key Management Service | Each data type should be encrypted with a separate CMK (e.g. Address, Org/Group Name, Payment Instrument). Each client should be using a separate CMK. CMKs should be set up to rotate once a year. CloudTrail should be enabled for all KMS operations. |

16 Open Questions/Issues

16.1 SearchGuard

We do not know if SearchGuard is scalable enough to support large AB businesses. We need to do a PoC to prove it.

Also, the standalone free version of SG does not provide Document-Level Security that we plan to use, only the commercial one does. However, this feature is available in the AWS ES OpenDistro. We need to confirm the licensing of SG in AWS ES.

16.2 Data on Links

We propose to represent OMS links as an array of linked node IDs in each node document. This design does not allow storing data on links, which is a new feature in OMS requested by one of the clients. If we have a request to index data on links, we can do it by populating a separate Links index, that we considered and rejected as a less efficient solution for actor permission enforcement in OSS. The details are provided in the Appendix.

16.3 Shadow Cluster

Some teams have two ES clusters in Production that allows them to have better availability in case of a disaster and also perform load tests on a production hardware and data. We do not think this is justified for OSS but should evaluate it and ask for input from AWS ES team and other teams that use ES.

17 Optional Improvements

17.1 Index and Search Regionally Replicated Data

Regional Replication is an OMS feature that replicates organizational data between different regions. It is selective meaning clients need to turn on the feature for an organization. The following steps should allow this data to be searchable:

- create a new topic Replicated_Events and make the replication producer to write messages to this topic

- set up Kafka Streams to output messages from Replicated_Events to the Global State Store topic

- make the OSS consumer also read from Replicated_Events

17.2 Priority Queue

Some writes in OMS may trigger a very large fanout of links and permissions. For example, adding a LEG admin to a very large business is such a transaction as it results in the actor having permissions on all groups and resources in the organization, which can be tens of thousands. The other event that may result in a large amount of data update messages is a bulk upload of users by an admin. These kind of updates are generally lower priority than other writes and should be de-prioritized. On the other hand, an update to the search index should be treated with higher priority for users that have an active session because there is a higher chance they will notice the delay compared to non-active users.

To accommodate the priority queue, we suggest adding the priority field to all OMS write APIs with values of low, medium and high. This field can be propagated through the Kafka topology and added to the ResultMessage class. We then will add a new Kafka consumer to OSS, called PriorityConsumer. This consumer will stream the Results topic and write the message to one of the three output topics: HighPriorityResultsTopic, MediumPriorityResultsTopic and LowPriorityResultsTopic, depending on the priority value of the message. The OSSConsumer will read from all three topics, but it will ignore a lower priority one as long as the higher priority one has messages in it.

We will also need to add the priority field to some OMS clients like B2BPlatformService, as well as make changes to its clients to set the field.

We are not aware of any way to check that a customer has an active Amazon session. We will need to consult with other AB teams (like Mahou) to find out if there is a way to implement this.

17.3 Short Document IDs

OSS will initially use OMS IDs as IDs of search documents. OMS IDs are obfuscated strings, composed from the OMS node type, root node UUID and this node's UUID, which are then prefixed with "amzn1.oms.v1". The result is a string that is 120-150 characters long, and using OMS IDs will consume extra resources for processing and space for storing in the index. To address that, OSS can decrypt OMS IDs and use just the node UUID for indexing. Another option is to hash OMS IDs and use the result in the indices but we will need a way to cater for hash collisions. And another option would be to use a term dictionary in ES to map OMS IDs to short internal IDs but this is also more complex than just a decryption.

17.4 Tiered Clusters

A way to scale out search APIs is to have two sets of ES clusters, one for Tier 1 use cases, and one for Tier 2 ones. OSS would have two consumers each ingesting data from OMS/ESP and propagating into its respective ES cluster. OSS search APIs would have to have a allowlist of Tier 1 clients and direct their queries to the right ES endpoint. Tier 2 cluster would not need to have the same performance and availability SLAs as Tier 1 thus allowing us to use less expensive hardware for those use cases.

17.5 Internationalization

By default, ES does not do a good job tokenizing compound words and synonyms in some languages (e.g. German). A better support of these languages is a significant effort and will likely require changes in OMS as well. We will need separate fields or indices in ES for each document. More detailed discussion is this section.

17.6 Blue/Green Deployments

When indices are rebuilt, ES data nodes experience an increased load, which can lead to lower performance or outages. A way to avoid that is to have blue/green deployments, when a new instance of service infrastructure is built, which, when ready, replaces the active cluster. While CodeDeploy supports B/G deployment, CloudFormation does not, which makes it a significant effort to implement. One way to do that would be to use AWS API or CDK to create a new ES cluster when reindexing is started, and use the new cluster in the new OSS and ESP Consumers. After the consumers have caught up, we can update the load balancer to point to the new ES cluster. We will need to make sure this approach does not break our CloudFormation scripts or have a workaround if we need to update the VPC.

18 Appendix

18.1 Configuration Details

| Config Setting | Value |
| --- | --- |
| ES Bulk Update Number of Documents | 500 |
| Routing | Root org (last value in parent_path) |
| --log-publishing-options | Enabled for all log types |
| ES Encryption of data at rest | Enabled |
| Node-to-node Encryption | Enabled |
| Dedicated Master Nodes | 3 (1 per AZ) |
| Master node instance type | c5.large.elasticsearch |
| Data Nodes | 3 (1 per AZ) |
| ES Domain Access | VPC |
| CloudTrail IAM logging | Enabled |
| ES Automated Snapshots | Enabled, hourly (the default). |

Deepcheck Efficiency Improvement

Primary Owner sbr-rfbx (POSIX)

Last modified 4 years ago by yinliy.

- 1 Overview

- 2 Background

- 3 Problems

- 3.1 Current Situation

- 3.2 Saving Opportunity

- 3.3 Improvement Attempts

- 3.4 Challenges

- 4 Find Solutions

- 4.1 High Level Approach

- 4.2 Possible Solutions

- 4.2.1 Reduce VIP TPS

- 4.2.1.1 Client Side Caching

- 4.2.1.2 Request Batching

- 4.2.1.3 Traffic Shaping

- 4.2.2 Reduce Average Latency

- 4.2.2.1 Server Side Caching

- 4.2.2.2 Parallel Execution

- 4.2.2.3 Profiler Optimization

- 4.2.3 Increase CPU Utilization

- 4.2.3.1 Auto Scaling

- 4.2.3.2 Migrate Redis to ElasticCache

- 4.2.3.3 Move to 5 AZs

- 4.2.3.4 Move Precompute Traffic to Dedicated Fleet

- 4.2.4 Increase (CPU Core / Cost Per Host)

- 4.3 Bottlenecks

- 4.3.1 P99.9 Latency

- 4.3.2 CPU

- 4.4 Action Summary and Analysis

- 5 Proposal

- 6 Reviews & Consultations

- 6.1 PE Review

- 6.2 PE Consultation

- 6.3 Office Hour with Coral Team

- 7 Follow Ups

- 7.1 Projects

- 7.2 Service Improvements

- 7.2.1 Redis Retry Success Rate

- 7.2.2 Local Cache Hit Rate

- 7.2.3 TPS to Dependency Service

- 7.2.4 Latency Reduction

- 7.3 Fleet Improvements

- 7.3.1 Host Count Reduction

- 7.3.2 CPU Utilization Increase

- 7.3.3 IMR Reduction

- 7.3.4 Credit Score

- 8 Summary

- 8.1 PE Follow-up Review

- 8.2 Future Plans

1 Overview

MerchantShippingPluginService (MSPS) is a tier1 service that supports the deep check of ship option eligibility and charge for MFN items. Over the past few years, this service fleet has grown into a very large fleet with hundreds of hosts worldwide, which takes very high traffic (600k TPS in NA, 450k TPS in EU) while keeping very low latency (2.5ms in average). Last year, as Amazon deprecate Jiffy cache globally, we had to introduce a large Redis cache fleet as Jiffy's replacement. We managed to keep the average latency low, but the high percentile latency became more volatile because of the new network dependency. Even though the fleets are having a pretty low CPU utilization (~25%), we have to keep the the number of hosts high, mostly because of the latency constraint, which have been the major contributor of our high IMR cost.

This wiki will try to deep dive into the current situation, discuss possible solutions to improve the efficiency of the deep check from different perspectives. Our end goal is to 1) drive down the IMR cost, 2) increase CPU utilization, and 3) eventually make our deep check service easier to scale for more use cases.

2 Background

Below diagram shows the current architecture with the two concerning fleets marked in blue. For every each request, MSPS will make a call the Redis fleet to get some cached data, and in case the data is missing, which is rare, we make another call to Sable to get the data as a fallback. MSPS will do some other computation based on the data retrieved, and return the result.

3 Problems

3.1 Current Situation

As shown in the graph below, we have more than 500 hosts in prod serving deep check traffic as of Feb 2019. However, in order to meet the strict latency SLA, most of the hosts are running with pretty low CPU utilization (~25%), which is the major drive of this deep dive.

| Host Count | CPU Utilization | Latency |
| --- | --- | --- |
| MSPS WW & Redis WW | MSPS NA Tier2 & Redis NA | MSPS NA Tier2 |

3.2 Saving Opportunity

The 500+ hosts we have in prod to support deep check is costing us about 60k per month, which is 720k per year. Since these hosts are currently running with less than 25% CPU utilization, if we could somehow increase the CPU utilization to 50%, theoretically we should able to save half of the hosts, which is a saving of 360k per year.

3.3 Improvement Attempts

- Scaling Planner

  - We enabled scaling planner starting late Feb 2019, and the result is already shown on the graph above. This dynamic adjustment of hosts did save us cost, but the CPU utilization is still low, because the p99.9 latency SLA would breach if we continue to increase CPU utilization.

  - https://scalingplanner.aka.amazon.com/profile/#/MerchantShippingPluginService/NA/Tier2/Prod/asg/arn:aws:autoscaling:us-east-1:963362704314:autoScalingGroup:b5cb7b36-1eae-4c28-b852-2d645756838e:autoScalingGroupName/MerchantShippingPluginService/NA/Tier2/Prod/-/1d-c48

- Profiler

  - We enabled Profiler in early 2018, and have done the analysis a couple of times. Some minor code refactoring we did saved 10% CPU time in activity. However, the issue here is Profiler measures CPU time rather than service latency, so lower CPU cost does not necessarily mean lower latency. In our case, we don't see any latency change especially at p99.9 while CPU cost is saved. So, we still had to keep the same fleet size, which result in lowered CPU utilization.

  - https://profiler.amazon.com/profile?at=1552499999999&position=018291802ae65c842ae65c842ae65c84&profileName=MerchantShippingPluginService%2FNA%2FTier2%2FProd&profileVisualization=FLAME_GRAPH&threadStateColoring=false&threadStates=BLOCKED&threadStates=NATIVE&threadStates=RUNNABLE&type=live

- TPS Generator Load Testing

  - We performed TPS Generator Load Test in our pre-prod host, and tried to use the FindMaxTps feature to find the capacity of different host type. Since there were some significant environment differences between our pre-prod and prod environments, the test did not give us reliable result.

  - https://w.amazon.com/bin/view/RFBX/Plugin_FLO_Test/#HLoadTest28byTPSGenerator29

- FLO Test

  - We performed several rounds of FLO tests in prod on Mar 2019 to find the actual capacity of different host type. The test result shows that p99.9 latency went high as traffic increase, which stopped the test while CPU utilization was still relatively low.

  - https://w.amazon.com/bin/view/RFBX/Plugin_FLO_Test/#H2019FloTest

3.4 Challenges

While the direction seem to be straight-forward, the attempts that we made previously shows that the host reduction in our case is challenging. Below are some of the reasons:

- First of all, our services are tier-1 services with very high traffic, and thus we have to prioritize availability and latency over cost.

- Our services historically have a very low latency (2.5ms in average), which makes the further improvement options limited, since they are already running efficiently for most cases.

- Our services have strict latency constraint at p99.9, but the p99.9 latency are volatile because of the network dependency.

4 Find Solutions

Since the previous attempts did not give us a convincing path forward to achieve the desired cost saving, we would like to have a systematic approach to see what our options are, and among all of them, which are more promising that we should prioritize.

4.1 High Level Approach

As we know, our hardware cost is calculated as below, it's clearly that our high level solutions to reduce the cost are limited to either reduce the number of hosts, or use cheaper hosts, or both.

Cost=n∑i=1(hostsi∗costPerHosti)

But if we go one level deeper, we know that the number of required hosts are determined by many other factors.

Hosts=vipTPS/throughputPerHost=vipTPS/(1000/avgLatency∗cpuCore∗cpuUtilization)

Assuming we are talking about one fleet with same host type, putting them together, we have the following formula for calculating the cost:

Cost=vipTPS/1000∗avgLatency/cpuCore/cpuUtilization∗costPerHost

That means, in order to reduce the hardware cost, we have the following choices, which we will discuss them in the following sections.

- Reduce vipTPS - Reduce the VIP incoming TPS that we need to support

- Reduce avgLatency - Reduce the average time that the CPU spend in computation

- Increase cpuUtilization - Make more effective use of CPU

- Increase (cpuCore/costPerHost) - Change to use host that has higher CPU/cost ratio

4.2 Possible Solutions

4.2.1 Reduce VIP TPS

Reduce the VIP incoming TPS that we need to support.

4.2.1.1 Client Side Caching

Client side cache may significantly reduce the traffic that we need to support. However, our use cases require the shipping charge calculation to be accurate for the given time, which makes caching difficult, because we have to use a extremely small TTL (e.g., a few seconds).

For MSPS's clients, even if we could have them add a client side cache, the cache hit rate would not be good, because every single difference in offer attributes (i.e., weight, price) or customer attributes (i.e., address, customerId) may lead to different result. Considering the small TTL, the cache hit rate would most likely be too low to be cost effective. Additionally, this would make ticket operation difficult, as the customer facing requests may not hit MSPS, and thus leave no trace in MSPS to troubleshoot.

For Redis's client, however, adding another local cache on its client (MSPS) may still be attractive, even if we have small TTL, because the cache key space in this case will be much smaller comparing to the cache discussed above. Though we need some experiment to figure out what cache hit rate we could achieve, it's still worth a shot since the change would be relatively simple.

Actions:

- Done: Add local cache in MSPS for Redis data to reduce Redis TPS.

Experiments Metrics Results

- Go to this wiki for detailed results.

4.2.1.2 Request Batching

Another way to reduce TPS is to make batch call on client side. Even though it does not reduce the amount of computation, we could leverage the similarity within a batch to reduce the total traffic to the dependencies, and thus minimize the latency increase.

Specifically for MSPS, we are already doing batch for Tier1 (checkout) use case by including all cart items in one request. For Tier2 (non-checkout) use cases, since a normal request only includes one item, doing batch would mean having one request wait for another, which does not make sense for real customer requests. For precompute requests, however, we could batch SKUs from the same seller, which would likely share same shipping template, and thus multiple calls to Redis can be saved. It would require a relatively large change in upstream services to support batching. Additionally, we may also need to have a separate MSPS precompute fleet to accommodate different SLAs.

For Redis, request batching means to take advantage of the Redis MGet API, which we are already using. However, in some cases, we are still making multiple MGet calls sequentially in one request, which may impact latency and could be optimized. But since this only happens in MSPS Tier1 when there are multiple shipping templates involved. improving this won't give us much cost saving, and we may have to deal with failure scenarios because of larger batch size.

Actions:

- TODO: Enable batch in upstream service (ShippingCostCalculator) for precompute requests

- TODO: Enable Redis batch call for multiple shipping templates

4.2.1.3 Traffic Shaping

In some cases, it's possible to shape traffic to fit the number of hosts. We can use message queue to flatten out traffic, so that we don't have to reserve hosts just for the peak.

However, traffic shaping can only be done for non-customer requests. Specifically, the traffic to calculate shipping charge for our customers realtime certainly can not be shaped. But we could theoretically do that for precompute requests which are actually our major source of of traffic in Tier2. See the two traffic sources comparison below in MSPS NA.

Actions:

- TODO: Flatten out precompute traffic in upstream service (ShippingCostCalculator)

4.2.2 Reduce Average Latency

Reduce the average time that the CPU spend in computation.

4.2.2.1 Server Side Caching

Server side cache may significantly help reduce the average latency. However, our use case require the shipping charge calculation to be accurate for the given time, which makes caching difficult, because we have to use a extremely small TTL (e.g., a few seconds).

For MSPS, even if we could add a cache with small TTL, the cache hit rate probably wouldn't be good enough because every single difference in offer attributes (i.e., weight, price) or customer attributes (i.e., address, customerId) may lead to different result. Considering the small TTL, the cache hit rate would most likely be very low. But since the change can be very simple, we may want to experiment to see if it is worth a shot.

For Redis, it's purely a server side cache, so there is nothing to do here.

Actions:

- TODO: Add server side request/response cache in MSPS.

4.2.2.2 Parallel Execution

If we could execute multiple tasks in one request in parallel instead of sequentially, it would certainly help reduce latency by taking advantage of multi-threading.

MSPS has been following a sequential task execution pattern, that means every each step is directly contribute to the total latency. With more and more features added, it is not scalable for us to keep adding latency. To make it more effective, we could enable parallel execution by following steps. 1) break down the current tasks into more granular ones, 2) find the dependency relationship among the tasks, 3) at runtime, execute the tasks without dependency in parallel, and execute others after dependencies. More detailed design and analysis is at https://w.amazon.com/bin/view/MSI/Projects/Deep_Check_Redesign/.

Even though this would be a relatively large redesign, but it could generally apply to all existing use cases in MSPS, and make it more scalable for future use cases.

Actions:

- TODO:  Breakdown MSPS tasks into more granular ones and enable parallel task execution.

4.2.2.3 Profiler Optimization

Since we have Profiler enabled in MSPS, we could also analyze profiler result to see what CPU optimization we could do as a way to reduce average latency. One specific thing we could do is to reduce the deserialization time that MSPS spend in resolving entities like shipping templates, because it's taking around 18% CPU time as per Profiler. However, we have done some research previously that the deserialization itself is inevitable and is already optimized. The only part that we may optimize is to reduce the entity size, which may not give us significant benefit. Anyway, using profiler to optimize our code is a continuously work that we should invest in.

Actions:

- TODO: Further analyze Profiler result to optimize the code

4.2.3 Increase CPU Utilization

Make more effective use of CPU. The challenging part for this is to increase CPU utilization while keeping p99.9 latency low.

4.2.3.1 Auto Scaling

Since we have been historically reserving hosts for peak traffic, the CPU utilization normally goes up and down as the traffic fluctuate, which is a waste of CPU for most of the time. Good news is that we can now enable Scaling Planner that can automatically adjust our fleet size based on forecasted traffic and CPU utilization, which would make our CPU usage stable and help reduce cost.

There is a precondition for enabling auto scaling however, which is the service better to be stateless, or if it's not, at least the state change should be quick. Our MSPS service is now stateless, which is why we can enable auto scaling for that fleet as mentioned earlier. We have not enabled Scaling Planner for our Redis fleet yet, because it has to maintain primary-secondary relationship in each shard, and is not stateless. That means we have a lot of work to do to make its state change safe and quick enough for auto scaling.

Actions:

- TODO: Make Redis state change safe and quick enough for Auto Scaling

4.2.3.2 Migrate Redis to ElasticCache

Our Redis service is running with pretty low CPU utilization, because it's network bound rather than CPU bound. If we could migrate to AWS ElasticCache, which provides similar capability, theoretically we could save cost by pay for what we use.

We evaluated ElasticCache in early 2018 as a comparing solution with Redis, but we didn't choose ElasticCache, because at that time, it's not available for MAWS and network bandwidth cost seem to be a too high for our use case. Since it has been a year, and we could re-evaluate this alternative to see if it could help or not.

Actions:

- TODO: Migrate MSPS to use ElasticCache instead Redis (pending feasibility check)

4.2.3.3 Move to 5 AZs

We have been following 1+1 outage compliance for our services, which is one of the reasons for the low CPU utilization. Since we normally have 3 AZs in one realm, in order to be outage compliant, we have to have (x+1)*3/2 hosts in total (where x is the minimal hosts required. However, if we are able to move to 5 AZs, we could reduce the total hosts to (x+1)*5/4, while still being able be outage compliant. The host reduction percentage would be ((x+1) * 3/2 - (x+1) * 5/4) / ((x+1) * 3/2) ~= 17%, which is a lot.

This would be a pretty clear and large saving for services with a large number of hosts in peak season. We have done this for the Redis fleet, and we need to do this for MSPS as well.

Actions:

- TODO: Move 3 AZs to 5 AZs for MSPS.

4.2.3.4 Move Precompute Traffic to Dedicated Fleet

One of the reasons that we are not able to increase CPU utilization further is that we are constrained by p99.9 latency. But as mentioned earlier, our majority of traffic in Tier2 is actually for precompute use case, which does not care much about latency. If we were able to move the precompute traffic to a separated dedicated fleet, we could increase the CPU utilization in that fleet without being constrained by p99.9 latency.

Specifically, we can setup a dedicated MSPS precompute fleet, and have our upstream pass the precompute traffic to the new fleet. And then we can load test the new fleet to achieve higher TPS and higher CPU utilization without worrying about p99.9 latency increase. More aggressively, we can do a larger re-architecture to avoid the precompute traffic from source, by having our existing precompute service (IOSS) to take over the precompute use case supported in MSPS Tier2. Even though it does not reduce the total amount of computation needed, we can still achieve the benefit of increasing CPU utilization for those requests, and it would also simplify the architecture for both Shipping and SBR.

Actions:

- TODO: Move precompute traffic to dedicated MSPS precompute fleet or existing precompute service.

4.2.4 Increase (CPU Core / Cost Per Host)

Having higher CPU/cost ratio basically means changing to a different type of host. However, since changing host type would also impact latency, this is not a standalone option for us to choose without changing other factors. Instead, what we can do is to have a thorough evaluation with performance/load testing, to find the best-fit host type, which we are already doing as mentioned earlier.

4.3 Bottlenecks

Even though we have various improvement options, we need to understand how our services are constrained by the physical factors (e.g., CPU, memory) and SLAs (e.g., availability, p99.9 latency), because some of them may have already become the bottlenecks that prevent us from doing further improvement.

The following graph from our largest fleet (MSPS NA Tier2 as an example) shows that CPU, memory and network are way from being the bottleneck, but the p99.9 latency seems to be the only thing that is blocking us.

4.3.1 P99.9 Latency

Taking MSPS NA Tier2 as an example, below is the latency breakdown before and after we enabled auto scaling , which shows p99.9 latency spikes become even more often. More latency graphs can be found at: https://w.amazon.com/bin/view/RFBX/Dashboard/MSPS_Latency_Analysis_Dashboard/

|  | Before Enabling Auto Scaling | After Enabling Auto Scaling |
| --- | --- | --- |
| P99.9 Latency of MSPS NA Tier2 (150+ hosts) |  |  |

Taking a recent latency spike on Mar 18 as an example, the p99.9 latency went up to as high as 78ms (from 25ms), which means there are 0.1% (~140k) requests in that five minutes that experienced >78ms server side latency.

If we correlate them with some other factors, we can see there are actually two different reasons for the latency spikes.

- Some latency spikes are contributed by Redis timeout and Sable Get, which highly depends on network condition.

  - Specifically, we log the Redis Timeout metric when we got RedisCommandTimeoutException from Redis (timeout is set to 50ms). Since we will retry once after failure, the retry will contribute to the overall latency. Additionally, if the retry still fails, we will fallback to Sable, which have a larger contribution to the overall latency, because Sable's latency is relatively high. This was the primary reason of the latency spike before we enable Auto Scaling.

- Some spikes are because the large gap between "Time" and "Activity Time" larger, which means there is some other factors outside of user defined activity is impacting the p99.9 latency, which is unknown yet.

Actions:

- TODO: Remove the fallback to Sable to avoid the latency spike caused by Sable.

- TODO: Figure out the root cause of the large gap between "Time" and "Activity Time"

4.3.2 CPU

If we were able to bring down the p99.9 latency, based on our observations above, we should be able to allow higher CPU utilization to increase the host throughput, and CPU would become the next bottleneck. That means our service would finally become a CPU bound service, which would make our further optimizations (and host forecasting) more straight-forward and easier.

In another word, after we bring down the p99.9 latency, our other optimizations would be more effective, and we should pay more attention to Profiler result so that to optimize our CPU usage to make it more effective.

4.4 Action Summary and Analysis

| # | Actions | Effort Size (S: 0-4w, M: 4-8w L: 8-12w) | Impacts | Benefit Size in terms of cost saving (S: <10%, M: 10%-30% L: >30%) | Risks | Recommendation |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Add local cache in MSPS for Redis data to reduce Redis TPS | Small | • Reduce Redis TPS • Reduce MSPS latency | Small to Medium (pending experiment of cache hit rate ) | • Inconsistent result among hosts • Cache hit rate pending investigation | Priority Medium considering the risks |
| 2 | Enable batch in upstream service (ShippingCostCalculator) for precompute requests. | Medium | • Reduce VIP TPS in exchange of latency increase (batch optimization must be applied) | Small to Medium (pending experiment of batch optimization effectiveness) | • May depends on external changes • Batch optimization may not be effective enough to provide good benefit | Priority Low considering the risks |
| 3 | Enable Redis batch call for multiple shipping templates. | Small | • Reduce MSPS Tier1 latency | Small | • Pending experiment of batch size to determine the benefit | Priority Low considering small benefit |
| 4 | Flatten out precompute traffic in upstream service (ShippingCostCalculator). | Medium | • Reduce the peak TPS that we need to support | Small to Medium | • May depends on external changes | Priority Low considering effort vs benefit |
| 5 | Add server side request/response cache in MSPS. | Small | • Reduce MSPS latency | Small | • Inconsistent result among hosts • Cache hit rate may be too low | Priority Low considering the risks |
| 6 | Breakdown MSPS tasks into more granular ones and enable parallel task execution. | Small to Large (phase by phase) | • Reduce MSPS latency • Improve code maintainability • Make MSPS easier to scale for future use case | Small for now, Large for future | • N/A | Priority High considering future benefit |
| 7 | Further analyze Profiler result to optimize the code. | Small | • Save MSPS CPU time and potentially reduce MSPS latency | Small | • N/A | Priority Low considering small benefit |
| 8 | Make Redis state change safe and quick enough for Auto Scaling. | Large | • Improve Redis CPU utilization • Reduce operational cost | Small to Medium | • Making Redis state change safe and quick can be challenging | Priority Medium considering the operational benefit |
| 9 | Migrate MSPS to use ElasticCache instead Redis (pending feasibility check). | Extra Large | • Potentially make cache more more cost effective • Reduce operational cost | Unknown (pending feasibility check) | • ElasticCache latency/cost may be too high to be feasible | Priority Low considering the effort |
| 10 | Move 3 AZs to 5 AZs for MSPS. | Small | • Reduce hosts for backup | Small to Medium | • N/A | Priority High considering effort vs benefit |
| 11 | Move precompute traffic to dedicated MSPS precompute fleet or existing precompute service. | Medium to Large | • Have different SLA for precompute and realtime requests to improve CPU utilization | Medium | • N/A | Priority High considering benefit |
| 12 | Remove the fallback to Sable to avoid the latency spike caused by Sable. | Small | • Reduce MSPS p99.9 latency • Improve CPU utilization • Reduce operational cost (e.g., sev2) | Medium | • MSPS availability might be dropped in exchange for latency spike in extreme case. | Priority Medium considering the benefit |
| 13 | Figure out and fix the root cause of the large gap between "Time" and "Activity Time". | Small | • Reduce MSPS p99.9 latency • Improve CPU utilization • Reduce operational cost (e.g., sev2) | Medium | • N/A | Priority High considering the benefit |

5 Proposal

Based on the analysis above, we believe that the top priority for us is to bring down the p99.9 latency. If we could remove the latency constraint, we would make MSPS a CPU bound service, and unlock more opportunities of optimization in other directions.

Specifically, for the short term target of reducing the IMR cost, we will target to achieve around 50% saving with the following actions in priority order.

- bring down p99.9 latency in MSPS by

  - (a) figuring out and fixing the root cause of the large gap between "Time" and "Activity Time".

  - (b) (pending investigation) removing the fallback to Sable to avoid the latency spike caused by Sable.

  - Estimated cost saving is 20~40% for MSPS.

- setup different SLAs for precompute and realtime traffic by moving precompute traffic to dedicated fleet.

  - Estimated cost saving is 10~30% for MSPS (may be partially offset by #1)

- (pending investigation) add local cache in MSPS to reduce MSPS latency and Redis traffic.

  - Estimated cost saving is 5~10% for MSPS and Redis.

- reduce the backup hosts in MSPS by moving 3 AZs to 5 AZs for MSPS.

  - Estimated cost saving is 5~10% for MSPS

For the long term, in addition to the IMR cost, we will focus more on reducing operational cost and increasing service scalability for future use cases. This will be achieved by -

- building MSPS in a way that all tasks can be parallelized based on dependency relationship, so that future use cases can be added with minimal impact on latency.

- improving Redis operation and making its state change safe and quick enough for Auto Scaling.

6 Reviews & Consultations

6.1 PE Review

PE Review SIM: https://issues.amazon.com/issues/PDREVIEW-220

Time: Apr 10, 2019 01:30pm PST
Attendees: Mark Riggins, Donavan Miller, Yin Li, Guosheng Huang

Meeting Minutes:
1. In general, the problem and goal listed on the wiki make sense, and the direction that we are going to is good.
2. We reviewed all the options to solve the problem, and everyone agreed that the high percentile latency spikes are the most important issue that we must look into and solve.
3. We discussed the option of having different fleets for precompute and realtime traffic, and agree that we should move towards that direction immediately given the potential big saving.
4. We discussed the option of adding local cache in MSPS for Redis data, and agree that it's worth looking into, and we should check the feasibility of having a larger cache TTL.
5. It’s recommended to maintain our own Redis fleet rather than using ElasticCache which is much more costly.

Action Items:

- Analyze MSPS service logs for the requests that exceeded SLA to look for commonality.

- Double check outstanding requests metric to see if it correlates with the latency spikes.

- Look into local cache solution (e.g., caffeine) and perform experiments for TTL/cache size/hit rate.

- Check if remove the Sable call could mitigate the latency spikes.

- Optimize Redis timeout/retry strategy to see if Redis timeout threshold should be lowered, and if Redis retry success rate can be improved

- Investigate the reason for Redis timeout and mitigate.

- Optimize JVM for MSPS.

- Try call tracing specific request/response instances.

6.2 PE Consultation

Time: Apr 24, 2019 03:00pm PST
Attendees: Jiajia Wen, Yin Li, Bin Zhang, Guosheng Huang

Meeting Minutes:
We talked about the current problems and especially the tough ones around latency spikes, and discussed various options and possibilities that are worth looking into.

Action Items:

- Consult with Coral team about the difference between the Time and ActivityTime.

- Check GC correlation with Traffic and P99.9 latency spike. Try to adjust heap size to experiment on the P99.9 latency.

- Check the possibilities of reducing Redis cache payload size by returning part of shipping template.

6.3 Office Hour with Coral Team

https://sim.amazon.com/issues/SFOFFICE-745

Time: May 07, 2019 01:00pm PST
Attendees: Dain Steenberg, Yin Li

Meeting Minutes:

- We went through the Coral Server diagram to clarify where the metrics are emitted. The gap between Time and ActivityTime could be anything inside Orchestrator outside of Activity.

- We clarified that there is a queue in Orchestrator, but looking at the OutstandingRequests at p100 (as we already did), it's not correlated with the latency gap.

- We looked at the Profiler data quickly and didn't find anything abnormal.

- We looked at the GC metrics, and even though the heap usage may be a little bit high, we don't know if it's related to the latency issue without experiment.

- We talked about using one of the Java Profilers to understand what's happening in a non-prod environment, but that's depending on whether we could reproduce the issue in a non-prod environment, which is not easy.

- We checked the Coral version and protocol that we are using (Coral 1.0 RPC), and even though it's recommended to upgrade to Coral 1.1, it shouldn't impact the issue here.

- We went through the Orchestrator config and identified two components (CompressionHandler and GlobalActionTraceReceivingHandler.) that could potentially cause the latency gap.

- We also checked some Coral internal metrics, such as PayloadBytesRead (request size), and Size (response size), but didn't find much action to take.

Action Items:

- Measure the latency contribution by CompressionHandler and GlobalActionTraceReceivingHandler.

- Do the experiment about Java heap/GC to see if it help with the latency issue.

- Reproduce the latency issue on a non-prod environment, and leverage Java Profiler to troubleshoot.

7 Follow Ups

7.1 Projects

- Bring down p99.9 latency in MSPS

  - https://w.amazon.com/bin/view/RFBX/Projects/Deepcheck_Efficiency_Improvement/Removing_Latency_Bottleneck/

- Dedicate precompute fleet for MSPS precompute traffic

  - https://w.amazon.com/bin/view/RFBX/Projects/Redirect_SCC_MSPS_Dedicated_Fleet/

- Local cache for Redis data

  - wiki

- Replace hosts and move to 5 AZs

  - https://w.amazon.com/bin/view/RFBX/Plugin_FLO_Test/#H2019FloTest

- Redis retry optimization

  - https://w.amazon.com/bin/view/RFBX/Projects/Deepcheck_Efficiency_Improvement/Redis_Retry_Optimization/

- Measure Coral handler latency contribution

  - https://w.amazon.com/bin/view/RFBX/Projects/Deepcheck_Efficiency_Improvement/Measure_Coral_Handler_Latency_Contribution/

7.2 Service Improvements

7.2.1 Redis Retry Success Rate

Metrics: The success rate (approximated) of Redis client-side retry (which happens when the first attempt failed).

Results: Improved retry success rate to 99+% from 10~80%

| Feb 2019 | Jul 2019 |
| --- | --- |

7.2.2 Local Cache Hit Rate

Metrics: The cache hit rate of in-host local cache.

Results: Achieved 55% hit rate with 10 seconds TTL

| Feb 2019 | Jul 2019 |
| --- | --- |
| No Local Cache |  |

7.2.3 TPS to Dependency Service

Metrics: The TPS from MSPS to Redis and Sable (the only two remote dependencies of MSPS).

Results:

- Reduced 50+% TPS to Redis, which released Redis capacity for us to support new projects without adding new hosts (e.g., caching offer exportability in MFN Export).

- Reduced 85% Sable read, which is the major contributor to service latency at high percentile.

| Feb 2019 | Jul 2019 |
| --- | --- |

7.2.4 Latency Reduction

Metrics: Service latency at pAvg, p99 and, p99.9.

Results:

- Reduced 30% average latency.

- Removed spikes in p99.9 latency.

| Apr 2019 | Aug 2019 |
| --- | --- |

7.3 Fleet Improvements

7.3.1 Host Count Reduction

Metrics: the total number of host in WW.

Results:

- Reduced by 35% (from 337 to 220), while serving similar amount of traffic.

| WW Host Count | WW Traffic |
| --- | --- |

7.3.2 CPU Utilization Increase

Metrics: CPU Utilization Rate

Results:

- Increased from 15% to 35% in average.

| NA CPU | EU |
| --- | --- |

7.3.3 IMR Reduction

Metrics: Weekly IMR by Host Type

Results:

- Reduced from $10k (Feb) to $2.5k (Aug) in NA

Metrics: IMR Gap between Optimal and Actual

Results:

- Reduced from $7k to almost zero

7.3.4 Credit Score

Metrics: Credit score breakdown

Results:

- Increased from 32/100 to 93/100.

8 Summary

By following the direction that we established in the previous reviews and consultations, we have done several critical changes to our services in the past a few months, which lead to pretty good service efficiency improvements.

The followings are the key metrics:
1) host count has been reduced by 35% (from 337 to 220) while serving similar amount of traffic
2) average service latency has been reduced by 30%, and spikes in p99.9 are almost gone
3) weekly IMR has been reduced from $10k to $2.5k (in NA for example)
4) credit score has been increased from 32 to 93 (in NA for example).

8.1 PE Follow-up Review

SIM: https://issues.amazon.com/issues/PDREVIEW-220

Time: Sep 4, 2019 03:00pm PST
Attendees: Mark Riggins, Ishesh Murarka, Prasanth Saraswatula, Yin Li

Meeting Minutes:
1. We went through the wiki from background and problem, to the action items from the previous review.
2. We talked about the most important improvements we have done, mostly about Local Cache and Redis Retry.
2. We reviewed the results that we have achieved, and believed that the positive results showed we moved towards the right direction and the previous reviews were effective.
3. We talked about the future plans and next steps.

Action Items:

- We could try to reduce the latency of medium shipping charge request by reducing the computation complexity (e.g., by choosing smaller number of regions).

- We could increase the local cache TTL once we moved the precompute traffic to a different fleet.

- We could try different directions on Redis retry part, like increasing the number of retry, or removing the Sable read.

- We need to run another round of performance test after all the improvements to understand the current limit.

8.2 Future Plans

Moving forward, we will continue to work on some of the remaining work that are still on-going, such as moving precompute traffic to a dedicate fleet. In addition to that, we are going to move our focus to the following two areas.

- Continuous improvements in the service - We have got some offline feedbacks and tips from Tim Griffith and Brian R. Murphy about some low-level improvements that we could make in our services, such as looking at Profiler and GC. We will take them as continuous improvements for our services, as they would require constant tuning as we introduce new business logics.

  - Feedbacks from Tim Griffith: https://issues.amazon.com/issues/PDREVIEW-220?selectedConversation=70600526-08be-45a8-91b7-f1643eb8898c

  - Tips from Brian R. Murphy: https://quip-amazon.com/W3YWAY6cXvFb/Java-Performance-Tips

- The remaining 50% of IMR - This wiki is mostly addressing the IMR cost in our EC2 fleet, which contributes to about 50% our IMR today. The remaining 50% is on precompute part (e.g., react and write precomputed offers), which is next big problem that we are planning to solve.

Sample design docs

- What does a good design doc look like?

  - Feature designs

  - Service designs

  - Online training

  - Challenge: Write an executive summary

What does a good design doc look like?

Check out these examples of what to do, and in some cases what not to do.

This page has samples of feature designs and service designs. Feature designs are small changes in existing services. These are usually where SDE1s begin. Service designs are larger and more complex.

Feature designs

Feature-level designs typically don't go in front of PEs, so these docs are from team repositories. The following feature design docs show the size and scope of design work at this level. Keep in mind that even feature designs may involve multiple developers, so the work of a new SDE1 may be one section of these.

| Title | Org | Project description | Doc evaluation | Links |
| --- | --- | --- | --- | --- |
| Making Change Delivery Date Predictable | Replenishment | The Replenishment team focuses on building and helping customers adopt the easiest, quickest, and smartest reordering mechanisms for their replenishable products from both Amazon and third-party platforms. The “change delivery date” feature allows customers to change “delivery day of month” for their monthly subscriptions and “delivery day of week” for their weekly subscriptions. | Strengths: Starts with a summary, has alternatives, good use of diagrams Opportunities: The summary (Purpose section) could be more descriptive of both the problem and the alternative solutions. However, these are covered on page 1, so this is a small issue. The document overall should be shorter, more concise. | • STEP 1: View the annotated copy - learn from the gaps in this example, as well as the standout features. • STEP 2: Open the original doc to reuse it, or better yet, start from a clean template that sets you up with all the best practices. |
| Past Purchases View | Delivery Experience | Project Snohomish ("Sno") is the update of the mobile Your Orders (Order History) page. The order history page is Amazon’s post-purchase experience that enables customers to easily track, manage & access everything they bought or received from Amazon. The role of the "Past Purchases" view is to display completed items older than one day. | Strengths: Starts with a summary, shows alternatives in a very effective layout Opportunities: Needs text to accompany UX mocks, to describe what the mocks show. | • STEP 1: View the annotated copy - learn from the gaps in this example, as well as the standout features. • STEP 2: Open the original doc to reuse it, or better yet, start from a clean template that sets you up with all the best practices. |

Service designs

The examples in this section come from a company-wide request queue for PE reviews. Of the documents that have been through review, these are among the best 10% in terms of completeness, organization, and clarity. Do keep in mind that none of them are perfect, and view the annotated copies to see how to improve upon them.

| Title | Org | Project description | Doc evaluation | Links |
| --- | --- | --- | --- | --- |
| Design of Organization Search Service | Amazon Business Account Management Platform (AMP) | Design a search solution for Organization Management Service (OMS) that allows other teams to onboard and enrich the search indexes with data from related systems. The solution should honor OMS actor and service level permissions. The solution should be optimized for fast search queries sacrificing CPU and memory consumption required to index and reindex the data. | • Strengths: Clear alternatives, great non-functional aspects of the design, clear purpose. • Areas of opportunity: Should have an executive summary at the top of the document with the purpose and decision points. Should shorten the document to 6 or fewer printed pages and move the rest into appendices. Should use customer data to show value (the linked BRD is a good addition but does not have customer data). | • STEP 1: View the annotated copy - learn from the gaps in this example, as well as the standout features. • STEP 2: Open the original doc to reuse it, or better yet, start from a clean template that sets you up with all the best practices. |
| Deepcheck Efficiency Improvement | Regional Fulfillment Buyer eXperience (RFBX) | MerchantShippingPluginService (MSPS) is a tier1 service that supports the deep check of ship option eligibility and charge for Merchant Fulfillment Network (MFN) items. Over the past few years, this service fleet has grown, with hundreds of hosts worldwide that take very high traffic. Our end goal is to 1) drive down the IMR cost, 2) increase CPU utilization, and 3) eventually make our deep check service easier to scale for more use cases. | • Strengths: Has alternatives, non-functional aspects of the design, data on the value of the project, current architecture, roadmap ideas beyond this project, and actions taken after the review (added later as an ongoing record of the design). • Areas of opportunity: Should have an executive summary at the top of the document with the purpose and decision points. Should shorten the document to 6 or fewer printed pages and move the rest into appendices. | • STEP 1: View the annotated copy - learn from the gaps in this example, as well as the standout features. • STEP 2: Open the original doc to reuse it, or better yet, start from a clean template that sets you up with all the best practices. |
| X-Ray - FAX Persona | Prime Video - X-Ray | X-Ray is a feature in Prime Video (PV) to enhance the customer’s viewing experience by providing them helpful insights about what they are watching. FAX takes the X-Ray time-coding pipeline from a highly automated to fully automated state. The objective of FAX-Persona is to achieve fully automated actor identification, so that the input title can be auto published. It will also be used to build solutions for minimizing human touch points for those titles which do not qualify to be auto published. | • Strengths: Has alternatives, non-functional aspects of the design, data on the value of the project, current architecture, and links to related docs where some of the deeper information has been covered separately. • Areas of opportunity: Should have an executive summary at the top of the document with the purpose and decision points. Should shorten the document to 6 or fewer printed pages and move the rest into appendices. Should not have a glossary at the top - it should be in an appendix, or even better, the terms should be defined inline on first use. | • STEP 1: View the annotated copy - learn from the gaps in this example, as well as the standout features. • STEP 2: Open the original doc to reuse it, or better yet, start from a clean template that sets you up with all the best practices. |
| Amazon Endpoint Client [blue ribbon example] | AWS Security | The Amazon Endpoint Client is multi-function program that runs on Windows, Mac, and Linux. It provides DNS filtering, process and network logging, and end user notifications. | • Strengths: Has an executive summary, alternatives, non-functional aspects of the design, specifications separate from design, architecture at the right level of detail, appropriate length, and appendices where some of the deeper information has been covered separately. • Areas of opportunity: Should not have tenets at the top - those should be in an appendix. Would be helpful to see customer data as the basis for the requirements. | • STEP 1: View the annotated copy - learn from the gaps in this example, as well as the standout features. • STEP 2: Open the original doc to reuse it, or better yet, start from a clean template that sets you up with all the best practices. |

Online training

For a step-by-step walk-through of how to use sample doc, try out this online course: Writing in Tech: Technical Design Documents.

Challenge: Write an executive summary

Choose one doc and write a new first paragraph for it, as an executive summary. Put the following things into the paragraph:

- What is the purpose of the project, in just a few words? What problem does it solve?

- What decision points does the PE need to know about?

To see an example of an executive summary, refer to the Amazon Endpoint Client doc from AWS Security.

Design on a large scale: services, platforms

- What should I consider from a technical standpoint?

  - Design scope

  - Design elements

  - Metrics and observability

  - Design for resilience and reliability

  - Design for testability

  - Design for scalability

  - Design for security

  - Design for Internationalization

  - Design for extensibility

  - Design for changeability

  - Maintainability of code

  - Challenge: Confirm your design is complete

What should I consider from a technical standpoint?

Make a design that aligns with Amazon's best practices.

When you design a service or a platform, you should consider the areas listed on this page.

Design scope

How does your design relate to other systems, and future plans? Include the following:

- Dependencies: What other components will your new component work directly with? Think about the whole ecosystem.

  - Your dependencies on other components - what assumptions are you making about their availability?

  - Dependencies that others have on you - how will your design affect them?

- Long-term goals: Does the design align with long-term goals for the team?

  - Does it accommodate growth?

  - Does it provide two-way doors or groundwork for future designs?

- Phases: Does your design break down into natural stages or phases?

  - Can the phases be delivered incrementally, with an agile approach?

  - Can they be delivered in parallel, to speed things up?

Design elements

The following sections describe elements of a good design. Add these things to a system architecture diagram and an enumeration of modules to make the design really complete.

For guidance that touches on many of these areas, see the Services wiki, and the external Builders' Library that grew from it.

Metrics and observability

See resources from Operational Excellence (OE):

- Part 1: Healthy Service Alarm: Introduction to monitoring pipelines as a pillar to build Operational Excellence. Overview of change management, types of alarms, and Amazon best practices.

- Part 2: Service metrics definitions and types: Learn service metrics basics and dive deeper into client, utilization, and diagnostic metrics.

- Part 3: Availability, latency, and error metrics: Learn about availability, latency, and error metrics for service metrics.

- Part 4: Resource usage metrics: An introduction to service resource usage metrics: CPU, disk space, and memory

- Part 5: Service diagnostic metrics introduction: Diagnostic metrics for online services

- Monitoring & Logging with CloudWatch: This course provides labs on monitoring your workload using AWS CloudWatch, Carnaval, iGraph, and Wiki Dashboard. This course is hosted on the Learn AWS hub.

Some highlights:

- From the availability metrics section: Collect service-side availability metrics. Configure your online service to emit and store server-side availability metrics using MWS/PMET, or Cloudwatch, or other tools.

- From the latency metrics section: Define latency SLAs for your APIs. Figure out what latency values and above are problematic for your service. Discuss with your team, your manager, other technical leaders, and your customers, to come up with an SLA. Then determine thresholds for alarms and alerts. Latency SLAs generally need to be between 10 and 1000ms for most teams.

- From the error metrics section: Identify which errors you will track, i.e., bad client requests vs. internal processing errors vs. other failures. Capture the results in a short list.

This DevCon video describes the concepts of monitoring and observabiity. For more DevCon presentations, see the DevCon Broadcast channel.

Design for resilience and reliability

See OE advice on Design for reliability for details.

- Design to scale a minimum of 2x. Test and verify with load tests.

- Architect for redundancy and avoid single points of failure.

- Architect for AWS Availability Zones (AZ) to fail independently.

- Design for automated software updates and rollbacks.

And OE advice on Design for resiliency

- Prevent retry storms, use one or fewer retries.

- Maintain your latency SLA by rejecting outdated requests and setting timeouts for dependency calls.

- Limit functionality and load with 3 techniques:

  - Create levers that protect your service from load

  - Create bulkheads to contain the blast radius of failures

  - Avoid bimodal behavior

- Regulate or throttle the number of client requests that a service will make to a dependent service.

- Manage errors and non-response from dependencies that are services.

Design for testability

See OE advice on Design factors to support testing for details.

- Define operational targets

- Write a test plan

- Define the quality targets

- Define done. For example, define what done means for a code review, code check in, bug bash, deployment, etc. Ensure that the definition of done includes testing.

See Accessibility testing resources listed on the Accessibility Learning Hub, including:

- Practical accessibility review

- Manual accessibility testing program

Also see this reference linked from the OE advice: QA Handbook: Testability. Examples from the checklists on that page:

- Are goals and limits defined and measurable?

- Can input be injected?

- Are log messages available when tasks complete?

This DevCon video describes how to design for testability. For more DevCon presentations, see the DevCon Broadcast channel.

Design for scalability

See OE advice on Design for scalability for details.

1. Include a load balancer or request dispatcher that distributes client requests across your compute node fleet. In native AWS, this is typically done with Elastic Load Balancing (ELB).
2. Use Scripted Infrastructure Management to automate and script the provisioning of infrastructure capacity like EC2 instances, Lambda, S3, etc. Use internal tools like Live Pipeline Templates (LPT) or native AWS technologies like AWS CloudFormation to automate the provisioning of resources.
3. Automate application software releases. You will need to automate and script the deployment of your application software releases. Use Pipelines or native AWS CodeDeploy to deploy new releases.
4. Set up monitoring and triggered autoscaling. Research Apollo autoscaling settings, AWS Auto Scaling, and AWS ELB to monitor and automatically trigger the creation and release of limited additional capacity. Autoscaling will invoke your standard infrastructure provisioning and application code deployment scripts.
5. Store data and state independently of the compute platform. For example, instead of storing data and state on an AWS EC2 instance, store them in a separate data store (database, S3, etc). This way, other instances can pick up the data and transaction state, as your capacity scales out.
6. Monitor and send alerts before hitting configured scaling limits. Alerts must be sent at low enough levels, that the owning team has enough time to react, without experiencing an outage. Some services may need to alert when they hit 70% max capacity.
7. Don't allow unlimited capacity growth. Consider a service owned by another team that calls your service. Imagine that one of their deployments has a looping bug that starts calling your service repeatedly. Set SLAs on the number of requests your service will take from individual clients. Throttle requests with a clear error, and send to clients that do not respect your SLA.
8. Review operational scaling periodically, and at a minimum for OP1 and OP2. The best prepared teams review operational metric trends in weekly ops reviews.

This DevCon video describes how to design for scalability, and common pitfalls. For more DevCon presentations, see the DevCon Broadcast channel.

Design for security

See advice from Amazon Security University on Knet - ASU 101 - Principles of Security.

- Actively defend data.

- Lock down access.

- Secure by default and mitigate damage.

- Scrub inputs and outputs.

See also the advice from the Security section of the Consumer Engineering Handbook:. Highlights:

- Step 3: Document a threat model

- Step 4: Build a secure system

Design for Internationalization

Amazon does business globally, in many countries and languages. Our mission is to be Earth's most customer-centric company, not just to serve one country, language, region, or culture. The process of building/architecting software that's "global ready" is called "internationalization" or "I18N" for short. Our Customer Obsession drives us to deliver a localized experience in the customer's language, following cultural conventions, local requirements, and customer preferences.

When writing software, developers need to think beyond the US border and Latin-based characters and understand the linguistic and cultural differences among different markets and region where the software will be used. Different regions can also include differences in sorting, formatting numbers, dates, times, currencies, phone numbers, and addresses. The consequences of missing these global differences are very costly and can delay the shipping the product or feature due to design changes and delays in the development schedule.

From the feature planning, feature owners need to consider the following questions: what markets I am planning to ship to, what UI languages I am going or need to support, what level of translation and localization (L10n) is required, and what is my release roadmap?

There are a number of best practices to help create internationalized software, which include using Unicode (UTF-8), externalizing string resources, adapting UI design and control for different languages, handling data based on the user locale, and handling input by different languages.  Amazon has a set of standard libraries that you should leverage when building your service - it is a very rare situation where you would need to handle translation/internationalization outside of these libraries. Learn more on the internationalization wiki

Design for extensibility

This section is being designed. Would you like to vote it up or down?

Vote +1 / -1

Design for changeability

This section is being designed. Would you like to vote it up or down?

Vote +1 / -1

Maintainability of code

This section is being designed. Would you like to vote it up or down?

Vote +1 / -1

Challenge: Confirm your design is complete

Check your design. Does it cover each of the elements listed on this page?

If you've decided to leave any of them out, make a note of your reason.

Tenets (unless you know better ones...)

- Respect What Came Before: Whether it’s the wisdom of established best practices at Amazon, or the evolution of use cases and constraints over time, it is important to not dismiss the decisions of the past. While free to establish a bold new direction, judgement should be exercised to reduce risk and build on what has demonstrated to be successful in the past.

- Be an Exemplary Practitioner of Disconfirming Assumptions: While design reviews contain checklist items, use the process as a mechanism to actively probe and disconfirm your own assumptions. Be prepared to discuss and explain all your design choices, simplifiers, and tradeoffs while constraining to what is scope for the design.

- Dialogue Earns Trust: While there are perceived efficiencies with offline reviews, these efficiencies can be shallow if the audience does not possess an equivalent understanding of the assumptions and decisions. Active, live dialogue offers the opportunity to probe assumptions and decisions, while simultaneously providing learning and teaching opportunities. The shared understanding that results earns trust to make aligned decisions.

- Structured Dialogue Drives Actionable Outcomes: While the review process should ask questions, and tangents may be explored, the design owner is responsible to provide Customer Value. As a result, the design owner must take Ownership of Notes, Risks, Decisions, and Actions for every dialogue; structure makes this repeatable. This also means that breakout conversations should ensure that relevant points are captured in the design.

- Iteration over Perfection: Bias for Action and Insist on the Highest Standards do not co-exist often. When forced to choose between the two: 1) One-Way Door decisions index towards Insist on the Highest Standards to reduce risk; and 2) Two-Way Door decisions index towards Bias for Action and iteration to provide velocity and progressive value.

- Designs over Docs: While it is important to strive for high-quality docs that are presentable at multiple levels of leadership and across organizations, designs are the desired deliverable. Index on the clarity needed to communicate the concepts to the target audience. An audience more intimate with a subject has context already, allowing a design to be iterated more quickly. A critical concept that requires leadership visibility or feedback will require more crispness and attention to the quality of the narrative.

Business Goals for Design Review Process

These business goals are evolutionary outcomes of an iterative process, they are improvements but not easily quantified. Rather than crisp measurements, success is indicated by regular and periodic calibration of the goals, over time.

- Goal: Produce high-quality designs. Calibration: Design artifacts should not require updates to address launch issues that weren’t already captured as known risks.

- Goal: Define RACI-style (Responsible, Accountable, Consulted, and Informed) roles for the design review process so that it is clear who to include on a design review, at what stage they should be involved, and what expectations the design owner has of them. Calibration: Design Owners understand the role definitions, the expectations for those roles, and confidently assert they have the right level of feedback and visibility to their designs.

- Goal: Create a predictable design review process that limits open-ended investigations and encourages accountability to Customer value on a timely basis. Calibration: Milestone planners can confidently estimate timelines for design artifacts as part of the overall program management life cycle with design owners. Changes/Updates are acceptable but design owners are accountable to commitments.

- Goal: Create a process that can scale from small designs to very large designs. Calibration: Design Owners should be able to follow and use the process to align/communicate designs from small and iterative changes to large and disruptive. The process is flexible enough to respond to varying levels of scale, but specific enough to provide guidance.

- Goal: Ensure design docs are historical artifacts that communicate decision rationale. Calibration: Stakeholders should be able to revisit a design doc and clearly understand the system, constraints, risks, and decisions associated with a design in order to own, operate, or evolve the same.

Tenets of System Design

Primary Owner d16g-prim-leaders (LDAP)

Last modified 9 years ago by mmedeiro.

Tenets of IMP System Design

These are the currently agreed upon tenets of system design for systems managed by the IMP team. This is a collaborative, living document, and subject to change.

Our systems are designed to be:

1. Supportive of Growth and Change: We support change in the ownership, scope, and scale of our products and services.

2. Secure: Access within and across our systems is restricted based on business needs.

3. Measurable at the Microservice Level: We measure and can break out key performance indicators for the system, or per service. We gather Financial Metics (i.e. "How much does the service cost to run?") to inform decisions about revenue projection, technology scaling and architecture. We gather System Performance Metrics (e.g. "How fast is the system?", "Where are the bottlenecks?") to drive improvements in system design, code efficiency, and cost optimization. Projected business growth plus insight around system performance and cost allows us to optimize capacity planning.

4. Right Sized: The team vigorously debates what "right sized" means for a given system at a given time. We operate from the assumption that the system will run separately, but this is not always practical (cost reasons, network latency, etc). We will merge or reconfigure services to improve performance or manage cost. As the business evolves, "right size" will change, and the cycle will repeat.

5. Maintainable: Our systems are driven by effective design, strong implementation, and incremental improvement, not by the harried efforts of support engineers doing tedious, non-value additive work. To support this, our Monitoring & Alerting is appropriate to lower Operational Overhead. We have Runbooks & Automation Tools to support common failure cases, and bugfix tickets to fix them. And we have context appropriate dashboards for engineers and managers so they have at-a-glance insight as to the health and performance of the system.

Tenets of IMP System Design (for Robots, Replicants, T-800s, Bending Units, etc)

These system design tenets are space-time bound, organic and volatile.

Our systems are designed to be:

1. Supportive of Growth and Change:

- support change in the ownership of products and services

- support change in the scope & scale of products

2. Secure:

- Access is restricted based on business need

3. Measurable at the Microservice Level:

- Financial Metics

- System Performance Metrics & Reporting

- Capacity Planning

4. Right Sized:

- The team will debate what "right sized" means for a given system at a given time.

- Independent systems are initially assumed to run separately

- Independent systems can be merged to run together to improve performance or manage cost

5. Maintainable:

- Monitoring & Alerting is appropriate to lower Operational Overhead

- Runbooks & Automation Tools are available for common failure cases

- We submit bugfix tickets to eliminate the bugs underlying common failure cases

- Dashboards are available to let engineers know the health of underlying subsystems

- Dashboards are available to let managers / business leaders know the business impact of current systems states

Design Guide & Review Process Framework

Introduction

This wiki outlines a light-weight methodology for writing and reviewing designs to help organizations be more effective and raise the bar on Engineering Excellence. The motivation and context, as well as the process itself is in the next sections, followed by how to implement it in an organization. It can be adopted as-is, tailored to each organization's situation, or used as a learning resource.  (NOTE: This material often referred to as either DesignProcessFramework or Design Process Framework)

Talks

- High-level conversation about design and this framework on System Design, The Edge, Episode 132

- Check out the Engineering Excellence System design learning path. It incorporates the elements of Design Process Framework, and other resources across Amazon to help you on your system design journey.

- DevCon Madrid 2023: "A recipe for successful design reviews" on broadcast, the slides for the presentation available here on broadcast, as well as here in pdf format.

Purpose of a Design Review

These are design review goals common across Amazon that help make sure we deliver software with a high bar. (This list is not exhaustive)

- Achieve project goals, ensure we are implementing the right things and are aligned with short and long-term goals. We ensure the design makes it clear what the problem is, and validate that the solution solves the problem.

- Improve decisions through refining and vetting the design. We keep a high quality bar, apply best practices (OE, security, etc), vet that we are using the most appropriate infrastructure choices, understanding the why behind the decisions not just state what the decisions is. We seek to understand the trade-offs between approaches to help us vet the decisions.

- Identify short and long-term risks and mitigations.

- Identify one way doors and if they are acceptable given the risk assessment. Assess if the one-way doors can be avoided.

- Assess for any failure modes or high severity issues that could impact or be caused by the solution, and that they are appropriately handled.

- Identify who is impacted by the changes proposed, ensure impact is accounted for. Identify if any teams/systems impacted are not accounted for, schedule additional review with impacted teams (or team POCs) if not.

- Ensure team ownership, by bringing the team along with changes and additions to the scope of ownership.

The Importance of Live Conversation for Design Reviews

A design review meeting is the primary forum for the dialogue that helps people understand view points and data points from other perspectives. It is not about defending opinions or counter points, it is an opportunity to get clarity and deeper understanding of the problem, approach and solution.

Avoiding live conversation and defaulting to asynchronous written conversation can feel safer, but it is less likely to resolve issues, conflicts, align and build trust for important topics. When people don’t talk they invent and speculate and jump to assumptions. People will either assume you disagree or agree based on their assumptions. Written communication can lose intention and tone. Think back to a long thread on a Code Review that you realized later would have been much clearer to have as a live conversation.

A live conversation sparks ideas, motivates and includes; the participants can all contribute in asking clarifying questions, adding new view points, and fleshing out ideas. The design owner is put in a position where they are forced to clearly articulate their thought process and design decisions. The process of examining your own thought process in this way helps vet your own decisions, while adding clarity for others and inviting them to participate in contributing to ideas.

The result of live conversation and dialogue in a design review is a technical design that is strengthened by incorporating and adjusting for other view points to better achieve our business and technical goals. We gain alignment across the stakeholders, create trust in our approach and solutions, as well as earn trust with those we work with.

Tenets (unless you know better ones...)

- Respect What Came Before: Whether it’s the wisdom of established best practices at Amazon, or the evolution of use cases and constraints over time, it is important to not dismiss the decisions of the past. While free to establish a bold new direction, judgement should be exercised to reduce risk and build on what has demonstrated to be successful in the past.

- Be an Exemplary Practitioner of Disconfirming Assumptions: While design reviews contain checklist items, use the process as a mechanism to actively probe and disconfirm your own assumptions. Be prepared to discuss and explain all your design choices, simplifiers, and tradeoffs while constraining to what is scope for the design.

- Dialogue Earns Trust: While there are perceived efficiencies with offline reviews, these efficiencies can be shallow if the audience does not possess an equivalent understanding of the assumptions and decisions. Active, live dialogue offers the opportunity to probe assumptions and decisions, while simultaneously providing learning and teaching opportunities. The shared understanding that results earns trust to make aligned decisions.

- Structured Dialogue Drives Actionable Outcomes: While the review process should ask questions, and tangents may be explored, the design owner is responsible to provide Customer Value. As a result, the design owner must take Ownership of Notes, Risks, Decisions, and Actions for every dialogue; structure makes this repeatable. This also means that breakout conversations should ensure that relevant points are captured in the design.

- Iteration over Perfection: Bias for Action and Insist on the Highest Standards do not co-exist often. When forced to choose between the two: 1) One-Way Door decisions index towards Insist on the Highest Standards to reduce risk; and 2) Two-Way Door decisions index towards Bias for Action and iteration to provide velocity and progressive value.

- Designs over Docs: While it is important to strive for high-quality docs that are presentable at multiple levels of leadership and across organizations, designs are the desired deliverable. Index on the clarity needed to communicate the concepts to the target audience. An audience more intimate with a subject has context already, allowing a design to be iterated more quickly. A critical concept that requires leadership visibility or feedback will require more crispness and attention to the quality of the narrative.

Business Goals for Design Review Process

These business goals are evolutionary outcomes of an iterative process, they are improvements but not easily quantified. Rather than crisp measurements, success is indicated by regular and periodic calibration of the goals, over time.

- Goal: Produce high-quality designs. Calibration: Design artifacts should not require updates to address launch issues that weren’t already captured as known risks.

- Goal: Define RACI-style (Responsible, Accountable, Consulted, and Informed) roles for the design review process so that it is clear who to include on a design review, at what stage they should be involved, and what expectations the design owner has of them. Calibration: Design Owners understand the role definitions, the expectations for those roles, and confidently assert they have the right level of feedback and visibility to their designs.

- Goal: Create a predictable design review process that limits open-ended investigations and encourages accountability to Customer value on a timely basis. Calibration: Milestone planners can confidently estimate timelines for design artifacts as part of the overall program management life cycle with design owners. Changes/Updates are acceptable but design owners are accountable to commitments.

- Goal: Create a process that can scale from small designs to very large designs. Calibration: Design Owners should be able to follow and use the process to align/communicate designs from small and iterative changes to large and disruptive. The process is flexible enough to respond to varying levels of scale, but specific enough to provide guidance.

- Goal: Ensure design docs are historical artifacts that communicate decision rationale. Calibration: Stakeholders should be able to revisit a design doc and clearly understand the system, constraints, risks, and decisions associated with a design in order to own, operate, or evolve the same.

Design Review Roles

Role Definitions

We follow the RACI (Responsible, Accountable, Consulted, Informed) model so that it is clear who to include on a design review, at what stage they should be involved, and what expectations the design owner has of them.  Read more about RACI on Wikipedia.

| RACI Role | Design Review Role |
| --- | --- |
| Responsible | Design owner - the person or persons responsible for the design end-to-end, including writing the design document and getting alignment through design reviews. |
| Accountable | This is what we generally refer to as a stakeholder - someone who is accountable for approving the design. This includes: • Product Managers you partner with • Your immediate team and manager • Sr. SDEs in your space • Teams who are directly impacted by the changes you're introducing. If you are introducing changes into another space, that team is accountable for approving your design. Often the team will send a representative to attend the review. Additionally, depending on the scope of your design: • People responsible for ensuring the direction we are taking with an approach fits in with the overall strategy for an organization (for example, managers, Sr. SDEs in the org, Principal Engineers, and other leaders) |
| Consulted | SMEs (Subject Matter Experts) are consulted for their specific knowledge about a domain, technology stack, etc. This can include both people in your org, as well as outside of your org. Consider principal Engineers, or other stakeholders from other teams or organizations that have domain expertise, technical expertise, have built or attempted to build similar solutions |
| Informed | Designs reviews are one way to learn about what teams are working on, and understanding how their space is evolving. It's also a great way to learn about designs and design reviews in general. This audience generally attends to learn and be informed, rather than give input on the design. They are usually invited in later reviews when the design is further along. |

Design Phases

Definition of Done

Definition of Done
A design is considered done when it has successfully gone through all phases of the process outlined in this document.

Note that Phase 3 (Org-wide Reviews) only applies to designs requiring review by that larger audience.

Phase 1: Before Writing the Design Document

Step 1: Identify Roles

Creating your list of accountable and consulted Roles

Create a list of people using the role definitions here. These are the main people you'll work with while preparing to work on your design, iterating on your design, as well as include in your reviews. If you need guidance on who to include, reach out to your manager, Sr. SDEs, or other stakeholders in your space when creating this list. You'll be working with the people in your in each phase; from working through requirements, to the technical solution and design, and the reviews!

Step 2: Define the Goal

Ensure your project is well-defined and the success criteria is clear

A project or task starts with a problem statement and goal, or set of goals. It should be clear and crisp, with no room for ambiguity so that all stakeholders are aligned on what it means and what the expected outcome is.

Project with a Product Definition

These projects are based on product requirements that work backwards from the customer. The product manager will write a BRD (Business Requirements Document) and sometimes a product vision. First, align with product and any other stakeholders before you start the design. You may be part of the conversations and meetings to align on the product requirements.

Ensure that you understand the requirements. You'll likely be iterating with the product manager to ensure both that you understand what to build, and also to evaluate technical feasibility.

Technical Improvement Project

Some projects are driven by goals such as improving OE, solving for a scaling bottleneck, or other functional/non-functional requirements. In these cases also think about the impact of this work with respect to the customer.
Make sure that the problem and approach are well-defined before starting the design. Discuss with your manager, Sr. SDEs, and PE to determine if you can proceed with the design, or need an additional alignment step. An additional alignment step may be in the form of a problem statement and approach document such as a one-pager.

Step 3: Create a Path to the Goal

Get clarity on level of complexity and ambiguity

What's the complexity of your project?

You can discover the level of ambiguity and scope of a project as you try to determine the path to the goal. Breaking down the work in front of you is a great way to figure out how complex it is, and how much ambiguity there is to solve for.

Breaking down your project:

- Unknowns can lead to project risk. Uncover and answer questions before stumbling upon them during development. The more unknowns there are, the more ambiguous your project is.

- A pragmatic approach is clarifying 80% of unknowns, weighted towards the most impactful ones to help define the path.

- Break down the path into concrete milestones/phases that can be delivered incrementally, where you can define the success metrics of each.

- Create a plan that guides you through each phase

If the project scope is large and/or has high complexity and ambiguity, it helps to concentrate on a high level abstraction first to get alignment, and then follow with lower level abstractions.

Here are three common levels of abstraction that help when approaching technical designs. These are not strict categories, there can be Strategy Documents that contain elements of High Level Designs. Similarly, you may not need to differentiate between High Level Design and Low Level design if the scope is manageable in a single document.

- Strategy Document: A high level description of your proposed approach/strategy to solving the problem. It can contain elements of a High Level Design.

- High Level Design (HLD): A high level view of your architectural solution. It should contain a summary of your strategy in the introduction.

- Low Level Design (LLD): A low level, detailed view of your implementation. This type of document often accompanies an HLD, it can also stand alone for smaller-scoped design tasks. It can contain context for and references to SIMs/Tasks.

- SIM/Implementation Task Description: A low level, unambiguous description for a task that can confidently be completed within a sprint. A task description contains a problem statement, description of the work involved, and the expected outcome.

This is a great topic to reach out to your manager, Sr. SDEs, PE or design mentor to discuss and get alignment on before you start. If you've already started and find you might need to pivot document type, that's fine too, reach out to discuss that as well!

Strategy Document

Start with a Strategy Document for the more complex projects with larger scope. Many design projects are at a scope where a high level design is a great starting point. It's good to be aware of both strategy documents and technical design documents; this way you can weigh which is the best option.

A Strategy Document is a high level description of your proposed approach. It tells a narrative of how you plan on solving the problem, risks involved and trade-offs, and has a high level technical proposal. It's helpful when you have a project with higher complexity that will result in multiple work streams. Discuss with your manager, Sr. SDEs, and PE to determine the best path for the situation.

You may need a Strategy Document when:

- The project is part of a new program or initiative

- There is a high level of ambiguity and complexity in the problem space, where evaluating technical constraints, proposed solution, risks, and tradeoffs should be discussed first before investing in in-depth tech design.

- Your project will result in multiple work streams

If a strategy document isn't needed, include a description of the approach you're taking in the introduction in the design document instead. As you're problem solving, consider which technical constraints impact the solution, which risks and trade-offs you're making. Include this context in your design document.

See the Strategy Document Guide for details on how to approach writing this kind of document.

High Level Design and Low Level Design

Depending on the scope of your design, you'll make a distinction between High Level Design (HLD) and Low Level Design (LLD) documents. When you start with an HLD, you'll generally have multiple LLDs, each one diving into the details of implementation for a specific work stream / section of the HLD.

You may need to start with an HLD when:

- Your design introduces changes across multiple components, and requires significant high level explanation of how the solution fits together. This will probably lead to multiple detailed design documents that can be authored by additional engineers. This is a key part of enabling an engineering team to work together to implement the work for larger scoped projects. It helps break a larger project into deliverables so that it can be delivered incrementally.

- The depth of detail needed for the design causes the design document to exceed the length the reviewers can read and parse in one sitting. In this case you might check if you went into too much detail and try to be more concise, or if it actually fits into the previous point and covers multiple components and can be broken down that way.

Note that the Design Document Guide is the same for both types. The sections you utilize may differ.

See the Design Document Guide for details on how to approach writing this kind of document.

Phase 2: Design & Collaborate - Write the design document

When you are ready to nail down the specifics and prepare to present, it’s time to structure it as a Design Document, bringing it into a consistently structured format that includes all key aspects of your solution.

Use the Design Document Guide as a guide to make sure you have included all of these aspects in your document. This is not intended as a straight-up template. If you do not need a section listed in the guide, feel free to omit it. Similarly if there are sections you want to add, you can do that as needed as well.

Engage with Your Accountable/SME List Early and Often

This group will help you vet your ideas and approach, making sure you're on a good path. Having these conversations builds alignment as you write your design, and will set you up for a smoother design review. Don't wait until the design review to discuss your design with people from your list, engage early!

Examples of when you can use this group (non-exhaustive):

- Reach out to other engineers to brainstorm, or validate an approach

- Talk to people owning areas your system will interact with, talk through the impact and problem solve if your solution needs pivoting

- Talk to your manager about the progress you're making and where you might be blocked

- If you are evaluating options, you may want to have a preliminary meeting to present options and get input on which option to pursue

- Consult with the Sr. SDEs or PE in your org about any aspect of your project!

Design Document Format

The format we use should be the one that best suits the audience for the review.

- Wiki is great for presenting your design, as well as for discoverability. It enables formatting that is effective for presenting complex content and larger documents.

- Quip is a useful tool in the first phases of a project to collaborate. It can be a good choice for smaller scoped designs, however as the size of the document grows, quip documents become more difficult for read many reviewers. If you start with quip, and need to review to a larger audience beyond the scope of your team, consider moving to wiki.

- Word documents ares recommended for leadership audiences and Principal Engineer consultation and reviews. Discuss with your manager if you think you might need to go this route (most of the time you won't need this format).

Design Document Structure

The goal of your Design Document is to clearly demonstrate that you've covered all aspects important your solution.

Your Design Document covers the problem you're solving, your approach and strategy, and the high level description of your solution. Your documentation will cover an overview of components, illuminating diagrams, edge cases, failure modes, IMR, launch strategy/criteria, etc. If there are additional sections you want to include that aren't in the suggested guide, definitely add them as well.

The Design Document Guide is a guide for structure and content, and may not be exhaustive.

Phase 3: Team Reviews

This is the first major milestone for your design! 🎉 In this meeting, your team will help vet your design, along with anyone else you worked with from your list to clarify your design.

Who to invite

- Your direct team and manager

- Members of other teams in your org that you identified as Accountable or Consulted

- Sr. SDEs from your space (if not on your direct team)

- Invite your org's Principal Engineers as optional if project is team-scoped, or as required if it is a project they asked to follow. If you're not sure, reach out to your Principal Engineers for guidance.

If the scope of your design is limited to only your team, you may only need to review with this group. If your design falls in that bucket, your design is done when this group has aligned!

Iterate on your Design

Based on the feedback and questions from the review, you will iterate on your design to revise it.

- When revising, engage with your Accountable/SME list as needed, as well as members of the review meeting to dig deeper where needed to figure out the best path forward.

- Schedule another team review for your revision if there are questions/discussions to close out on and/or significant parts of your design change based on the feedback in the review. Follow-up reviews may not need to be as long as the original review, so keep in mind the breadth of the changes when scheduling.

- Follow up over email if the updates to your design are small and don't require any key changes to your design.

See next: The Design Review Meeting

Phase 4: Org-wide Review

This step only applies to designs that require a review by the larger org and leadership!

Once your team has aligned on the design, the next step is an Org-wide Review. Schedule this meeting only once the team reviews are complete.

This review step is required when any of the following applies:

- The scope of the design impacts systems outside of your direct team, or utilizes systems outside of your direct team. This can include, for example, integrations with new systems that are key to your space.

- The scope of the design requires work outside of your direct team.

- The architectural changes may have impact to future designs by your team and/or the org. This can be when the problem you're solving or the space you're solving for has a higher level of ambiguity and complexity, or the risk trade-offs could have significant impact, such as making one-way-door decisions. These are situations where your leadership team may want visibility and a chance to understand, and weigh-in.

Who is invited: This invitation is to the entire org, including product and tech stakeholders as well as org leadership.

See next: The Design Review Meeting

The Design Review Meeting

Before the Meeting

Time & Scheduling

- Schedule the review ahead of time as a target date for when you expect to be completed with the document. Work with your manager to align on expectations on when the design should be complete so that the development phase can be accounted for in planning.

- Include these Inclusive Virtual Meeting Tips to ensure both virtual and in-person attendees have a good experience, as well as the designer and reviewers.

- Send the completed design document to the invite list a day ahead of time to give reviewers time outside of meetings to read and understand your design. This is especially helpful for larger designs. Take the review preferences of your audience into consideration: for some audiences the preference is to read entirely in the meeting, for some there may be participants who prefer to read outside of the meeting.

- Schedule enough time in your meeting to both read and have 30 minutes of discussion. For example, larger designs may require 90 minutes.

- -Or- do a combination of the above: Schedule time blocks for each the reading and the reviewing portions so that people who read already can join for the review portion only.

Set up a quip for tracking questions

This is a structured way to track questions outside of the design document, regardless of document format (wiki/quip/word doc). It helps keep the design document clean to read, and serves as review notes. While it may require a little extra effort for the reviewers to give feedback in a separate document, it helps the design owner and facilitator to mange questions during the meeting, follow-ups after the meeting, and keeps the document in a good state for revisions.

- Set up a quip that has the heading structure of your design doc, including a section for overall feedback at the top.

- Include a link back to your design at the top This helps if this doc is shared, that the reader can find the design document as well!

- Have reviewers write in their questions in the corresponding sections in the quip.

- Take a couple minutes to prioritize questions for discussion in the quip.

- Include a link to this as well when sending the design out for pre-reading.

During the Meeting

Facilitator

As the design owner, you have two options for facilitation:

- Facilitate your design review meeting yourself. This means you'll be multitasking keeping track of time, notes, as well as owning the content of your discussion. This is a fine option for team level reviews. For larger reviews it can at times be challenging to multitask managing both the design content and facilitation, but still doable!

- Have someone else facilitate, while you own design discussion. For larger reviews, it can be really helpful having someone either co-facilitate or take over facilitation for you, while you concentrate on the discussion content. Reach out to your manager (or design mentor) if you need help finding a facilitator.

Meeting Intro

- Give a short introduction about your document, and be clear about what you're asking from the reviewers.

- Call out areas you'd to get input on, such as any trade-off decisions or controversial topics

- Announce a stop time for reading, you'll use this as your check-in point. This can be a few minutes less than the max amount of time you have allotted to read. Once you check-in on time, you can optionally extend if needed, but not to go too much over otherwise you'll run out of discussion time.

- Remind reviewers to turn on their camera or state their name when asking questions if people are attending virtually. This helps both make it clear who is talking, and helps create a more collaborative environment.

- Include the links to your document and the questions quip in the chat. Ask the reviewers to add their questions / comments to the quip.

- Summarize in the chat the call outs above and reading time for anyone who joins late.

Moving to the Discussion

- Prioritizing Questions If there are more questions/comments in the quip than can be addressed in the meeting, take a couple minutes to prioritize before proceeding. Either ask the group to vote on the topics, or make a judgement call on which ones to address and prioritize yourself. Not all questions need to be discussed in the meeting, some can be tagged for follow-up. Also, if you were able to resolve questions by commenting directly on them while people were reading, great!

- Start with discussing high level feedback, refer to the quip section for questions and comments and take any call outs from people who may not have entered it into the quip.

- Go through questions section by section, skipping over simple questions that have been answered already. If questions have been prioritized, go through the higher ranked ones and address others only if time permits.

Facilitation Tips

- Keep track of the clock. You’ll want to make sure the group has had time to read and understand the design and note questions, as well as start the discussion portion on time. Decide on a time that will be a hard-stop for reading to switch over to reviewing.

- Manage tangents. Sometimes interesting topics will come up that aren't relevant to the goals of the review. If the meeting has gone off track, get it back on track. Call out that the topic is out of scope, and you'll take note of it to dive deeper on about outside of the meeting. You should feel empowered to redirect conversation at any point to ensure that time in the review is used well!

- Take notes on questions asked / answered during the discussion. Capture discussion points and notes in the questions quip as the conversation progresses.

Closing the Meeting

- Check for Alignment Did the group discussion close out on all major open questions? Is the design ready to move forward? Minor changes are fine to move forward with, updating after the meeting without further reviews. If that's the case, you're with this review phase!

- If you need to pivots on design, or there are blocking open questions, the design will need an additional review round. If this is the case, take the rest of the discussion offline and determine next steps with your manager, Sr. SDEs etc.

- Make sure to take note of any action items, this will be part of the next steps for following up with your reviewers.

After the Meeting

Revising the Design Document

Update the design document to address questions / input from the meeting. Always incorporate answers to questions and comments back into the main body of the document such that those questions would not arise again.

If you used a review quip, update your design document based on comments and questions. Note in the review quip how you addressed the comments and questions. You can use the review quip as notes/documentation for the review meeting.

If your comments are directly in a design quip  make sure to answer those in the document body and resolve comment threads when finished. That will help keep your document in a consumable state.

Following Up

As design owner, you'll be following up with your review group after the meeting, and after you revise your document.

After the review meeting send an email to the reviewers with the notes from the discussion, calling out any action items. Make sure you have addressed all comments. The review quip is a great tool for tracking the comments, and giving clarity to your reviewers that you addressed everything. If your design updates are minor, the action items aren't blocking for your design, still send out this email to follow-up with everyone who spent the time to review your design.

If there were major callouts that result in changes in approach or pivots in design, schedule additional design reviews once you've made the changes. Work with the primary stakeholders on the next best steps for your situation.

How to Apply to Your Organization

Step 1: Get alignment with your tech leaders

Changes in organizational behavior require support from your tech leaders over time to be successful and having lasting impact. Like any skill, learning how to approach designs differently can take time; developing new habits and ways of communication take practice. Coaching and support from managers and leaders is key.

Step 2: Create an ownership group for supporting this process in your org

The ownership group internalizes the design review process, including the motivation behind it, and has experience writing and reviewing technical designs. For example, the Sr. SDEs in an organization could support this and be great teachers and mentors for their teams through this. They work closely with their managers to coach and teach over time.

This group is responsible for helping the org ramp up on the design process, mentoring individuals through the process, and owning any org-specific updates.

Step 3: Create a design review wiki for your organization using the elements from this framework.

If you would like to adapt the process as-is, there aren't many steps to take. The sections above can be transcluded. To get a start, free to copy the source of Merch Design Reviews. You'll find that there are some custom sections for org-specific links. I encourage you to add in your own custom sections as well that fit your organization and/or team.

Every org is unique and has their own dynamic and experience with designs and design reviews. You may need content to help build on where you and your org are now, and what you'd like to start doing. Use this wiki as a way to add that information in to tailor it to address what is important for your org's success.

The content is broken down into multiple sections to make it easy to adapt to your wiki, and include additional content around it. It was designed with columns in mind and the PolarWiki style.

Alternatively feel free to build your own content and reference this where it makes sense.

Existing Adaptations:

- Merch Design Reviews

- Shopbop Design Reviews

- ARCX Design Reviews

- SPP Design Guide

Have an adaptation to include the list? Reach out to kwilhelm@ to include here!

Overview of design wiki content

This is a reference list for the main sections. See Merch Design Reviews for how they are presented together.

Context and Introductory Content

Why We Have Design Reviews / Importance of Live Conversations

Tenets and Business Goals

Design Guidance to support engineers working on designs

Design Roles using RACI

Design Phases and Process

Design Phases: Before Writing the Design, Writing the Design, Reviewing the Design

The Design Review Meeting

Step 4. Enable Engagement and Communication

Tech Design Slack Channel

Using a slack channel is a great way to add an element of engagement and fun to the entire process, while giving a clear forum for communicating broadly about designs happening in your org.

The members are your organization's tech teams, product stakeholders, and anyone else involved and interested in tech designs.

The process includes call-outs when to interact with the channel using a workflow that represents the different phases and steps of the process. It creates a simple way for everyone to be notified of upcoming and in-progress designs, design reviews, and requests for collaboration without an email blast to the org where individuals can manage their notifications as they see fit.

The slack channel enables slack threads on the designs, and emoji reactions to celebrate progress and new design topics!

Suggestion of how to set up slack channel:

- Create a team that includes your tech teams and managers, product managers, principal engineers, and any stakeholders who are involved or interested in technical designs in your org.

- Set up a slack channel for your org, and use the above team to populate the channel as partially managed channel. Best practice is generally to create a private group since access to public slack channels can be very broad, use your judgement for your org.

- See instructions on setting up the Design Announcement Workflow.

- Optional - add reminders to sign up for org-wide review slots, for example a weekly reminder can be helpful

Design Document Discoverability

There is a lot of variety across design document format and where they are stored across teams. To simplify, create a sortable table where each new design is added as a follow-up to a design announcement post in the slack channel.

Example - see Merch's Design Documents list.

Step 5. Announce Changes, Create Forum to Discuss and Answer Questions

When you roll this out, you'll want to find a good way to both announce to your org, and teach about what you've built to support them in design reviews. Great ways to do that are an all-hands, an info session, or another kind of presentation or learning forum where people can ask questions.

To see an excellent example of an All-Hands slide deck for this purpose, check out what Shopbop created. Thanks to Dan Roose for making this content available to share on this wiki!

Plan the work

- How do I kick off a design project?

- Phase 1: Before Writing the Design Document

  - Step 1: Identify Roles

  - Step 2: Define the Goal

  - Project with a Product Definition

  - Technical Improvement Project

  - Step 3: Create a Path to the Goal

  - What's the complexity of your project?

  - Strategy Document

  - High Level Design and Low Level Design

- Role Definitions

  - Challenge: Kick off the project

How do I kick off a design project?

Lay the groundwork for a project, including lining up the right people and defining your audience.

Consider the "who" of your project from the start. Who should be included as stakeholders? Who will read the design document?

Phase 1: Before Writing the Design Document

Step 1: Identify Roles

Creating your list of accountable and consulted Roles

Create a list of people using the role definitions here. These are the main people you'll work with while preparing to work on your design, iterating on your design, as well as include in your reviews. If you need guidance on who to include, reach out to your manager, Sr. SDEs, or other stakeholders in your space when creating this list. You'll be working with the people in your in each phase; from working through requirements, to the technical solution and design, and the reviews!

Step 2: Define the Goal

Ensure your project is well-defined and the success criteria is clear

A project or task starts with a problem statement and goal, or set of goals. It should be clear and crisp, with no room for ambiguity so that all stakeholders are aligned on what it means and what the expected outcome is.

Project with a Product Definition

These projects are based on product requirements that work backwards from the customer. The product manager will write a BRD (Business Requirements Document) and sometimes a product vision. First, align with product and any other stakeholders before you start the design. You may be part of the conversations and meetings to align on the product requirements.

Ensure that you understand the requirements. You'll likely be iterating with the product manager to ensure both that you understand what to build, and also to evaluate technical feasibility.

Technical Improvement Project

Some projects are driven by goals such as improving OE, solving for a scaling bottleneck, or other functional/non-functional requirements. In these cases also think about the impact of this work with respect to the customer.
Make sure that the problem and approach are well-defined before starting the design. Discuss with your manager, Sr. SDEs, and PE to determine if you can proceed with the design, or need an additional alignment step. An additional alignment step may be in the form of a problem statement and approach document such as a one-pager.

Step 3: Create a Path to the Goal

Get clarity on level of complexity and ambiguity

What's the complexity of your project?

You can discover the level of ambiguity and scope of a project as you try to determine the path to the goal. Breaking down the work in front of you is a great way to figure out how complex it is, and how much ambiguity there is to solve for.

Breaking down your project:

- Unknowns can lead to project risk. Uncover and answer questions before stumbling upon them during development. The more unknowns there are, the more ambiguous your project is.

- A pragmatic approach is clarifying 80% of unknowns, weighted towards the most impactful ones to help define the path.

- Break down the path into concrete milestones/phases that can be delivered incrementally, where you can define the success metrics of each.

- Create a plan that guides you through each phase

If the project scope is large and/or has high complexity and ambiguity, it helps to concentrate on a high level abstraction first to get alignment, and then follow with lower level abstractions.

Here are three common levels of abstraction that help when approaching technical designs. These are not strict categories, there can be Strategy Documents that contain elements of High Level Designs. Similarly, you may not need to differentiate between High Level Design and Low Level design if the scope is manageable in a single document.

- Strategy Document: A high level description of your proposed approach/strategy to solving the problem. It can contain elements of a High Level Design.

- High Level Design (HLD): A high level view of your architectural solution. It should contain a summary of your strategy in the introduction.

- Low Level Design (LLD): A low level, detailed view of your implementation. This type of document often accompanies an HLD, it can also stand alone for smaller-scoped design tasks. It can contain context for and references to SIMs/Tasks.

- SIM/Implementation Task Description: A low level, unambiguous description for a task that can confidently be completed within a sprint. A task description contains a problem statement, description of the work involved, and the expected outcome.

This is a great topic to reach out to your manager, Sr. SDEs, PE or design mentor to discuss and get alignment on before you start. If you've already started and find you might need to pivot document type, that's fine too, reach out to discuss that as well!

Strategy Document

Start with a Strategy Document for the more complex projects with larger scope. Many design projects are at a scope where a high level design is a great starting point. It's good to be aware of both strategy documents and technical design documents; this way you can weigh which is the best option.

A Strategy Document is a high level description of your proposed approach. It tells a narrative of how you plan on solving the problem, risks involved and trade-offs, and has a high level technical proposal. It's helpful when you have a project with higher complexity that will result in multiple work streams. Discuss with your manager, Sr. SDEs, and PE to determine the best path for the situation.

You may need a Strategy Document when:

- The project is part of a new program or initiative

- There is a high level of ambiguity and complexity in the problem space, where evaluating technical constraints, proposed solution, risks, and tradeoffs should be discussed first before investing in in-depth tech design.

- Your project will result in multiple work streams

If a strategy document isn't needed, include a description of the approach you're taking in the introduction in the design document instead. As you're problem solving, consider which technical constraints impact the solution, which risks and trade-offs you're making. Include this context in your design document.

See the Strategy Document Guide for details on how to approach writing this kind of document.

High Level Design and Low Level Design

Depending on the scope of your design, you'll make a distinction between High Level Design (HLD) and Low Level Design (LLD) documents. When you start with an HLD, you'll generally have multiple LLDs, each one diving into the details of implementation for a specific work stream / section of the HLD.

You may need to start with an HLD when:

- Your design introduces changes across multiple components, and requires significant high level explanation of how the solution fits together. This will probably lead to multiple detailed design documents that can be authored by additional engineers. This is a key part of enabling an engineering team to work together to implement the work for larger scoped projects. It helps break a larger project into deliverables so that it can be delivered incrementally.

- The depth of detail needed for the design causes the design document to exceed the length the reviewers can read and parse in one sitting. In this case you might check if you went into too much detail and try to be more concise, or if it actually fits into the previous point and covers multiple components and can be broken down that way.

Note that the Design Document Guide is the same for both types. The sections you utilize may differ.

See the Design Document Guide for details on how to approach writing this kind of document.

Role Definitions

We follow the RACI (Responsible, Accountable, Consulted, Informed) model so that it is clear who to include on a design review, at what stage they should be involved, and what expectations the design owner has of them.  Read more about RACI on Wikipedia.

| RACI Role | Design Review Role |
| --- | --- |
| Responsible | Design owner - the person or persons responsible for the design end-to-end, including writing the design document and getting alignment through design reviews. |
| Accountable | This is what we generally refer to as a stakeholder - someone who is accountable for approving the design. This includes: • Product Managers you partner with • Your immediate team and manager • Sr. SDEs in your space • Teams who are directly impacted by the changes you're introducing. If you are introducing changes into another space, that team is accountable for approving your design. Often the team will send a representative to attend the review. Additionally, depending on the scope of your design: • People responsible for ensuring the direction we are taking with an approach fits in with the overall strategy for an organization (for example, managers, Sr. SDEs in the org, Principal Engineers, and other leaders) |
| Consulted | SMEs (Subject Matter Experts) are consulted for their specific knowledge about a domain, technology stack, etc. This can include both people in your org, as well as outside of your org. Consider principal Engineers, or other stakeholders from other teams or organizations that have domain expertise, technical expertise, have built or attempted to build similar solutions |
| Informed | Designs reviews are one way to learn about what teams are working on, and understanding how their space is evolving. It's also a great way to learn about designs and design reviews in general. This audience generally attends to learn and be informed, rather than give input on the design. They are usually invited in later reviews when the design is further along. |

For the source of this page and additional pointers, see the Design Guide & Review Process Framework.

Voice of the customer

- How do I know I'm working on the right thing?

  - Working backwards

  - Which customers?

  - Challenge: Identify sources of customer information for your project

How do I know I'm working on the right thing?

Start with customer data - stats, anecdotes, interviews. Understand what the customer needs.

At Amazon, the voice of the customer is captured in the Listen stage of the Working Backwards process.

Working backwards

Some highlights from the Working Backwards guidance:

- You need quantitative data, but you also need more than that. Work to deeply understand your customers on a personal level with face-to-face contact.

- You are not listening for the customer to tell you the solution, or possibly even what they want. Listen to understand their pain points. What do they want to accomplish? What are their needs, motivations, desires, and work-arounds? Focus on a problem space.

- Recognize that you are not your customer. Develop an intuition or understanding for how the customer differs from you, by going to multiple sources of information and checking for blind spots.

- Information sources can take many forms. They may include interviews, focus groups, and large-scale written feedback, as well as surveys and analytics.

- Customers are diverse. Working Backwards applies to all customers, so we listen to diverse customer perspectives and actively include them in the process.

Which customers?

For software design, keep in mind that the idea of a customer can mean different things, including:

- A shopper on the retail site, if your project changes the site UI.

- A tech professional implementing an AWS service.

- Other devs at Amazon, if your project provides a back-end service.

- Possibly non-devs at Amazon, if your project provides an internal tool.

Each of these groups has different needs. In each case you should get to know the customer, with information on what exactly it is that they need.

Challenge: Identify sources of customer information for your project

Starting from the examples on the Working Backwards wiki, come up with at least three sources of customer information for your project.

When you have collected that information, summarize it in appendices for your project, or as a separate requirements document.

Writing a PR/FAQ for a design

- How can I share the vision for my project?

  - How to write a PR/FAQ

  - Write for your audience

  - Challenge: Start a PR/FAQ

How can I share the vision for my project?

Use a PR/FAQ to get clear on your vision, and share it in a way that connects with Amazonians.

A PR/FAQ helps you to get clear about opportunities and risks for your idea, and visualize it from the perspective of the customer. The PR/FAQ approach is used for proposing all kinds of projects across Amazon, from new lines of business to software solutions.

How to write a PR/FAQ

Amazon's Working Backwards site does an outstanding job of covering all aspects of PR/FAQ writing. Go there for lots of good examples, videos, and e-learning.

From that site, a quick intro video:

Write for your audience

When you write your PR/FAQ, following the guidelines at Working Backwards, think about who will be reading it. Will you include this in a PE review? If that's the plan, what does the PE need to know?

Challenge: Start a PR/FAQ

Pick any FAQ from the Recommended FAQs list on the Working Backwards FAQ page, and write a paragraph as an answer.

The Working Backwards FAQs

Show Table of Contents

- For overall guidance on PR/FAQs including examples, common questions about PR/FAQs, and review checklists, see the main PR/FAQ wiki page.

- For a downloadable guide to writing PR/FAQs, see the Working Backwards Document Guide.

- To start drafting your PR/FAQ with tips and examples, visit the PR/FAQ Writing Tool.

Visit the PR/FAQ E-Learning FAQs Section

The Importance of FAQs

There are two types of FAQs: Customer FAQs and Internal FAQs. Customer FAQs are questions you expect a customer may ask. These questions help you retain focus on delighting customers. Internal FAQs are internal business questions that other leaders, partner teams, or other Amazonians may ask you.

A well-written FAQ is important to the Working Backwards process because:

- Good FAQs help us vet an idea. While we may fall in love with the idea in the Press Release, the FAQs help us get into the details of how it will work for customers and how we'd execute.

- Writing FAQs uncovers risk and helps us assess the feasibility and complexity of what we want to do.

- Good FAQs capture the decisions made for a project along the way. It's a living document. The FAQs you use for first review will change (and be removed) as your idea matures.

- Good FAQs help make team meetings more efficient. Ideally, all the key questions triggered by the Press Release are already answered in the FAQs, eliminating the need for any discussion. In most cases, the meeting should focus on the unanswered questions, hotly debated topics, and key decisions to make.

You'll note that FAQs are often included as an appendix in narratives (e.g., 6-Pagers). For more information about the role of FAQs in narratives, please visit Writing a Narrative.

Tips for Writing FAQs

- Jumpstart your FAQs by sharing your Press Release or Dear Customer Letter with other Amazonians who know very little about your space and capturing their questions.

- Start with the Recommended FAQs, and expand on those with new questions.

- Include both Customer FAQs and Internal FAQs.

- If you have more than one set of customers whose experience will differ, include FAQs for all customer sets. For example, if you are serving both authors and readers, write FAQs for both.

- If you don't know how to provide a good answer for an FAQ, still include the question. This signals to other readers that you are aware of it, which helps earn trust. Other readers may be able to help advise you. Include the question, and answer it with something like "TBD. We don't know the answer and will answer this by (fill in the date)."

  - Bonus points for explaining how and when you'll figure out the answer.

- If you ask a yes-no question, the answer should start with "yes" or "no" before providing additional details.

- Include hard questions.

  - What are the questions you are hoping won’t be asked?

  - What questions do you not yet know the answer to?

  - Imagine what your customers will be most frustrated about or surprised by and include those as FAQs.

- Include Hotly Debated Topics (HDTs). Suggested framework (using an example from the Search org):

  - Pose a question. Example: “How should we deal with our inability to measure long-term impact accurately?”

  - Explain the dilemma/problem you’re facing. If there are two sides, represent both fairly. Example: “We currently use OPS as our primary metric for search ranking experiments, with guardrails such as DSE-OPS, defects, latency, and IMR. Ideally, we would like to optimize for long-term engagement, with DSE-OPS as a proxy, but worry that signals measuring progress on new business objectives don’t figure in DSE calculations. An increasing number of partner teams are pursuing ranking experiments that use metrics such as seller quality score, or shipping speed, which are not factored into DSE-OPS calculations. We do not currently know how to quantify the long-term impact of these changes."

  - What’s your plan/recommendation to tackle this? Example: “Our current plan of record is to 1) ask partner teams to invest in quantifying the long-term impact of their changes, and 2) use escalation as a mechanism until we get a clear, quantitative understanding of the tradeoffs."

  - What’s wrong with your plan, and what do you need help with? Example: "We are concerned that this process is too heavy-weight and will slow innovation down. We are looking for confirmation that our decision is the right path forward."

Recommended FAQs

Here are favorite Example FAQs from the S-TEAM Working Backwards Best Practice discussion.

- What decisions and guidance do we need today?

- What is the idea/vision?

- What customer problems are we solving?  Why now?

- Why should customers care? How is this better than what already exists?

- Why us?  How does this leverage our flywheel?

- If successful, how big could this be?  Why is it a good business?

- What are our Minimum Lovable Product (MLP) features?

- What will customers be most disappointed in?

- What other options did we consider and reject?

- What are our hotly debated topics?  Are all hotly debated topics included?

- How long has the team been working on this doc, and how many levels of review has it gone through to date? Note: Docs should go through whatever iterations are required to develop the thinking, but don’t let the process shape ideas or have pre-meetings for sake of alignment. "Better to see a single inventor’s vision than the output of a committee."

Other FAQs for consideration from STEAM Working Backwards Best Practice discussion

- What are our tenets? (See e-learning on writing tenets here).

- Who are our target customers?

- What customer feedback have we collected so far?

- What is the customer experience?  What do we want customers to say?

- Customer FAQs, e.g., How does this work?  How do I find it?  How do I get help?

- How does this raise the Customer Experience (CX) bar (e.g., feature set, selection, price, convenience)?

- How does this fit into the current Amazon experience?

- How will we engage customers and drive trial?

- What pricing do we recommend?

- How do we plan to execute?

- What are our key dependencies and how will we manage them?

- How are we organized?  How will we resource the effort?

- How will we get started?

- What is our expansion / Think Big plan, if successful?

- How are we being scrappy, keeping costs down?

- What option value, new Amazon assets does this create?

- What are our biggest controllable inputs and uncontrollable factors?

- Are we stepping through any one-way doors? (See e-learning on one-way and two-way door decision making here).

- What name do we recommend?

- What are your measures of success?

- What are the biggest risks?

- What are the vision economics (e.g., top-line, investment, end state margin, OP)

- Who is the single threaded leader?

- What is your plan for rolling this out globally? What is the effort to launch in an incremental country (or an additional dimension such as a GL or language), and what is the ongoing operational cost?

- What is your plan for mobile?

- How does this help propel our big flywheels (e.g., Prime, AWS)?

- How does this proposal support our nobler mission?

- Who has already solved this problem or a similar one?  What inspiration should we take from their solutions?

- What are our top dogs not barking?

Customer FAQs

This list of recommended Customer FAQs is gathered from leaders in WW Consumer.

Show

Internal/Stakeholder FAQs

This list of recommended Stakeholder FAQs is gathered from leaders in WW Consumer.

Show

Business and technical requirements

- How can I be as clear as possible about my customers' needs?

  - More background

  - Examples from Amazon

  - Challenge: List requirements from the perspective of the customer

How can I be as clear as possible about my customers' needs?

Use a requirements document to add structure as you work back from the customer.

To be very clear about what is required for your project, it can help to write a requirements document. This comes before writing the design document, to get everyone aligned on the goals of the project before the design starts. It helps to separate the implementation (your design) from the goals. This keeps us from jumping ahead to a solution that might not be the best choice.

The requirements document can take several forms:

- Business requirements: describes desired outcomes from the perspective of the customer.

- Technical requirements: describes what the software should do, without getting into implementation.

- FAQs of a PR/FAQ: this is the least formal approach, and may combine some business and technical requirements, in the form of answers to questions about the customer's expectations and the behavior of the software.

Here are examples of business and technical requirements. You can see that the business requirement talks about what the customer wants to do, without describing how this will happen. The technical requirement talks about the behavior of the software, without describing the inner workings.

- Business requirement: Candidates can apply for positions directly through the portal.

- Technical requirement: A confirmation email will be sent to the candidate immediately after an application has been received.

More background

For more background, see these resources:

- A comprehensive with, with a touch of humor, from an Amazonian: Writing Requirements

- An external guide: What You Need To Know About Requirements Gathering.

Examples from Amazon

- Business requirements document: Global SMS

- FAQ functioning as a requirements document: Brand Registry

Challenge: List requirements from the perspective of the customer

Write a requirement following this pattern: "As a <type of user>, I want <some requirement>, so that <underlying motivation>."

Example (from Global SMS):
As a Mobile App Developer, Indie Developer, Mobile Business, Business that has Mobile Consumers (B2MC), Business that has Mobile Workers (B2MW) or a Backend Developer, I want to send a unique code to my user's to verify that user's identity or have her use it as a one-time password (OTP)

Writing requirements

Primary Owner vineeths (POSIX)

Last modified 6 years ago by vineeths.

size=0 width="100%" align=center>

- What are requirements?

- Why does any of this matter?

- Observations on requirements

- How do I derive requirements?

- I have some requirements everyone agrees on, now what?

- When are my requirements done?

- Usecases & Requirements Template

- Example

- References

Just my collection of thoughts on writing requirements.

What are requirements?

A requirement is singular documented physical or functional need that a particular design, product or process aims to satisfy. It identifies a necessary attribute, capability, characteristic, or quality that must be of value and utility to the end user. Well written and planned requirements are essential to the successful development of every project.

This process usually will begin by eliciting a set of use cases. Use cases are a way for organizing and eliciting requirements. A use case is a list of actions or event steps typically defining the interactions between a role (or an actor) and a system to achieve a goal. From these usecases the system designer can derive the functional(and non-functional) requirements that must be implemented to allow a user to perform each use case.

Why does any of this matter?

"This is more work on top of what I already have to do!" "I just want to start building!" "Why should I or anyone worry about figuring out requirements? Bleh!". Or in comic form, this is what you should not be doing in meetings

Having requirements helps aide the design of a project in a few different ways.

- Requirements help achieve a desirable result at the finish line with minimal, if any, surprises to the customer and product owner

- Requirements are a comprehensible point of reference for all interested parties (customer, product owner, development team) to agree upon what product needs to be built to satisfy the business goal(s)

- Requirements allow everyone involved to understand what needs to be built free of any ambiguities (all the stakeholders should understand requirements in the same way)

- Requirements provides the development team a way to identify and prioritize the work needed to be done necessary to satisfy the identified requirements

- Requirements serve as a guiding mechanism to manage cost, scope creep and risk to delivery when there are slips in the timelines

Observations on requirements

- Requirements focus on what is required behavior, functionality of the system(functional requirements), rather than a solution

- A 'good' list of requirements generally avoids saying how the system should implement the requirements, leaving such decisions to the system designer

- Requirements should not be overspecified to the point that it limits the implementation options

- Each requirement must be required or optional, measurable and singular(no compound requirements - if so, split up into multiple requirements)

- Each requirement must be Unambiguous, Trackable, Verifiable and Updatable

- If a requirement is not testable, it is not a valid requirement. This means a tester must be able to prove the statement false. If it is not possible to prove the statement false, then you must restate the requirement. e.g. think about How a successful implementation of this requirement will be verified?

- List notable tested usecases against the requirements. As new usecases are introduced they're tested against existing requirements to determine if they're already satisfied or whether a new requirement is necessary to satisfy the same

- Requirements are a living document that evolve with the system. In the real world, a working requirement specification never stops being edited and updated. It's not an artifact, but a workspace where users, designers, developers, and managers can share their ideas and come to agreement.

- Functional requirements are supported by non-functional requirements (also known as "quality requirements"), which impose constraints on the design or implementation (such as performance requirements, security, or reliability)

- Use imperatives - many engineers like to use the word “must” to express constraints and certain quality and performance requirements (non-functional requirements). The use of “must” allows them to express constraints without resorting to passive voice, and to easily distinguish between functional requirements (expressed with “shall”) and non-functional requirements (expressed with “must”)

- Each requirement must have an associated priority. There are many ways to give priority, one way is to consider P0 = requirement must be satisfied to consider the implementation complete. P1 and onwards are nice-to-satisfy requirements.

How do I derive requirements?

It starts with usecases

- Usecases are easier to create, read, and understand than traditional functional specifications

- Show how the system will work from the users' perspective rather than the system's perspective

- Force us to think about the end-game: What is the user trying to accomplish by using the system? Require us to define how the system should work, step-by-step

- Provide an excellent basis for building test cases and helping to ensure that these are built before the code is written. Provide a common requirements "language" that's easy for stakeholders, users, analysts, architects, programmers, and testers to understand

- Roughly broken down into - I have <something/> I want to be able to do in my system – this is a use-case that I have in mind

- Example - A wikipedia editor edits any part (the entire article or just a section) of an article he/she is reading, when the save button is clicked they see the updated revision of the page.

From usecases, extract the abstracted truth - which is a requirement

- This is behavior expected of the system

- This roughly can be broken down into - <Which class of actors/> … <must be able to do/> … <what sort of activity/> … <in which conditions/>

- Example - A robot must not injure a human being or, through inaction, allow a human being to come to harm

Each requirement should then have one or more test scenarios to validate the requirement

- Test scenarios are different than the initial usecase. Test scenarios demonstrate that the requirement is infact required

- Test scenarios crystallize your vision of the product’s behavior as specified in the requirements and can reveal fuzziness, omissions, and ambiguities

- The test scenarios COULD validate the requirement - however, a reasonable observer may see ANOTHER way to achieve the expected result – this requires another test scenario to validate the requirement with new actors or situations – or there is an assumption being made that must be stated that constrains the test scenario or requirement further

- Roughly as follows - <In some situation/> … <this particular actor/> .. <experiences an action/> … <and expects this result/>

List any assumptions that the requirement depends on. Introduce any tenets for the system that enable you to choose between contradicting requirements.

Given the above the following is a condensed approach to building requirements

- Identify a new usecase(work with stakeholders)

- Draft a requirement/general truth of the system behavior from the usecase

- Articulate a test case against existing requirements to check if it is captured already. A testcase captures a situation, an actor, a setup and expected results from the system. List any associated assumptions.

- If no existing requirement is valid for the testcase, then formulate a new requirement derived from the usecase and testcase

- If a requirement cannot be tested with atleast one or more valid usecases, it is not a requirement and must be removed from the list

- Go back to step 1

In addition, consider that not all requirements will be client-driven. As part of the requirements gathering exercise consider that there will need to be requirements you set for the system/feature to be built that the clients/stakeholders may not have considered. These requirements will help aide in the design and longer term extensibility of your system. Even though they're not client-driven requirements, if any such requirements are surfaced they should be included as part of your overall requirements as well and can be included as "system" design requirements separate from the client requirements.

See template I created below to help with coming up with a requirements document.

I have some requirements everyone agrees on, now what?

Evaluate whether the requirements agreed upon so far are sufficient to meet the stakeholders requirements of the system - such that any additional requirements would be in-addition to them. If yes, then start building towards satisfying those requirements!

As noted above, each requirement must be verifiable in the end product/system that is built to satisfy the requirement. This is a critical step of the system development lifecycle. Verification of the requirement must be accompanies by test(s) that show the requirement is satisfied. If this is not the case, another verification method should be used instead (e.g. analysis, demonstration, inspection, or review of design).

When are my requirements done?

The short answer : never. As noted above requirements are not an artifact, they're a living document that needs to be iterated upon using data and inputs from clients/stakeholders, and product owner to agree upon. When iterative methods of software development or agile methods are used, the system requirements are incrementally developed in parallel with design and implementation.

As new data & usecases surface, it may lead to requiring new requirements. As new usecases surface, fall back to the approach described above to determine whether it is satisfied by existing requirements or whether a new requirement needs to be described for the system.

If existing requirements are being re-evaluated, this is not a decision to be taken lightly. They must go through the formal process to determine why they're being modified and agreed upon by all stakeholders at the end of it.

Usecases & Requirements Template

The following is a template for drafting requirements. Bolded words are intended to be their own section.

Another way is to use the NASA requirements template linked in the references section below.

Stakeholders requirements

- Link to stakeholders requirements documents from which you're deriving your systems requirements

- These may be business requirements derived from a business goal, or a stakeholders technical requirements

Terminology

- List any terminology with a brief description to help with the readers understanding

Usecases - table listing the numbered usecases

| Id | Usecases |
| --- | --- |
| 1 | Pick workcell scans a tote barcode at the station and wants to create new material instance for that tote, if one does not exist already for the given scannable Id |
| 2 | Pick app wants to fetch localized information for a given material definition |

Requirements - table listing the requirements for the system.

Client-driven requirements

- Requirements driven by the client tech requirements / business requirements

- Some requirements may not be necessary for the MVP or initial goal, considering breaking those down into a separate table

| Id | Requirement | Satisfies usecase(s) | Priority | Testcases | Required by |
| --- | --- | --- | --- | --- | --- |
| 1 | Material manager must allow clients to author & mutate material classes and definitions centrally at the enterprise scope | 10 | P0 | • When introducing a new sellable item, a product owner is able to author a new material definition for the same and expects that process teams are able to create new material instances valid for that definition at one or more sites in the network • When introducing a new type of shipment box with specific dimensions, pack team can create a new material definition for it and expects that shipment box material instances can be created against it | Stakeholder 1, business goal #X, Client Y |
| 2 | .... | .. | P1 | • ... | ... |

System-design requirements

- Requirements the system owner is imposing on the design of the system itself

| Id | Requirement | Priority | Testcase |
| --- | --- | --- | --- |
| 1 | Material manager must manage schemas of material entities and their validation as described through its classification(s) | P0 | • When an item is stowed in a bin, a stow WC creates new material lots and sublots against a material definition and all required attributes from the classifications are validated as being present • When new perishable item arrives in an FC, a WC creates material lot for the perishable item without providing the required expiration dated information and the material creation request is rejected |
| 2 | ... | P1 | • ... |

Stakeholders

- Like any project deliverable, requirements spec must be verified. It's a good practice to have software architects, test engineers, domain experts, and customers review your specifications and provide feedback early and often

- List stakeholders involved in reviewing, agreeing upon and signing off on the requirements

- Next to each one note whether they have signed off on the requirements

Example

An example given the above, are requirements that I drafted for MM which can be found here.

References

- NASA systems engineering handbook - technical requirements definition

  - Appendix C: How to Write a Good Requirement— Checklist

  - Section 4.2 on technical requirements definition

- Requirements wikipedia

- Usecases wikipedia

- Martin fowler usecases

- Functional, non-functional requirements

- IBM Requirements

- Key words to use in indicating requirement levels

- Writing requirements ProcessImpact

- Technical writing specification

What You Need To Know About Requirements Gathering

May 6, 2022 - 10 min read

Kat Boogaard

Author

Key takeaways:

- What is requirements gathering? It’s the process of collecting insights from stakeholders to determine a project’s needs before work begins.

- Why is it important? Lack of clear requirements can lead to unmet goals, scope creep, wasted time on rework, team frustration, and potential project failure.

- What are the two types of project requirements? Business requirements define what the project should accomplish, while technical requirements explain how to achieve those goals.

- What are the key steps in requirements gathering? Solicit input from stakeholders, document requirements clearly, and confirm understanding with all parties involved.

- What are best practices for creating a requirements document? Use clear language, avoid jargon, ensure testability, and invite reviews from stakeholders for accuracy and clarity.

You and your team decide you’re going to purchase a treat to send to one of your team members for her birthday, and you’re in charge of picking it out.

You settled on a tin of gourmet cookies and made the purchase. But now, someone has mentioned that your team member doesn’t eat gluten. Sigh. You’re back to the drawing board. Next, you order a delicious, gluten-free chocolate cake. But then? You find out that your team member doesn’t like chocolate — she much prefers carrot cake.

Here we go again. You need to order yet another treat.

Getting frustrated (and stress-eating all of those extra treats)? We don’t blame you. This is one of many examples of when effective requirements gathering doesn’t take place.

What is requirements gathering in project management?

Requirements gathering is the process of determining what your projects need to achieve and what needs to be created to make that happen.

You’re probably familiar with the fact that everybody has their own common project assumptions about what a project should include. Through requirements gathering, you collect insights from a project’s stakeholders to get an adequate grasp on how a project should work — before you start the work.

Project requirements are generally split into two categories:

- Business requirements: What the project should do. You’ll also hear these referred to as “functional requirements.”

- Technical requirements: How your project will fulfill business requirements. You’ll also hear these referred to as “nonfunctional requirements.”

Let’s add some clarity with a work-related example. Imagine your team is responsible for building a new job application portal for your company. Through the requirements gathering process, you’d connect with different stakeholders — the leadership team, the human resources team, etc. — to understand everything your application portal should include:

- Business requirement: Candidates can apply for positions directly through the portal.

- Technical requirement: A confirmation email will be sent to the candidate immediately after an application has been received.

Think of requirements gathering as your chance to collect all the different pieces to include so that your finished project not only meets expectations but surpasses them.

Why is requirements gathering important?

Requirement gathering and analysis might sound like an unnecessary formality, especially when you and your team are eager to sink your teeth into the project.

However, getting a handle on a project’s requirements is a crucial step for several reasons. Here’s what can happen when you don’t take the time to understand them:

Projects fall short of expectations: If you don’t know what you’re working toward, it’s pretty hard to achieve it. 47% of unmet project goals tie back to poor requirements management.

- Scope creep becomes a problem: When everybody is on the same page about requirements, you reduce the risk of project scope ballooning throughout the project process.

- Rework leads to wasted time: Imagine that you were 75% of the way through your job portal project when suddenly it comes to light that the portal should also have the option to assign test projects to candidates. Now you need to go back, undo a lot of your hard work, and incorporate that important feature. Had you known that requirement upfront, you could’ve built it into your project plan and timeline.

- Team members become frustrated: Confusion, irritation, and even resentment can run rampant on your team. People become increasingly discouraged when projects keep missing the mark due to poorly written and tracked requirements.

Combine all of these, and you have the most frightening risk of all: project failure. Poorly managed project requirements are one of the primary causes of project failure.

What is the requirements gathering process?

Gathering project requirements can feel overwhelming, but it doesn’t need to be overly complicated — especially if you break it down into three steps.

Step #1: Solicit requirements from stakeholders

Start by identifying the project’s stakeholders and understanding what they think the project needs to address or include.

For example, perhaps the leadership team thinks your job portal should include videos and information about your culture, and the human resources team wants to track every touchpoint with a candidate. These are all important things to take into consideration as you create your project plan.

This is one of the trickiest steps of the requirements gathering process, and it can sometimes feel like pulling teeth. However, there are many different tools you can use to collect this information in a targeted and helpful way, including:

- User stories and understanding splitting user stories techniques

- Brainstorming sessions

- Process diagramming

- Surveys

- One-on-one meetings

Step #2: Documenting requirements

Once you’ve gathered your project requirements, you need to document them in a concise and well-organized document.

This document ensures accountability and gives everybody a single source of information about your project’s goals. Don’t worry — we’ll dig into what a project requirements document should look like a little later.

Step #3: Confirming understanding of requirements

Once your project requirements are documented, don’t assume that everybody has a shared understanding.

Instead, share those documented requirements with all of the project's stakeholders to ensure everybody is on the same page before the project begins. If anything was skipped or misunderstood, it’s better to know now.

What are the challenges of requirements gathering?

The formula for the requirements gathering process is fairly straightforward. However, many teams run into roadblocks when trying to understand a project’s requirements. These can include (but aren’t limited to):

- Loss of focus on the project goal: Here’s where scope creep comes into play. It’s tempting for people to come up with all sorts of ideas and feature requests, so you need to be mindful of whether or not they contribute to your overarching project goal.

- Unstructured collection approach: It’s smart to put together a documented approach for gathering requirements. This makes the process more manageable for you and more predictable for project stakeholders.

- Changing circumstances: People change their minds. A feature that seemed non-negotiable at the beginning might not feel as pressing a little later. Plus, it’s not just people who are fickle — circumstances are too. For example, maybe your team was working in-office when you started the job portal. Now that remote work is the norm, your portal might need different functionality.

The requirements gathering process isn’t without its hiccups, but it’s still well worth your time and effort to ensure you deliver successful projects.

Are there best practices for requirement gathering techniques?

Let’s talk about the bulk of the process: actually gathering the requirements. As we mentioned in the previous section, this can feel challenging.

Fortunately, there are a few tips you can put into play to collect and understand a project’s requirements in a way that’s both efficient and effective.

1. Reinforce the project goal

All of your project requirements have this in common: they’re in support of your broader project goal. So, make sure that you reiterate this objective every time you discuss requirements.

Sticking with our job application portal example, what’s your primary goal in launching that portal? Do you want to:

- Improve your candidate experience?

- Increase your application rate?

- Streamline your internal hiring processes?

Knowing your core goal will give you the context you need to understand which requirements should take priority — and which may need to be postponed.

2. Focus on the right stakeholders

You want to ensure you connect with enough people to have a well-rounded view of your project’s requirements. But opening it up to everybody can be both overwhelming and confusing.

When it comes to requirements gathering, stay focused on a project’s key stakeholders. Who are the people or teams who will be directly impacted by this project? Those are the people you should be talking to.

3. Leave enough time

Requirements gathering won't be a quick task, and it likely won't be a one-time event. Stakeholders will think of things they forgot to mention, and you’ll think of questions you forgot to ask.

For that reason, make sure you build in enough time for the requirements gathering process. That will give you the breathing room you need to do a thorough job, without feeling squeezed for time.

4. Summarize and confirm your understanding

Assumptions can be dangerous, especially when it comes to project requirements. You might think you know what a stakeholder or team is requesting, only to find out you were on the wrong path when you’ve already sunk hours into the project.

It never hurts to confirm your understanding. When somebody mentions a requirement, summarize what they’ve shared with you. This is an important element of active listening, which is helpful in a variety of contexts — including requirements gathering. This quick summary gives them the opportunity to confirm your direction or correct you before you’ve started.

Even if you do everything you can to gather requirements as accurately as possible, surprises and miscommunications can still happen. That’s why an Agile approach (or Agile requirements gathering) can be so helpful, as it gives you regular intervals to reassess and make any necessary adjustments.

5. Remember that requirements gathering is an iterative process

Even the most thorough requirements gathering process will miss something along the way, with stakeholders and team members often remembering needs later on down the line. Remember to build in time throughout your project lifecycle for ongoing requirements gathering and management. If using an Agile approach, you may start with a top-level understanding of requirements, preparing the top-priority requirements for Sprint 1, and leaving the rest in the backlog for the next release session. However you manage your project, don't be afraid to continually reassess and reconfirm requirements.

Top tips for writing a requirements document

Project requirement documents can range from concise one-pagers to lengthy records. In its most basic form, your requirements document should include:

- Project name

- Project goal

- Scope statement

- Stakeholders

- Timeline

- Business requirements

- Technical requirements

But, what else should you know to fill it in successfully? Here are a few tips to keep in mind.

1. Avoid jargon

This document isn’t just about recording your requirements. It should also give you a tool to effectively manage them. To make that possible, the requirements need to be crystal clear. Avoid jargon, acronyms, and other complex phrasing, and state things as plainly as possible.

2. Use a formatted template

Creating a template for your requirements document saves time and ensures your information is organized and easy to digest. Additionally, it’s a predictable framework that stakeholders can get comfortable with, which makes it easier for them to review and provide feedback.

3. Ensure each requirement is testable

Every time you add a new requirement to your document, ask yourself how it can be verified once completed, and include this scenario in the requirement's description. This will help everyone who reads the document, whether they are stakeholders, engineers, or other team members, understand exactly what is needed from this requirement and how it will help the project in question.

4. Avoid vague terminology

Customers or stakeholders may often allow vagueness to creep into a requirements document in order for it to remain fluid and open to interpretation. However, it's important to avoid this if you want to avoid arguments over the true meaning of the requirements (and higher costs) further down the line. Be specific with your definitions, and don't allow room for interpretation errors. Describe exactly what your requirements need to fulfill, use active language (rather than passive), and avoid vague or useless adjectives.

5. Invite others to review the document

Speaking of feedback, keep in mind that requirements gathering isn’t something that you do alone — plenty of others are involved in the process. They shouldn’t just play an active part when gathering the requirements but reviewing them too. Share your document with them so that they can provide feedback and confirm that everybody has the right understanding.

Are there requirement-gathering tools available?

From mind maps or process diagrams to surveys or user stories, there’s no shortage of tools you can use to gather better product requirements.

On the technology side, there’s also plenty of software that can take the pain and pressure out of collecting requirements. For example, a collaborative work management platform like Wrike will help you:

- Establish your project framework

- Set priorities for each requirement

- Boost transparency throughout the project

- Keep communication centralized

That means you’ll know exactly what’s required of a project and have the visibility you need to ensure you’re checking those boxes.

Ready to get a solid handle on requirements and push more winning projects across the finish line? Start your free trial of Wrike today.

BusinessRequirements

Primary Owner aws-sns-core (LDAP)

Last modified 9 years ago by fullarto.

size=0 width="100%" align=center>

Contents · 1 Overview · 2 Use Cases · 3 Product Requirements o 3.1 1. Premium SMS Delivery § 3.1.1 1.1 Customer Requirements § 3.1.2 1.2 Functional System Requirements § 3.1.3 1.3 Operational and Performance Requirements o 3.2 2. Non-Premium SMS Delivery § 3.2.1 2.1 Customer Requirements § 3.2.2 2.2 Functional System Requirements § 3.2.3 2.3 Operational and Performance Requirements o 3.3 3. Cost Control § 3.3.1 3.1 Customer Requirements § 3.3.2 3.2 Functional System Requirements § 3.3.3 3.3 Operational and Performance Requirements o 3.4 4. Charge Details § 3.4.1 4.1 Customer Requirements § 3.4.2 4.2 Functional System Requirements § 3.4.3 4.3 Operational and Performance Requirements o 3.5 5. Reconciliation § 3.5.1 Background § 3.5.2 What is Reconciliation ? § 3.5.3 How will the Reconciliation process work ? § 3.5.4 5.1 Customer Requirements § 3.5.5 5.2 Functional System Requirements § 3.5.6 5.3 Operational and Perfomance Requirements

Overview

SNS has thus far supported SMS delivery to US phone numbers only, and has been available in an Opt-In model. This has restricted its adoption as most large customers want a global solution and one that supports an Opt-Out model rather than an Opt-In model. SMS is a higher ASP service and in an effort to increase the adoption of the SMS via SNS, we intend to offer SMS world-wide and support an Opt-Out model. In addition, we will support multiple cost-based delivery options to satisfy customer use-cases such as Multi-Factor Authentication and Marketing that require different price points and can tolerate different levels of delivery guarantees.

Use Cases

We have identified the following high-level use-cases for world-wide SMS support in SNS

Use Case 1: As a Mobile App Developer, Indie Developer, Mobile Business, Business that has Mobile Consumers (B2MC), Business that has Mobile Workers (B2MW) or a Backend Developer, I want to send a unique code to my user's mobile phone to verify that user's identity or have her use it as a one-time password (OTP)

Use Case 2: As a B2MC, I want to send marketing SMSs to a group of mobile phone numbers at the cheapest possible rate.

Use Case 3: As a Mobile App Developer, Mobile Business, B2MC or Indie developer, I want to make sure I don't exceed a certain threshold in SMS costs via SNSse

Use Case 4: As a Mobile App Developer, Indie Developer, Mobile Business, Business that has Mobile Consumers (B2MC), Business that has Mobile Workers (B2MW) or a Backend Developer, I want to understand charges that I incur for SMS at a line item level.

Product Requirements

1. Premium SMS Delivery

As a Mobile App Developer, Indie Developer, Mobile Business, Business that has Mobile Consumers (B2MC), Business that has Mobile Workers (B2MW) or a Backend Developer, I want to send a unique code to my user's to verify that user's identity or have her use it as a one-time password (OTP)

1.1 Customer Requirements

| Req # | Description | Priority |
| --- | --- | --- |
| 1.1.1 | I want an API to send an SMS (Publish) to a phone number | P1 |
| 1.1.2 | I want the API that allows me to send an SMS to a phone number (1.1.1) to support E.164 format numbers | P1 |
| 1.1.3 | I want an API to Subscribe SMS Phone numbers to a Topic | P1 |
| 1.1.4 | I want an API to Publish a message to an SMS Subsription | P1 |
| 1.1.5 | I want an API to Publish a message to an Topic | P1 |
| 1.1.6 | I want the Publish API call for SMS to support a message attribute that specifies whether it is a "Premium" message or "Low Cost" message | P1 |
| 1.1.7 | I want to be able to supply a TTL value for my message | P2 |
| 1.1.8 | I want the "Publish SMS" API to accept messages that are longer than 160 characters and handle fragmentation and concatenation properly | P1 |
| 1.1.9 | I want the "Publish SMS" API to accept messages that are in Unicode | P1 |
| 1.1.10 | I want the API to indicate if my attempt to send an SMS was successful | P1 |
| 1.1.11 | I want the API to indicate if my SMS was delivered or delivery failed with an appropriate failure code indicating if the destination phone number was invalid or some other error occured during delivery | P1 |
| 1.1.12 | I want my bill to show charges for SMS usage per destination country | P1 |
| 1.1.13 | I want my SMS's delivered from the same number or same set of numbers in every destination country | P1 |
| 1.1.14 | I want to view current pricing for SMS via SNS to a particular destination country | P1 |
| 1.1.15 | I want to get Delivery Status for SMS just like I get Delivery Status information for Mobile Push via CloudWatch Logs | P1 |

1.2 Functional System Requirements

| Req # | Description | Priority |
| --- | --- | --- |
| 1.2.1 | The system shall allow SMS Partners to be added / edited / deleted | P1 |
| 1.2.2 | The system shall choose a SMS Partner for a premium route for a particular destination country based on deliverability metrics advertised by the SMS Partner | P1 |
| 1.2.3 | The system shall update SMS Partners for a premium route for a particular destination country based on measure performance over time. | P1 |
| 1.2.4 | The system shall store deliverability metrics for each SMS Partner for each destination country and update it on a periodic basis | P1 |
| 1.2.5 | The frequency of update of deliverability metrics as specified in 1.2.4, shall be based on published data by SMS Partner and observed deviation from published data by the system in a 24 hour period. | P1 |
| 1.2.6 | The system shall have a provision to support destinations that support volume pricing | P1 |
| 1.2.7 | The system shall have a sophisticated algorithm that uses trends for making decisions on which SMS partner to pick for premium routes if instantaneous deliverability metrics are similar. | P2 |

1.3 Operational and Performance Requirements

| Req # | Description | Priority |
| --- | --- | --- |
| 1.3.1 | The "Publish SMS" API shall be able to handle more than 3000 requests per second | P1 |
| 1.3.2 | The system shall detect when an SMS Partner cannot be reached and alarm | P1 |
| 1.3.3 | The system shall use "next-best" alternate routes when a particular SMS Partner cannot be reached | P1 |
| 1.3.4 | The system shall emit a new set of "DeliveryAttempts" for metering and reporting | P1 |

2. Non-Premium SMS Delivery

As a B2MC, I want to send marketing SMSs to a group of mobile phone numbers at the cheapest possible rate.

2.1 Customer Requirements

All requirements in 1.1 need to be supported as they are applicable to this use-case as well.

2.2 Functional System Requirements

| Req # | Description | Priority |
| --- | --- | --- |
| 2.2.1 | The system shall support all requirements specified in 1.2.1 and 1.2.4 | P1 |
| 2.2.2 | The system shall choose a SMS Partner that offers the cheapest route for a particular destination country based on pricing advertised by the SMS Partner | P1 |
| 2.2.3 | The system shall update pricing for routes for a particular destination country as advertised by the SMS Partner | P1 |
| 2.2.4 | The system shall update pricing for multiple route categories (non-premium and premium) as advertised by the SMS Partner. | P1 |
| 2.2.5 | The frequency of update of pricing metrics as specified in 2.2.3 and 2.2.4 shall be based on when a SMS Partner updates pricing and shall be refelcted in the system no later than 24 hours after the update is received from the SMS Partner | P1 |

2.3 Operational and Performance Requirements

All requirements in 1.3 need to be supported as they are applicable to this use-case as well.

3. Cost Control

As a 'Mobile App Developer, Mobile Business, B2MC or Indie developer, I want to make sure I don't exceed a certain threshold in SMS costs via SNS.

3.1 Customer Requirements

| Req # | Description | Priority |
| --- | --- | --- |
| 3.1.1 | I want to be able to specify a price threshold with every "Publish API" call when I send an SMS. I expect that if the current price for delivering the SMS is less than the specified price threshold, then the message will be delivered; else it will be rejected and the message will not be sent. | P1 |
| 3.1.2 | I want to be able to specify a overall price threshold on my account. SNS should send SMSs until the threshold on my account is reached after which it should stop sending. The send stop will occur no more than 15 minutes after the customer exceeds the predetermined spend threshold. Any spending over the limit incurred during those 15 minutes will be charged to the customer. | P1 |

3.2 Functional System Requirements

N/A.

3.3 Operational and Performance Requirements

All requirements in 1.3 need to be supported as they are applicable to this use-case as well.

4. Charge Details

As a Mobile App Developer, Indie Developer, Mobile Business, Business that has Mobile Consumers (B2MC), Business that has Mobile Workers (B2MW) or a Backend Developer, I want to understand charges that I incur for SMS at a line item level.

4.1 Customer Requirements

| Req # | Description | Priority |
| --- | --- | --- |
| 4.1.1 | I want an API to retrive SMS charges on a per line-item basis, for my account, for a specific date range | P1 |
| 4.1.2 | I want the API to take pre-defined date ranges such as "the previous day", "the previous week" and "the previous month" | P2 |
| 4.1.3 | I want the API to give me details such as date, time, destination phone number, topic name (if applicable), per unit charge, number of units, total charge; on a per line-item basis. | P1 |

4.2 Functional System Requirements

| Req # | Description | Priority |
| --- | --- | --- |
| 4.2.1 | The system shall retain data for all accounts upto 6 months in online storage. | P1 |
| 4.2.2 | The system shall retain data for all accounts in offline storage upto the max time period as specified by Amazon's data retention policy | P1 |
| 4.2.3 | The system shall ensure that charge details cannot be accessed across AWS accounts via the API | P1 |

4.3 Operational and Performance Requirements

| Req # | Description | Priority |
| --- | --- | --- |
| 4.3.1 | The system shall respond with charge information within 5 seconds. | P1 |
| 4.3.2 | If the entire charge information cannot be sent back within the time window specified in 4.2.1, the system shall provide a partial set of records and a handle to retrieve the next batch of charge information records. | P1 |
| 4.3.3 | The system shall ensure a minimum concurrency of 3000 requests per second for this API. | P1 |

5. Reconciliation

Background

Sending and receiving SMS involves managing relationships with multiple telecom carriers worldwide and integrating with their systems (SMSCs) via protocols such as SMPP or MAP. In order to avoid introducing this complexity into Amazon SNS, it is Amazon SNS's stated intent to partner with SMS aggregators that manage complexities of the SMS domain internally, and expose HTTPS/REST APIs towards partners such as Amazon SNS. Choosing this apporach, however, means that monies will have to be exchanged on a periodic basis between Amazon SNS and its partners and thereby introduces the need for a periodic robust reconciliation mechanism.

What is Reconciliation ?

Reconciliation is a process by which we ensure that two sets of records are in agreement, either fully or partially. In the context of this project, the two sets of records that we will attempt to reconcile will be SMS usage records (with pricing information) maintained by Amazon SNS and the SMS partner. When a partial agreement of records occur, it becomes necessary to intiate a dispute and associated resolution process, which will be manual.

How will the Reconciliation process work ?

The Reconciliation process will require that Amazon SNS store every SMS transaction that is sent to the SMS partner for fulfillment in a table. We will call this table, the "Usage Table" for the purposes of this discussion. Every record in the Usage Table, i.e. a Usage Record, will have a few fields for reconciliation purposes, in addition to fields required to store usage and pricing information. Specifically, fields such as a reconciliation flag, a reconciliation date, and a settlement date will be required for each record. When Usage Records are retrived from the SMS partner for reconciliation purposes or the SMS partner sends an invoice to Amazon SNS for charges incurred during a specified duration, the Reconciliation process kicks off.

The Reconcilation process goes through each record sent by the SMS partner and attempts to identify the equivalent record in the "Usage Table". If a record is found, the Reconciliation process marks that record in the Usage Table as reconciled and adds the charges to a total amount that it keeps in memory and updates its counters for successfully reconciled records. If the record is not found, it copies the record to a "Disputed Usage Table" and proceeds. If there are one or more unreconciled records in the Disputed Usage Table, a manual process dispute and resolution process will have to be initiated towards the SMS partner. A reconciliation record is also written in a "Reconciliation Table" that has information such as when the process was run, how many records were reconciled and so on. Payment for all reconciled records can be initiated towards the SMS partner and upon payment of charges for reconciled records, a manual entry can be made via an administrative console that will then mark all reconciled but unpaid records until that point as paid and settled, with a settlement date.

Specific requirements for the Reconciliation process are specified in 5.2.

5.1 Customer Requirements

N/A.

5.2 Functional System Requirements

| Req # | Description | Priority |
| --- | --- | --- |
| 5.1.1 | The system shall create usage records for every SMS request made to an SMS partner | P1 |
| 5.1.2 | The data recorded in usage records in 5.1.1 shall contain important fields such as an identifier, timestamp, destination phone number, MCC-MNC (if available), partner ID, price threshold (if set), price per unit, number of units, total price, a reconciliation flag, date of reconciliation and a reconciliation failure reason. | P1 |
| 5.1.3 | The price per unit and number of units in 5.1.2 shall be applicable only if the message body is larger than 160 characters (or other limits in certain geographies) | P1 |
| 5.1.4 | The system shall record AWS account ID and Topic ID (or ARN), with data recorded in 5.1.2, for internal purposes. This will not be required for the reconciliation process, but will be helpful for dispute resolution or customer enquiry resolution. | P2 |
| 5.1.5 | The system shall record any records in the invoice sent by the SMS partner that could not be reconciled in another data store, such that those specific records can be used to drive the dispute and resolution process with the SMS partner. | P1 |
| 5.1.6 | The system shall attempt to reconcile on a 24 hour basis or longer but shall not exist in an unreconciled state for more than one month. | P1 |
| 5.1.7 | The system shall store reconciliation records across multiple providers. | P1 |
| 5.1.8 | A reconciliation record in 5.1.6 shall include the partner ID, the date of reconciliation, number of records processed in the reconciliation attempt, number of records reconciled, number of records that were not reconciled, a computed charge amount, a settlement flag, and a settlement date. | P1 |
| 5.1.9 | The system shall support a manual update process via an administrative web console to indicate payments made to a partner which shall update the reconciliation record, and specifically update the settlement flag and settlement date fields in the record. | P2 |
| 5.1.10 | Every reconciliation process run shall process all unreconciled records. | P1 |
| 5.1.11 | The system shall support a manual adjustment process to alter incorrectly charged SMS. | P1 |
| 5.1.12 | The system shall export usage and reconciliation records to the AWS DW or other Information Store such that data can be queried using SQL tools; atleast every 24 hours. | P1 |

5.3 Operational and Perfomance Requirements

No additional requirements other than those captured in 5.2 Notes The document received positive feedback from team members, and the project delivery was successful. The author used the “Dear Customer” letter format as an introduction.

Doc Ninja Thoughts:

- What did the doc do well?

  - The “Dear Customer” letter is short and to the point, mirroring a real email that we would send to Brand Owners on Amazon.

  - The doc uses plain, global English, with 15.7 average words per sentence and a Flesch-Kincaid Reading Ease score of 54.6 (above 50 is great). The doc does not have any passive sentences.

- Where could the doc develop further?

  - The doc lacks data on a timeline for implementation and the resources required for implementation. It also lacks data on the scope of the problem - how many Selling Partners will this impact?

  - The doc does not always clearly define acronyms and jargon on first use for the reader.

  - We do not print in color at Amazon, so the doc needs to be easy to read when printed in black and white.

Image reconciliation for Brand Registry

Brand Registry provides brands with higher control of their products on Amazon. Registered brands assign specific roles (such as ‘catalog contributor’) to Selling Partner account, to define which level of control they should have on the brand’s product data. Reconciliation should preferentially choose data coming from some of these accounts for the brand’s products. The purpose of this document is to describe how Media Ranker will achieve this for images coming from Brand Registry’s selected Selling Partners.

Dear Customer letter:

Dear Brand Owners,

We are pleased to announce that we are giving you full control of your Brand’s product images on Amazon. We will always display on Amazon Detail Pages the images from the accounts you registered on your brand, as long as they meet our quality requirements.

We made this decision to increase your ability to manage the way you wanted to show your products to your Customers. This will also help you protect your intellectual property.

You can immediately benefit from this image display assurance. If you are a member of our Brand Registry program, the change is already in place. Please find this help page [link TBD] to see how to select the right roles for your accounts. If you are not, then you can register here: https://brandservices.amazon.com/.

Thank you for being part of the Brand Registry program.

External FAQs:

1-	How do you chose the images you show on the Detail Pages?

We use an algorithm to select the images that we display on product detail pages. It is now able to recognize the images from Brand Registry accounts. Based on your registration details, and the roles you assigned to your partners’ accounts, we created various rules (you can find more details in the help pages). While we do not communicate the criteria defining which images we prefer, we can tell you that, as a registered brand, we will prefer your images, as long as they meet our quality criteria (please refer to the style guides for more details about quality criteria).

2-	I have assigned different accounts for my brand. They may all send images. What will you show?

We will prioritize accounts that have specific roles, as defined by the brand registry program. If you set multiple accounts with these roles, we will use our image preference criteria to choose what to show. In the future, we want to support some country-specific accounts, so we prioritize their images in their respective countries.

3-	What will happen when I enroll into Brand Registry?

Once you enroll, we will review our image preferences for all products from your brand, and display the ones from your select account(s). Similarly, when you change the account roles for your brand, we will review our preferences accordingly[1]. You can expect to see the changes within 2h after your modifications.

4-	Will you protect my images in occurrences where another Seller asks you to use theirs instead of mine?

Yes. We are removing the possibility to replace your images by others. If a Seller who is not from your Brand’s listed accounts contact us to change images for a product from your brand, we will decline their request. The only exception is if your images do not meet our quality standards. [Link to image quality requirements]

Internal FAQs:

1-	What is Brand Registry’s data structure?

When applying to Brand Registry (BR), Brands get a registration ID (GCOR_ID). Catalogue surfaces this ID under the attribute global_catalog_owner, in /catalog/item/v1/backend Sable scope.

For each GCOR_ID, BR stores a list of Selling Partners (SP) with specific roles. Each role grants access to a specific set of features.

2-	Who should benefit from image preference?

Media Ranker (MR) only prefers images from SP whose role is (1) Brand Representative, (2) Authorized Reseller or (3) Catalog Contributor. Roles and related features will change in the future, at brand registry’s discretion. Therefore, BR will surface only the relevant SP IDs. This will avoid the churn of managing and updating the selection logic.

MR should react to ASIN redrives that BR performs following a data change for this brand. If BR returns more than one SP with image contributions on an ASIN, MR will use its rules to break the tie.

3-	How does Media Ranker and image contributions work?

MR is a Sable reactor. It reads Sable scopes and reacts to their updates. It calculates a ranking score for each image contribution on each ASIN. It sees global images by default. Two contributors sending images from different countries on the same ASIN are in fact sending two global contributions for the ASIN. Media Ranker cannot tell where the images are coming from. While most of its rules are global, MR rules can also be local, resulting in different ranking scores for the same image contributions, in different countries.

There are two types of image contributions: Retail and 3P. Retail contributions are coming from Vendors, Studios and other sources using the Vendor image pipeline. We copy contributions coming from this pipeline to a “retail contribution”, which has a merchant ID of 1. Every new image upload overrides the current Retail image. For example, if a Vendor uploads a PT01 image on an ASIN that has a Retail contribution with MAIN, PT01 and PT02, the PT01 from the vendor will replace the existing Retail PT01. The image catalogue stores both the initial contributions and the Retail one. 3P images come as individual contributions in the image catalogue. MR ranks all contributions on an ASIN (see Wiki for more details on Retail contributions).

4-	What are your milestones and timelines to get to the experience described in your PR?

First step is to select a sample of brands and rank their images above all others, including Retail ones. We want to measure the impact of this action on SP contacts as well as how internal teams react to this change. To enable this, we need to deliver the ability of media Ranker to read the GCOR ID attribute for ASINs. We will then connect MR to BR data, In order to expand the feature to all registered brands. The connection will enable MR to prefer images from BR to all other images.

The learnings gathered during these implementations will drive further features definition and prioritization. The themes we currently know of are (1) protecting brand images from other Selling partner contacts, (2) enabling brands to define different contributors for different countries, and (3) enabling a more restrictive approach to mimic BR protection level (such as enabling only BR images on ASINs of a brand).

5-	How will studios deal with BR ASINs with no images?

Amazon Imaging Studios are shooting ASINs sold y Retail that do not have Retail (aka Merch1) images. The KPI for this process is % ASINs missing images (AMI). With studio images never wining reconciliation over BR’s, Studio teams need to review the way they think about AMI for Branded ASINS, as it does not make sense for studios to shoot these ASINs if they have BR images already.

6-	Will Amazon Selling Partner Imaging Service (SIS) offer shooting services on BR ASINs to non-BR Selling Partners?

This program publishes its images as contributions of the Selling Partners that purchased the shooting. They are offering the services whatever the images we currently have are. However, they are planning to inform Selling partners about the chances that their images will not be visible on the detailed pages.

7-	Will Vendors also benefit from this?

We want Vendors who are brand Owners to benefit from image reconciliation preference. However, Vendor identification poses challenges. Therefore, we will start with Sellers. Brand Registry will use company codes to store vendor brand ownership. MSA uses Vendor_Group_ID to identify which Vendor provided images. Vendor_Group_ID to Company_ID is a many-to-many mapping. We need to solve this in order to being able to identify images provided by a vendor brand owner.

Saga 1: As a Seller brand owner, I want Media Ranker to choose image contributions from Brand Representatives, when the images are compliant, so I have more control on my product images on Amazon

In scope:

ü  MR identifies images coming from BR SP, as defined by the BR team, and rank them as it ranks brand owner images currently.

ü  MR recalculates ranking on ASINS for which BR performs a redrive (they are doing it currently for brands added or removed from the BR program).

ü  MR stops reacting to the legacy GCID_Customer_ID

ü  MR prefers BR images to Merch1 images

Out of scope:

×  	If a brand adds a Merchant as a Representative, BR will not perform redrives. Media Ranker will therefore not recalculate ranking.

×  	Country/category specific considerations. MR will see all BRAND_REPRESENTATIVE SP IDs associated to a brand. If more than one image contribution is coming from these, the current logic will be the tiebreaker.

×  	BR’s more restrictive reconciliation scenarios, such as blocking non-BR images for specific brands (See appendix XX).

×  	For Vendors, the epic relies on the current SP identification model, and does not include the plan to create Company IDs for vendor identification.

In order to achieve this, we need MR to (1) read the GCOR_ID (brand registration ID) attribute for BR ASINs, and (2) to read the list of contributors for the GCOR_IDs. For (1), /Media/catalog/item/v1, the scope where MR reads ASIN textual attributes, does not store GCOR_ID. We will enable this, and backfill the data in the scope from /catalog/item/v1/backend, which exposes the attribute. For (2), BR only supports calls to a Coral service for their listeners to access the list of MCIDs linked to a brand. MR cannot call such a service, but can only react and read from Sable scopes. BR publishes their updates to an SNS topic. We will create a Sable scope that listens to BR’s SNS notifications. The notification will give us the accounts and the roles until Brand Registry manages to surface only the Merchant IDs that need preference. We will connect MR to this scope and confirm that the data pipeline works. Once done, we will backfill the BR data in the Sable scope.

After reviewing various architecture options, we chose to implement a Sable scope that contains BR data. Updates in the scope will come from listening to the BR SNS topic. This solution allows for enriching the data stored with more attributes if required in future stages (such as marketplace or PTD). The one-way door decision is to define the key for the scope, as it cannot change afterwards.

Saga 2: As a Vendor brand owner, I want Media Ranker to choose image contributions from Brand Representatives, when the images are compliant, so I have more control on my product images on Amazon

Pre-requisite: mapping between MSA-used image provider identification (currently Vendor_Group_ID) and BR used vendor brand owner ID (currently Company_ID). Once we have that we can use the architecture of Epic1 to link images with brand ownership data.

Considerations:

-    	MSA only accepts one image contribution/ASIN/source

-    	Vendor_Group_ID to Company_ID is a many-to-many relationship

-    	MSA cannot use alphanumerical strings for contributor ID (ie: vendor codes are not an option)

-    	IOP will also store these Vendor contributions. How will they do it?

-    	Need to understand SPICE vision for vendor and company IDs.

User stories:

| # | User Story | SIM | Status | Size estimate |
| --- | --- | --- | --- | --- |
| SAGA 1: As a Seller brand owner, I want Media Ranker to choose image contributions from Brand Representatives, when the images are compliant, so I have more control on my product images on Amazon |  |  |  |  |
| E1 | As a Dev, I have a design and list of tasks required to include BR data into the ranking of images for an ASIN | IMAGEQA-381 | Completed |  |
| 1 | As a Dev, I know where to get brand registry data, so that I can use it in the ranking logic | IMAGEQA-450 | Completed |  |
| 2 | As a dev I know if I want to use a Lambda function or MDFS to update the BR Scope, so I'm ready to start implementation once requirements are sorted out | IMAGEQA-617 | Completed |  |
| 3 | As AIQ I have a solution to the data race condition between catalog and BR data | IMAGEQA-753 | Completed |  |
| E2 | As AIQ, I want to test having images from representatives of a sample of brands being always displayed on Detail Pages of ASINs from these brands | IMAGEQA-826 | Not started |  |
| 4 | As AIQ I know which brands should be considered for this phase 1 so I can use their representative CIDs for my experiment |  | Completed | Non- tech |
| 5 | As Media Ranker, I can read the GCOR_ID attribute of an ASIN so I know if I have to check for a Brand Owner | IMAGEQA-634 | Completed | 3 |
| 6 | As Media Ranker, I know the Merchant IDs of the representatives of the test brands so I can rank their images accordingly | IMAGEQA-828 | Completed |  |
| 7 | As a Registered Brand I want Media Ranker to know when I added my GCOR_ID on an ASIN, so it can provide the right image ranking for my brand | IMAGEQA-721 | Completed | 13 |
| 8 | As an Amazonian, I want to see the updated ranking information for these brands so I understand why the BR images are displayed | IMAGEQA-835 | Completed |  |
| 9 | As representative Brand "Homcom", I want my compliant images to beat Merch1 images so I own the look of my products on amazon | IMAGEQA-899 | Completed |  |
| 10 | As Registered brands we want MR to see all the GCOR_IDs we provided on our ASINS so it looks for brand representative IDs for these ASINs | IMAGEQA-722 | Completed | 13 |
| 11 | As representative of a MR pilot brand, I want my compliant images on ASINS of my brand to win reconciliation over other Sellers | IMAGEQA-834 | Archived |  |
| 12 | As representative of a MR pilot brand, I want my compliant images to beat Merch1 images so I own the look of my products on amazon | IMAGEQA-836 | Completed | 1 |
| 13 | [Placeholder]> Validate the pilot |  |  |  |
| E3 | As a representative of a Registered Brand, I want that my compliant images are always displayed on Detail pages for ASINs of the brand I represent |  |  |  |
| 14 | Prototype how data from Brand Representative scope (to be created) integrates with Media/catalog/item/V1 and Media/Master/V1 scopes | IMAGEQA-922 | Completed | 13 |
| 15 | As AIQ I have a place to store the list of merchant IDs whose images have to be preferred for registered brands so Media Ranker can use it | IMAGEQA-651 | Completed | 8 |
| 16 | As Media Ranker, I am reading the new BR data so I can give the right ranking score to BR images. | IMAGEQA-619 | Completed | 8 |
| 17 | As AIQ, I have a Coral service so I can listen to BR updates and update my BR Sable scope | IMAGEQA-632 | Completed | 8 |
| 18 | As AIQ, I am listening to BR updates so I can update my BR Sable scope | IMAGEQA-825 | Completed | 5 |
| 19 | As BR Sable scope I follow BR updates so I can serve accurate data to my listeners | IMAGEQA-633 | Completed | 8 |
| 20 | As a Dev I have a prototype to test the update flow of BR data from their service to Media Ranker | IMAGEQA-650 | Completed | 13 |
| 21 | As Registered brands we want MR to see all our brand representative IDs so it can apply a BR specific logic to their images on ASINs from our brand | IMAGEQA-618 | Completed | 8 |
| 22 | As BR team, I want to recalculate image ranking when I redrive ASINS so the image ranking reflects the BR status when it changed | IMAGEQA-720 | Completed | 3 |
| 23 | As Media Ranker I stop reacting to gcid_owner_customer_id so only brands registered in the new BR program benefits from ranking hint. | IMAGEQA-754 | Completed | 13 |
| 24 | As Media Ranker, I react to changes in BR roles so I deliver what Brands expects when adding new roles. |  | Not for MVP |  |
| SAGA 2: As a Vendor brand owner, I want Media Ranker to choose image contributions from Brand Representatives, when the images are compliant, so I have more control on my product images on Amazon |  |  |  |  |
| 25 |  |  |  |  |

Stages of design

- How do I plan my project?

- Introduction

  - PRFAQ, BRD, Project Schedule

  - Tech Design, Implement, Test

  - Launch, Metrics, Communication

How do I plan my project?

Understand the stages of work: a sequence of tasks, possible deliverables, and milestones.

Amazon's CX Projects Toolkit does an outstanding job of covering this. Go there for lots of good examples, videos, and e-learning.

From that site:

Introduction

This toolkit was created by the Core Shopping organization to share how 500+ 2-pizza teams per year plan and launch customer-facing projects on the highest traffic pages of Amazon. Each module contains 5-15 minutes of reading material, and tools & examples to quickly return to at any time. Whether you are a leader, SDE, FEE, QAE, BIE, TPM, PM, Merchandiser, core or partner team member, this toolkit will help you to: 1) understand practical approaches to planning and executing Amazon projects so you can design and launch effective solutions for your technical or business problem 2) understand which steps, guidelines, guardrails and considerations to prioritize when planning and executing an Amazon project and why they are important, and 3) Save time while still keeping the customer experience (CX) bar high.

PRFAQ, BRD, Project Schedule

Module 1: Customer Experience | Tools
Module 2: Define Requirements | Tools
Module 3: Build Schedule | Tools

Tech Design, Implement, Test

Module 4: Tech Design | Tools
Module 5: Test & implement | Tools
Module 6: Release & deploy | Tools

Launch, Metrics, Communication

Module 7: Launch plan | Tools
Module 8: Metrics | Tools
Module 9: Communication | Tools

Core Shopping

Welcome to Core Shopping, led by Amanda Doerr. Teams under Core Shopping include:

- Alexa Shopping (Vinod Krishnan)

- Buying Experience & Offers Experience (Adam Duncan)

- Community & NavX & ANP (Vaughn Schermerhorn)

- Core Shopping Analytics (Randolph Shackelford)

- Homepage (Dinara Orazova)

- Project Dawn AxIOM & Lists (Oliver Messenger)

Start fast

- How can I make fast progress with my design?

  - Agility = the ability to move quickly and easily

  - Steps to get a quick start

  - Keep moving quickly

  - Challenge: Make a first artifact to share

How can I make fast progress with my design?

Learn how to apply the agile principle of iteration to design activity, with a fast start that begins the feedback.

Agility = the ability to move quickly and easily

A key to good software design is iteration, with feedback. It's by getting feedback from stakeholders that the design becomes stronger. The sooner the design gets in front of stakeholders, even in a rough form, the better the result.

What do we mean by "soon"? You should try to get ideas in front of people in the first two days. At this early stage, you may have just half a page of bullet points. But this is enough to start the conversations.

Steps to get a quick start

- Use a template or checklist to make bullet points, and put one or two sentences under each bullet.

- List three or four alternative approaches, with one or two sentences for each. Think of this as a brainstorming stage - you don't need much research yet.

- Diagram the alternatives: visuals can help to quickly convey ideas at the brainstorming stage. A good tool for this is Design Inspector.

Keep moving quickly

- Share revisions frequently with key stakeholders, at least once a week.

- Add detail incrementally, as details become clear. Don't wait for a fully formed design.

- For designs that are intended for a PE review, share early with the PE. Have a first meeting with the PE as soon as alternatives are listed. This can save time in the long run by avoiding going in a direction that the PE would advise against.

Challenge: Make a first artifact to share

Make a quick diagram of one of your alternatives, with no more than 7 objects on the diagram. Show it to someone and get their reaction.

Submit a link to the diagram to get credit.

Amazon Confidential

Past Purchases View

Primary Contact kwilhelm (user) How do I change this value?

Last modified 3 years ago by kwilhelm.

1 Overview

The "Active Deliveries" view is responsible for showing deliveries that are not yet completed or have been

completed that day. The role of the "Past Purchases" view is to display completed items older than that.

The Delivery Index, as a non-authoritative data source, stores delivery data for up to 6 months. When the

TTL is up the data is purged. In order to show past purchases beyond what is in the index, we need to

consume data from the authoritative source, Ordering.

SIM: YO-OH-295

1.1 Notes

4/3: MLP Option selected: 1a/1b. Kimberly to supply mocks. Iterating on MLP++ option.

4/3: skkarlin@ to review updates

4/5: MLP Option 1/b confirmed, Attendees: skkarlin@, bcadams@, cbeatty@, kimper@, bijoyj@

4/9: Presented in Decision making meeting

1.2 Why this is hard

The data we are storing in the Delivery Index is fundamentally different in nature than the data in

Ordering. The Delivery Index stores a Delivery, which can span items from multiple orders. Ordering

stores Orders, which have items that can span multiple packages.

Since Deliveries and Orders are different, they cannot be sorted based on the same criteria.

Comparing the Deliveries and Orders is expensive. The identifier for a past Delivery is a

ContainerId, which maps to a set of OrderId-ShipmentId-PackageId tuples. The identifier for Order

is OrderId. Thus any comparison requires the entire Order be loaded.

Because the data is fundamentally different, displaying the last six months of deliveries in past pur-

chases then transitioning to data from ordering would require deduping. Things on the boarder

would show up possibly twice, and there is no way to start showing data from ordering at a later

Past Purchases View (Sno.Tech.DesignDecisions.MLP.PastPurchasesVi... https://w.amazon.com/bin/view/Sno/Tech/DesignDecisions/MLP/PastPu...

1 of 8 8/26/2022, 4:09 PM

date without potentially missing orders from the customer.

1.3 Options under Evaluation

1. Past Purchases are populated with Delivery Index, sorted by delivery date, up to 6 months in the past.

For further purchase history, user will go to the filter option and jump to the existing Gurupa implementa-

tion for mobile order history.

a: Jump to existing Gurupa implementation of Order History

b: Search and filter Sno view

2. Past Purchases are populated using only Ordering as input, sorted by purchased date.

3. Past Purchases are populated with Delivery Index, followed by Ordering. The customer would scroll

passed the Delivery Index items, and would then see the list populated by past purchases which are then

sorted by purchase date.

Option #1(a):

Past

purchases

from index,

existing

Gurupa

implementati

on for filter

and results

Option

#1(b):

Past

purchase

s from

index,

Sno

implemen

tation for

filter and

scraping

for results

Option #2:

Past

purchases

from ordering

Option #3:

Past

purchases

from index

and ordering

(post MLP)

(Post

MLP)

Option

#4: Past

purchas

es from

index

and

ordering

, without

dedupin

g in past

purchas

es (post

MLP)

(Post

MLP)

Option

#5: Past

purchas

es from

index,

Sno

impleme

ntation

for filter,

and Sno

results

page

Decision Release 0.3

(MBP+)

Option. This

option is a

precursor to

Option 1b.

1.0 (MLP

Option,

includes

imple-

menting

Sno Filter

View.

Not a desired

UX, no longer

under

consideration.

3/26/2018

skkarlin@,

kwilhelm@

Due to

deduplication

complexity

kwilhelm@

and skkarlin@

to investigate

alternative

options with

UX.

3/26/2018

Pending

mocks

from UX.

Will con-

tinue to

iterate af-

ter MLP.

kwil-

helm@,

skkar-

lin@ 4/5

Pending

mocks

from UX.

Will con-

tinue to

iterate af-

ter MLP.

kwil-

helm@,

skkar-

lin@ 4/5

Duplication

between

active

No No Yes Yes Yes No

Past Purchases View (Sno.Tech.DesignDecisions.MLP.PastPurchasesVi... https://w.amazon.com/bin/view/Sno/Tech/DesignDecisions/MLP/PastPu...

2 of 8 8/26/2022, 4:09 PM

deliveries

and past

purchases

necessary

Duplication

between

past

purchases

from

delivery

index and

ordering

necessary

No. Not an is-

sue between

deliveries and

search/filter

results since

separate UX.

No technical

solution

needed.

No. Not an

issue be-

tween de-

liveries

and

search/fil-

ter results

since sep-

arate UX.

No techni-

cal solu-

tion

needed.

No Yes No No

Complexity

/ Scope

Low Medium Medium-high Very High

(may not be

possible)

High Medium

2 1.0 System Overview

3 Options Using only Deliveries

Past Purchases are populated with Delivery Index, sorted by delivery date, up to 6 months in the past. For

further purchase history, there will be a touch link below the deliveries so that the user can use the fil-

ter/search option to view further past purchased items.

Requires MBP work for populating the deliveries view

The delivery index entry is used to populate item-based past purchase cards

The core components required to populate the past purchase item exist in POP

The majority of the work is determining the set of past purchase items in the delivery, and converting

those into the past purchase item keys

This solution does not require deduplication work because:

between Active and Past deliveries, they both come from the same data source

between Past deliveries and Filter/Search results because they are different user experiences

Past Purchases View (Sno.Tech.DesignDecisions.MLP.PastPurchasesVi... https://w.amazon.com/bin/view/Sno/Tech/DesignDecisions/MLP/PastPu...

3 of 8 8/26/2022, 4:09 PM

3.1 Option #1(a): Populate with only items from

Deliveries, use existing Gurupa filter and results

This solution uses the existing gurupa filter and search with no modifications.

This means that the gurupa search/filter option will work as existing over all orders from the customer, in-

cluding recent ones. The customer would open the filter view and then select the time frame or other filter

criteria to view past orders.

3.1.1 UX Mocks

3.2 Option #1(b): Populate with only items from

Deliveries, use Sno filter and Gurupa scraped results

This solution uses the Sno Search and Filter Widget.

3.2.1 UX Mocks

3.2.2 Status

Past Purchases View (Sno.Tech.DesignDecisions.MLP.PastPurchasesVi... https://w.amazon.com/bin/view/Sno/Tech/DesignDecisions/MLP/PastPu...

4 of 8 8/26/2022, 4:09 PM

This is the MLP option, see the technical design for past purchases for details.

4 Options With Ordering integrated into Sno

Deduplication across Deliveries (Active and Past) and Orders will require caching beyond request level.

The page is populated through multiple requests and multiple request contexts

Caching won't robustly solve the problem, for example if the customer puts the phone down for the

duration of the life of the cached data, and goes back to the screen, scrolling to further results will

either not work or not be deduplicated

4.1 Option #2: Populate with only items from Orders

Past Purchases are populated using only Ordering as input, sorted by purchased date. This would mean

that once a Delivery has moved out of the "recently completed" state, it will no longer be displayed based

on delivery date. The customer would only be able to find it based on purchase date.

4.1.1 Status

4.2 Option #3: Populate with both items from

Deliveries and from Orders

Past Purchases are populated with Delivery Index, followed by Ordering. The customer would scroll

passed the Delivery Index items, and would then see the list populated by past purchases which are then

sorted by purchase date.

4.2.1 UX Mocks

Past Purchases View (Sno.Tech.DesignDecisions.MLP.PastPurchasesVi... https://w.amazon.com/bin/view/Sno/Tech/DesignDecisions/MLP/PastPu...

5 of 8 8/26/2022, 4:09 PM

4.2.2 Status

4.3 Option #4: Populate with both items from

Deliveries and from Orders, no deduping in Past

Purchases

Past Purchases are populated with Delivery Index, followed by Ordering. There will be a UX change be-

tween the purchases from delivery index before moving to those from ordering so that the customer is

aware that it is a different experience and deduping won't be a problem.

This means concretely:

1. There is no deduping items from past deliveries and items from past orders

2. The time frame must start at the present, otherwise there will likely be missing orders from the view

4.3.1 UX Mocks

Past Purchases View (Sno.Tech.DesignDecisions.MLP.PastPurchasesVi... https://w.amazon.com/bin/view/Sno/Tech/DesignDecisions/MLP/PastPu...

6 of 8 8/26/2022, 4:09 PM

4.3.2 Status

Notes:

Would we need to omit items from past purchases still if they are active? This always requires load-

ing the order and querying PTRS for status.

4.4 Option #5: Past purchases from index, Sno im-

plementation for filter, and Sno results page

This solution uses the Sno Search and Filter Widget and replaces the scrappy solution in 1b with a robust

implementation.

4.4.1 UX Mocks

[1] Currently not supported, but planned for 2019. Amazon Imaging will not redrive ASINs on their own but will react to brand registry’s redrives.